	[image: image2.png]



	COMMONWEALTH OF PENNSYLVANIA

PENNSYLVANIA PUBLIC UTILITY COMMISSION

P.O. BOX 3265, HARRISBURG, PA 17105-3265
	IN REPLY PLEASE REFER TO OUR FILE


August 25, 2017
A-2017-2603833
TO ALL PARTIES

Application of Pennsylvania Department of Transportation for approval to alter the at-grade crossing by the installation of new active traffic control devices and the replacement of the crossing surface where Center Street crosses the two tracks of CSX Transportation Inc. (DOT 145 498 B) in Versailles Borough, Allegheny County.
To Whom It May Concern:



This matter is before us by reason of an application filed with the Commission on May 12, 2017 by the Commonwealth of Pennsylvania Department of Transportation (Department) seeking Commission approval to alter the crossing (DOT 145 498 B) where Center Street (borough street) crosses, at grade, two tracks of CSX Transportation, Inc. (CSX) located in Versailles Borough (Borough), Allegheny County.


In its application, the Department states it is desirable to alter the crossing by removal of the existing cross bucks with yield signs and construct new automatic flashing-light  warning signals with gates and a bell as well as the replacement of the existing crossing surface; all in accordance with the approved plan, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.  



A field investigation and conference was arranged by a Commisison staff engineer and held on June 27, 2017 at the site of the subject crossing.  Representatives of the Department, CSX, Borough, Peoples Gas, and Municipal Authority of Westmoreland County were in attendance.   Although notified by letter dated June 23, 2015, there were no representatives of Allegheny County, Duquesne Light, Verizon or Comcast in attendance.  
At the field conference, it was noted that Center Street is a two (2) lane bituminous paved highway which crosses two tracks of CSX (DOT 145 498 B) with a rubber rail seal crossing surface on the northern track, and timber and asphalt crossing surface on the southern track.   First Street (borough street) is located approximately 40 feet north of the crossing and is parallel to the railroad tracks in the area of the crossing.  Railroad Street (borough street) is located approximate 15 feet south of the crossing and is parallel to the railroad tracks from Center Street proceeding in an easterly direction.   The crossing is equipped with a cross buck with yield sign located in the northeast quadrant for the southern approach highway and First Street, and a cross buck with yield sign located in the southwest quadrant for the northern approach highway and Railroad Street.   The approach highways do not have grade crossing advance warning signs or pavement markings.  
The Department described the details of the project which includes the removal of the existing cross bucks and yield signs and construction of two (2) new automatic flashing-light signals with 12-inch LED roundels, gates, bell and associated circuitry.  Furthermore, the Department stated that the existing crossing surface would be removed and replaced with a new crossing surface for the full width of the roadway surface and shoulders.
CSX agrees to prepare and submit a situation plan and detailed circuit plan, as well as a crossing surface replacement plan for the subject crossing to each party in interest for review and to this Commission for approval, at the sole cost and expense of the Department. 
CSX agrees to replace the existing cross bucks with new automatic flashing-light warning signals and railroad circuitry at the Department’s sole cost and expense. CSX, at its initial cost and expense, has agreed to remove the existing crossing surface including the rails, ties, ballast, if necessary and install a new crossing surface with all new materials (including rails, ties, ballast) for the full width of the roadway pavement and shoulders up to the edge of pavement on First Street.  The Department has agreed to reimburse CSX up to 20% of the total costs of the improvement project toward construction of the new crossing surface and for providing maintenance and protection of traffic during construction. 
Borough agrees to furnish and install advance warning signs on the approach roadways as follows; Center Street (northern approach W10-1, southern approach W10-1), First Street (both eastern and western approach W10-2) and Railroad Street (eastern approach W10-4).  Borough agrees to install the pavement markings (stop lines) at the crossing.
CSX agrees to maintain the new warning devices and the new crossing surface in a smooth and satisfactory condition. The Borough agrees to maintain the highway approaches up to the crossing surface including the grade crossing advance warning signs, pavement markings and stop lines as necessary.   


The project will be funded through the Federal Highway Grade Crossing Safety Program disbursed through the Department of Transportation of the Commonwealth of Pennsylvania with an estimated project cost of $275,000.00.
No party in attendance at the field conference objected to the proposed improvements as discussed.  

Non-carrier public utilities will be directed to relocate their facilities as necessary to construct the project at their initial cost and expense, if necessary. 

At the time of the field conference the Department was undecided if it will be necessary for the Commission to appropriate railroad property for construction of the project, but will submit right-of-way plans and property descriptions at a later date if it is deemed necessary.
The Commission hereby establishes its jurisdictional limits at the subject crossing as the area within the confines of the railroad right-of-way and the highway right-of-way.  
Upon full consideration of the matters involved and inasmuch as no objection has been filed with the Commission, we find that a Secretarial Letter can be issued approving the application without a formal hearing.



The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.



The application of Department of Transportation of the Commonwealth of Pennsylvania is approved as herein directed:
1. The crossing (DOT 145 498 B) where Center Street crosses, at grade, two tracks of CSX Transportation, Inc. in Versailles Borough, Allegheny County be altered as herein directed.  

2. CSX Transportation, Inc., at the sole cost and expense of Pennsylvania Department of Transportation, and prior to the start of construction, prepare and submit a plan for the subject crossing surface alteration to all parties for review and to the Commission for approval. 
3. CSX Transportation, Inc., at Pennsylvania Department of Transportation’s sole cost and expense and prior to the start of construction, prepare and submit a situation plan and detailed circuit plan for the subject crossing to all parties for review and to the Commission for approval. 

4. Pennsylvania Department of Transportation, at its sole cost and expense and prior to start of work, prepare and submit to this Commission for approval and to all parties of record for examination, right-of-way plans and property descriptions for any railroad property for the Commission to appropriate as necessary.

5. CSX Transportation, Inc., at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and do all work necessary to alter the subject crossing by removing the existing cross bucks with yield signs and installing new automatically operated post-mounted flashing-light signals with 12-inch LED roundels, gates, bell and associated circuitry; all constructed in accordance with the approved plan and Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.
6. CSX Transportation, Inc., at its initial cost and expense, furnish all material and do all work necessary to alter the subject crossing by 1) removing the existing crossing surface, including the ties, rails and ballast, as necessary; 2) installing a crossing surface for the full width of the roadway and shoulders; 3) restoring the approach pavement throughout the entire width of the roadway, including the shoulder areas, with bituminous material to provide a smooth and satisfactory transition; in accordance with municipal roadway specifications, the approved plan and this Secretarial Letter.

7. Pennsylvania Department of Transportation will reimburse CSX Transportation, Inc.  up to 20% of the total costs of the project toward construction of the new crossing surface in accordance with paragraph number 6 of this Secretarial Letter.  Said total project costs, excluding the crossing surface work, including all design, construction (materials and labor), construction inspection and traffic control necessary for the installation of the warning devices.   

8. CSX Transportation, Inc., at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and do all work necessary to establish and maintain any detours or traffic control that may be necessary to properly and safely accommodate vehicular, pedestrian and railroad traffic during the time the crossing is being altered.

9. Versailles Borough, at its sole cost and expense, install any highway-rail grade crossing advance warning signs, pavement markings, and stop lines; all constructed in accordance with the approved plan and Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.
10. CSX Transportation, Inc., at its initial cost and expense, furnish and maintain watchmen, flagmen and/or inspectors that may be deemed necessary to protect and safeguard its railroad operations or facilities during the time the facilities are being constructed.

11. CSX Transportation, Inc. pay all compensation for damages, if any, due to the owners of property taken, injured or destroyed by reason of the alteration of the crossing in accordance with this Secretarial Letter.
12. Any relocation of, changes in and/or removal of any adjacent structures, equipment or facilities of any non-carrier public utility or municipal authority, which may be required as incidental to the alteration of the crossing be made by said public utility or municipal authority at its initial cost, and in such a manner as will not interfere with the alteration of the crossing; and such relocated or altered facilities thereafter be maintained by said public utility at its sole cost and expense.
13. CSX Transportation, Inc. provide at least fourteen (14) days advance notice of the start of work to alter the crossing to each party involved in this proceeding.

14. All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced and said requirements of each of the parties will be provided for and accommodated insofar as possible.
15. All work necessary to alter the crossing be completed in a manner satisfactory to this Commission on or before June 30, 2020, and that on or before said date, Pennsylvania Department of Transportation report in writing to this Commission the date of actual completion of the work.
16. All costs which are to be reimbursed by the Department of Transportation consistent with this letter shall be reimbursed pursuant to the provisions of 23 C.F.R. Parts 140 and 646. The aforesaid Federal reimbursement shall not supersede, delay or in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.
17. Upon completion of the alteration of the subject crossing, CSX Transportation, Inc. at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its railroad facilities at the crossing, including the warning devices and all appurtenant equipment and maintain at all times in a smooth and satisfactory condition the crossing surface located between the rails and for a distance of twenty-four (24) inches beyond the outermost rails, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

18. Upon completion of the alteration of the crossing, Versailles Borough, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its  highway approach roadways to the subject crossing to points twenty-four (24) inches beyond each outside rail and in addition, maintain the grade crossing advance warning signs, stop lines and pavement markings, as required, on the approaches thereto, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.
19. Upon completion of the work herein directed, and upon written request from any party of record, this proceeding be scheduled for a hearing at a time and place to be determined by the Commission, for the purpose of taking testimony upon the final allocation of any costs incurred by any of the public utility companies and other matters relevant to this proceeding.
The parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to Public Utility Code 66 Pa. C.S. §3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter. The Petition shall be sent to: Secretary, PA Public Utility Commission, P.O. Box 3265, Harrisburg, PA 17105-3265, and must be filed within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission. 
The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

[image: image1.png]P
POOO®

PENNSYLVANIA

PUC

PUBLIC UTILITY COMMISSION










Very truly yours,







Rosemary Chiavetta






Secretary
1
4

