|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION P.O. BOX 3265, HARRISBURG, PA 17105-3265 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

October 30, 2017

A-2017-2620038

# TO ALL PARTIES

Application of the Department of Transportation of the Commonwealth of Pennsylvania for approval to replace the existing bridge where State Route 0095 southbound crosses above the three tracks of Consolidated Rail Corporation, DOT No. 858 110 H in the City of Philadelphia, Philadelphia County and the allocation of the costs incident thereto.

To Whom It May Concern:

By application filed with the Commission on August 18, 2017, Pennsylvania Department of Transportation (PennDOT) is seeking approval to alter the crossing where Interstate 95 (S. R. 0095) southbound crosses, above-grade, the tracks of Consolidated Railroad Corporation, located in the City of Philadelphia, Philadelphia County.

A field investigation and conference was arranged by a Commission staff engineer and held at the site of the crossing on October 5, 2017.  Representatives of PennDOT, Conrail and AECOM were in attendance. Although notified by letter dated September 20, 2017, there were no representatives from Philadelphia Department of Streets, Verizon Pennsylvania LLC, PECO Energy Company, Zayo Bandwidth, Philadelphia Gas Works, Sunesys, Teleport Communications America LLC and Norfolk Southern Railway Company.

PennDOT proposes to widen and improve a portion of S. R. 0095 southbound by widening the highway.  S. R. 0095 is elevated at this location.  New bridges will be constructed to carry the widened portion of the highway over the tracks of Conrail and various City streets.  Norfolk Southern Railway Company has operating rights on Conrail’s tracks at the site of the crossing.

PennDOT proposes to widen S. R. 0095 southbound by constructing a 5-span steel plate girder structure supported by reinforced concrete piers.  The new S. R. 0095 southbound structures will provide a minimum of 23’-  1 12” vertical clearance above Conrail’s tracks.

PennDOT agrees to construct the project at its sole cost and expense.  PennDOT will reimburse Conrail the cost of relocating its facilities and for maintenance and protection of train traffic during construction.  PennDOT agrees to reimburse non-carrier public utilities for alterations to their facilities in private right-of-way.  Alterations required to public utilities in public right-of-way will be made by the utility at its initial cost and expense.

PennDOT agrees to maintain the substructure and superstructure of the S. R. 0095 bridge.  Conrail will maintain the structures carrying its facilities.  The total project is estimated to cost $300,000,000 and be funded by 90% Federal funds and 10% State funds.

The Commission has tentatively established jurisdiction over those portions of the project between S. R. 0095 southbound construction and survey baseline station 378+00 and station 382+00.  It will not be necessary for the Commission to appropriate railroad property for construction of the project.

The applicant has certified that a copy of the application has been served on each party in interest and none has advised that it objects to the issuance of a Secretarial Letter, prior to a hearing, approving the application.

PennDOT has submitted a detailed construction plan for the proposed crossing project for this Commission’s approval.  The plans were received October 12, 2017 and are entitled “Drawings for Construction of State Route 0095 Section GR4 In Philadelphia County,” and consist of eleven (11) sheets.  PennDOT avers that each party to the proceeding was served a copy of the plans for review.  None of the parties has advised this Commission that it objects to approval of the plans.

Upon full consideration of the matters involved, we determine that it is not necessary to schedule a hearing in this proceeding at this time and that issuance of a Secretarial Letter without hearing is proper since PennDOT has agreed to construct the project at its sole cost and expense, and none of the parties has expressed any objections to the proposal.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The alteration of the subject crossing as proposed by the Pennsylvania Department of Transportation is approved as herein directed:

- The subject caption be revised as shown hereon.

- The crossing where State Route 0095 southbound crosses, above grade, the tracks of Consolidated Railroad Corporation in the City of Philadelphia, Philadelphia County, be altered generally in accordance with the application and the detailed construction plans entitled “Drawings for Construction of State Route 0095 Section GR4 In Philadelphia County,” that consist of eleven (11) sheets; which plans are made part hereof and are hereby certified as the correct plans and approved except insofar as they may relate to the division of work, deletion of work, or the allocation of costs and expenses incident to the installation of the project.

- Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to construct the proposed crossing project generally in accordance with the approved plans and this Secretarial Letter.

- Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to establish and maintain all traffic controls that may be required to properly accommodate highway and pedestrian traffic during the time the crossing project is being constructed.

- Consolidated Railroad Corporation, at the sole cost and expense of the Pennsylvania Department of Transportation, furnish all material and perform all work necessary to relocate its facilities as required for the performance of the proposed work; furnish construction engineering and inspection service as required as a result of the proposed work; and furnish and maintain flagmen and watchmen as required to protect its operations during the time work is being performed across, above and adjacent to its tracks.

- Any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of public right-of-way, within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority at its initial cost and expense, and in such manner as will not interfere with the construction of the project.

- Any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located on private right-of-way, within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the proposed project, be made by said public utility company or municipal authority at the sole cost and expense of Pennsylvania Department of Transportation, and in such manner as will not interfere with the construction of the project.

- Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to complete the remainder of the crossing project, including installation of all attendant storm drainage facilities and any other ancillary features of the project, generally in accordance with the approved plans and this Secretarial Letter.

- Pennsylvania Department of Transportation, at least ten (10) days prior to the start of work, notify all parties in interest of the actual date on which work will begin.

- Consolidated Railroad Corporation and Norfolk Southern Railway Company cooperate with Pennsylvania Department of Transportation and conduct their operations in the vicinity of the crossing, in a safe manner and under control during the time project is being constructed.

- Pennsylvania Department of Transportation cooperate with Consolidated Railroad Corporation so that during construction of the project, the operations and facilities of the railroad company will not be endangered or unnecessarily impeded.

- Construction of the crossing project be completed in a manner satisfactory to this Commission on or before April 18, 2024, and that on or before said date, Pennsylvania Department of Transportation report to this Commission the date of actual completion of the work.

- Pennsylvania Department of Transportation, at its sole cost and expense, pay all compensation for damages due to owners of property taken, injured, or destroyed by reason of the construction of the crossing in accordance with this Secretarial Letter.

- All costs which are to be reimbursed by the Department of Transportation consistent with this Secretarial Letter, shall be reimbursed pursuant to the provisions of 23 C.F.R. Part 140, 646. The aforesaid Federal reimbursement shall not supersede, delay or, in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

- Upon completion of construction of the proposed project, each non- carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvement.

- Upon completion of construction of the proposed project, Consolidated Railroad Corporation, at its sole cost and expense, furnish all material and perform all work necessary to maintain the substructure and superstructure of the bridges carrying its tracks over Richmond Street, its tracks, wire lines and any other railroad facilities, existing or altered, located within the limits of the project.

- Upon completion of the construction of the proposed project, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to maintain the substructure and superstructure of the bridges carrying State Route 0095 over Consolidated Railroad Corporation and any other ancillary features of the improvement constructed in accordance with the provisions of this Secretarial Letter.

- Upon completion of the work herein directed, and upon a written request by any party hereto, this proceeding be scheduled for a hearing at a time and a place assigned by this Commission, upon due notice to all parties, to receive evidence relative to the allocation of initial costs incurred, if any, by any of the parties, and any other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter. The Petition shall be sent to: Secretary, PA Public Utility Commission, P.O. Box 3265, Harrisburg, PA 17105-3265, and must be filed within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

# Rosemary Chiavetta

Secretary