|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION P.O. BOX 3265, HARRISBURG, PA 17105-3265 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

January 25, 2018

A-2017-2634994

# TO ALL PARTIES

Application of the Department of Transportation of the Commonwealth of Pennsylvania for approval to replace the public above grade crossing by the installation of a new structure where State Route 0291 (Governor Printz Boulevard) crosses the tracks of Consolidated Rail Corporation (Conrail) (DOT# 589 291 W) in Tinicum Township, Delaware County and the allocation of costs incident thereto.

To Whom It May Concern:

By application filed with the Commission on November 21, 2017, Pennsylvania Department of Transportation (Department) seeks Commission approval of the reconstruction of the crossing DOT 589 291 W, by the replacement of the overhead bridge where SR 0291 (Governor Printz Boulevard), crosses the tracks of Consolidated Rail Corporation (Conrail) in Tinicum Township, Delaware County

The existing 6-span bridge was built in 1948 and has a superstructure consisting of rolled steel I-beams.  The existing bridge has a total length of approximately 460 feet and is supported by reinforced concrete abutments and piers.  The state highway on the existing bridge

provides four, 12-foot wide traffic lanes (two in each direction), 2-foot wide shoulders (on each side), a 3-foot wide concrete ledge/curb (on each side) and a 4-foot wide concrete median (with guiderail) separating the eastbound and westbound lanes for a total width (out-to-out) of approximately 64 feet.  The minimum vertical clearance provided above top of rail is 22 feet 8 inches.   The Average Daily Traffic (ADT) for State Route 0291 is 12,627 vehicles with 6 percent trucks.  The subject bridge crossing is located at Segment 0210, Offset 0299 - eastbound and Segment 0211, Offset 0193 - westbound, (Station 149+70.08).

Pennsylvania Department of Transportation proposes to replace the existing bridge with a new two-span continuous steel multi-girder bridge with a total length of approximately 390 feet.  The new bridge will have an 8-inch reinforced concrete deck providing two, 12-foot wide traffic lanes (two in each direction), 8-foot wide shoulders (adjacent to each outside lane), 1-foot 3.25-inch wide shoulders (adjacent to each inside lane), a 3-foot 5.5-inch wide alternate split concrete median barrier separating the eastbound and westbound lanes for a total width (out-to-out) of approximately 73 feet 4.5 inches.  Standard, 3-foot 6-inch high, 1-foot 8.25-inch wide concrete barriers will be provided on each side of the new bridge.  The new bridge is to be supported by reinforced concrete abutments and piers and will provide 23 feet, 1.25 inches of minimum vertical clearance above top of rail.  In conjunction with the new abutments, new retaining walls will be constructed in both the northeast and southwest quadrants of the new bridge.  The vertical alignment to the bridge consists of a 5.16% ascending grade, a vertical curve over the structure, and a 4.51% descending grade, west to east.

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held on January 12, 2018 at the site of the subject crossing.  Representatives of Conrail, CDM Smith, Tinicum Township, Delaware County and Pennsylvania Department of Transportation were in attendance.   Although notified by letter dated December 15, 2017, there were no representatives from Texas Eastern Transmission, Sunoco Pipeline, Southeastern Pennsylvania Transportation Authority (SEPTA), Comcast Cable Communications, Verizon Pennsylvania, PECO Energy Company, Buckeye Partners or Aqua Pennsylvania Inc. in attendance.

Delaware County was inadvertently omitted from the Department’s original application.  The Department has served a copy of the application and submitted supporting documentation, including TS&L plans, to Delaware County and provided confirmation of these submittals to the Commission on January 18, 2018.  Delaware County was added to the parties of record on January 19, 2018.

The Department agrees to furnish all material and perform all work necessary to construct the project.  The Department agrees to reimburse the railroad for any alterations to their facilities and providing watchmen, flagmen and inspectors.

The non-carrier public utilities will be directed to alter or relocate their facilities as necessary to construct the project at their initial cost and expense.

In conjunction with the subject bridge replacement project, it will be necessary for the Commission to appropriate certain portions of railroad property to accommodate construction of the project. The Department has not submitted final detailed construction or right-of-way plans to the Commission and the parties of record for consideration in this proceeding.  Accordingly, it will be necessary for the Department to do so prior to the start of construction.

The Commission will assume jurisdiction over those portions of the project along SR 0291 (Governor Printz Boulevard) between Highway Station 146+50 and Highway Station 152+50.

The project will be funded with 80 percent Federal Funds and 20 percent State Funds.  The estimated cost of construction of the project is $13,600,000.

The applicant has certified that a copy of the application has been served on each party in interest and none have advised that it objects to the issuance of a Secretarial Letter, prior to hearing, approving the application.

Upon full consideration of the matter involved, we determine that it is not necessary to schedule a hearing in this proceeding at this time and that issuance of a Secretarial Letter without hearing is proper since the Pennsylvania Department of Transportation has agreed to construct the project, at its sole cost and expense, and none of the parties has expressed any objections to the proposal.

Inasmuch as the parties agree with the proposed improvement project and inasmuch as Pennsylvania Department of Transportation requests a Secretarial Letter as soon as possible to permit initiation of construction of the improvement, the Commission is of the opinion that a Secretarial Letter can be issued approving the application.  Upon completion of the project, it may be necessary to schedule a hearing before an administrative law judge to determine the final allocation of costs, if any, incurred by the non-carrier utilities.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application is approved as herein directed:

- The caption of the subject proceeding is hereby revised as shown herein.

2.	The application of Pennsylvania Department of Transportation for the approval to replace the existing bridge where State Route 0291 (Governor Printz Boulevard) crosses the tracks of Consolidated Rail Corporation (Conrail) (DOT# 589 291 W) in Tinicum Township, Delaware County, be and is hereby approved to the extent provided herein.

3.	Pennsylvania Department of Transportation, at its sole cost and expense and prior to the start of construction, prepare and submit to this Commission for approval and to all parties of record for examination, complete detailed construction plans, right-of-way plans and the appropriate property descriptions, if any, that is needed for the proposed crossing alteration project, including highway approaches and the bridge structure.

4.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work required to construct the proposed crossing project generally in accordance with the approved plans and this Secretarial Letter.

5.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safely accommodate highway and pedestrian traffic during the time the project is being constructed.

6.	Consolidated Rail Corporation, at the sole cost and expense of the Pennsylvania Department of Transportation, furnish all material and perform all work relating to its facilities which may be required as incidental to the performance of the proposed work; furnish construction engineering and inspection service if required as a result of the proposed work; and furnish and maintain flagmen and watchmen, as required, to protect its operations during the time the work is being performed across, above and adjacent to its tracks.

7.	Any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority at its initial cost and expense, and in such manner as will not interfere with the construction of the project.

8.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located beyond the limits of the highway, within the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority, and in such a manner as will not interfere with the construction of the project.

9.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to complete the remainder of the crossing project, including the installation of all attendant storm drainage facilities and any other ancillary features of the project, all generally in accordance with the approved plans and this Secretarial Letter.

10.	Pennsylvania Department of Transportation cooperate with Consolidated Rail Corporation so that during the construction of the project, the operations and facilities of the railroad company will not be endangered or unnecessarily impeded.

11.	Consolidated Rail Corporation cooperate with Pennsylvania Department of Transportation and conduct their operations in the vicinity of the proposed crossings, in a safe manner and under control during the time project is being constructed.

12.	All work necessary to complete the alteration of the subject crossing be

done in a manner satisfactory to this Commission on or before December 31, 2024, and that on or before said date, Pennsylvania Department of Transportation report to this Commission in

writing the date of actual completion of the work.

13.	Pennsylvania Department of Transportation, at least thirty (30) days prior to the start of work, notify all parties in interest of the actual date on which work will begin.

14.	Pennsylvania Department of Transportation pay all compensation for damages, if any, due to owners of property taken, injured, or destroyed by reason of the construction of the crossing in accordance with this Secretarial Letter.

15.	All costs which are to be reimbursed by the Department of Transportation consistent with this Secretarial Letter, shall be reimbursed pursuant to the provisions of

23 C. F. R. Parts 140 and 646.  The aforesaid Federal reimbursement shall not supersede, delay or, in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

16.	This Secretarial Letter is without prejudice to the right of any party to recover part or all of any costs incurred by said party in compliance with the provisions of this Secretarial Letter, in accordance with any lawful agreement between it and any other party.

17.	Upon completion of the construction of the proposed project, Consolidated Rail Corporation, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its tracks, wire lines, and any other railroad facilities, existing or altered, located within the limits of the project.

18.	Upon completion of the construction of the proposed project, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the new bridge (substructure, superstructure, parapets and roadway pavement) and the remainder of the improvement including the highway approaches, roadway surface, retaining walls, drainage facilities, snow and ice removal and any other ancillary features of the improvement constructed in accordance with the provisions of this Secretarial letter.

19.	Upon completion of the construction of the proposed project, each non-carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvement.

20.	Upon completion of the work herein directed, and upon a written request by any party hereto, this proceeding be scheduled for a hearing at a time and a place assigned by this Commission, upon due notice to all parties, to receive evidence relative to the allocation of initial costs incurred, if any, by the non-carrier public utility companies and municipal authorities, and any other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter. The Petition shall be sent to: Secretary, PA Public Utility Commission, P.O. Box 3265, Harrisburg, PA 17105-3265, and must be filed within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

Rosemary Chiavetta

Secretary