|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION 400 NORTH STREET, HARRISBURG, PA 17120 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

June 3, 2019

A-2018-3003018

# TO ALL PARTIES

Application of the Pennsylvania Department of Transportation for approval to alter the public crossing (DOT 592 503 B) by replacement and rehabilitation of the existing bridge where Interstate 0078 crosses, above grade, the tracks of Reading Blue Mountain and Northern Railroad Company located in Tilden Township, Berks County.

To Whom It May Concern:

By application received by the Commission on June 26, 2018, the Pennsylvania Department of Transportation (Department) seeks approval to replace and rehabilitate the existing bridge structure where Interstate Route 0078 crosses, above grade, the tracks of Reading Blue Mountain and Northern Railroad Company located in Tilden Township, Berks County, be and is hereby approved to the extent provided herein.

The existing bridge structure built in 1955, is owned and maintained by the Department and spans over one (1) track of Reading Blue Mountain and Northern Railroad Company, Industrial Drive (T -571), the Schuylkill River and two (2) pedestrian/bike trails.  The existing structure is a fifteen-span bridge with seven (7) approach spans and eight (8) main spans that make up the original concrete open spandrel deck arch structure. The existing approach spans are primarily made up of steel beam/girder superstructures supported by reinforced concrete piers and abutments. The concrete open spandrel deck arch structure is supported by concrete and stone masonry substructures.  The existing structure has a total length of approximately 1,802 feet and has an out-to-out width of 68.5 feet. The combined eastbound and westbound clear roadway width is approximately 57 feet with two 12-foot travel lanes, 4-foot outside shoulders and 0.5-foot inside shoulders on both the eastbound and westbound lanes which are separated by concrete median barriers. The existing minimum vertical clearance provided above top of rail is 29.8 feet. The existing minimum horizontal clearance provided from centerline of tracks to nearest bridge substructure is 23.3 feet. The current ADT across the structure is 54,803 vehicles with 36 percent trucks.

The Department proposes to replace the existing approach spans and rehabilitate the eight (8) main spans that make up the original concrete open spandrel deck arch structure. The seven (7) approach spans will be reduced to four (4) approach spans each measuring 115.5 feet consisting of prestressed concrete Bulb-Tee beam superstructures supported by reinforced concrete piers and abutments founded on steel piles. The eight (8) span existing concrete open spandrel deck arch structure will be rehabilitated replacing the concrete deck and repairing the concrete arch structure and substructures. The overall proposed structure length will be reduced to 1742 feet.

The proposed twelve (12) span structure will have a reinforced concrete deck with a combined out-to-out width of 114.3 feet and a combined clear roadway width of 107 feet. The westbound lanes feature three 12-foot travel lanes, 12-foot outside shoulder, 4-foot inside shoulder and 1 foot 8 ¼ inch concrete protective barriers on both the inside and outside of the superstructure. The eastbound lanes feature three 12-foot travel lanes, 15-foot outside shoulder, 4-foot inside shoulder and a 1 foot 8 ¼ inch concrete protective barrier on the inside and a 2 foot 2 ¼ inch concrete protective barrier on the outside of the superstructure. Though the out to out width of the proposed superstructure is increasing, the horizontal and vertical roadway alignment will largely remain the same as existing.

The single track of Reading Blue Mountain and Northern Railroad Company is located under span 1 of the proposed structure. Industrial Drive (T -571) is located under span 3 and the two (2) pedestrian/bike trails are located under spans 8 & 12 of the proposed structure. The Schuylkill River is primarily located under spans 9-11.

The proposed minimum vertical clearance provided above top of rails to the low chord of the new superstructure will be 24.5 feet.  The proposed minimum horizontal clearance from the centerline of track to the nearest substructure is 36.5 feet.

The bridge replacement/rehabilitation will be a multi-phase demolition/construction project and will maintain two lanes of traffic in each direction during construction. Industrial Drive (T -571) owned and maintained by Tilden Township, also crosses under the structure and will be affected by the construction during certain phases of the demolition/construction. The Department will give proper notification to the pedestrian/bike trail organizations and Tilden Township prior to the construction/demotion phases of the project that will affect their facilities.

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held on August 17, 2018 at the site of the subject crossing.  Representatives of Reading Blue Mountain and Northern Railroad Company, Pennsylvania Department of Transportation, Hamburg Borough, Panther Creek Power, Berks County, AECOM, IAS, SCI on behalf of the Department were in attendance. Although notified by letter dated July 17, 2018, there were no representatives from Comcast, UGI Central Penn Gas, Verizon Pennsylvania LLC, Blue Mountain Water, Hamburg Municipal Authority or Tilden Township in attendance.

The Department, at its sole cost and expense, agrees to furnish all material and perform all work necessary to construct the project.  The Department agrees to reimburse the railroad for any alterations to their facilities and for providing watchmen, flagmen and inspectors.

The Department, at its sole cost and expense, agrees furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safely accommodate highway and pedestrian traffic during the time the project is being constructed including the pedestrian/bike trails and Industrial Drive (T -571), which are all located under the subject structure.

The non-carrier public utilities will be directed to alter or relocate their facilities as necessary to construct the project, at their initial cost and expense.

In conjunction with the subject bridge replacement/rehabilitation project (SR 0078 Section 13B), the Department requested the Commission to appropriate certain portions of railroad property if an amicable settlement could not be reached between the party’s regarding the property transfer. By letter dated April 15, 2019 the Department informed the Commission that it had come to an amicable agreement with Reading Blue Mountain and Northern Railroad Company to acquire railroad property. In its letter, the Department indicated that the property acquired amicably was Aerial, Slope and Temporary Construction Easements. Therefore, it will not be necessary for the Commission to appropriate railroad property.

The Commission has tentatively established jurisdiction over those portions of the project along the SR 0078 survey and construction baseline between Highway Station 3044+00.00 and Highway Station 3064+00.00.

The project involving the subject structure will be funded with 100 percent Federal Funds. The estimated cost of construction of the project is $56,200,000.

The applicant has certified that a copy of the application has been served on each party in interest and none have advised that it objects to the issuance of a Secretarial Letter, prior to hearing, approving the application.

Upon full consideration of the matter involved, we determine that it is not necessary to schedule a hearing in this proceeding at this time and that issuance of a Secretarial Letter without a hearing is proper since the Department has agreed to construct the project, at its sole cost and expense, and none of the parties has expressed any objections to the proposal.

Inasmuch as the parties agree with the proposed improvement project and inasmuch as Pennsylvania Department of Transportation requests a Secretarial Letter as soon as possible to permit initiation of construction of the improvement, the Commission is of the opinion that a Secretarial Letter can be issued approving the application.  Upon completion of the project, it may be necessary to schedule a hearing before an administrative law judge to determine the final allocation of costs, if any, incurred by the non-carrier utilities.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application is approved as herein directed:

- The caption of the subject proceeding is hereby revised as shown herein.

2.	The application of the Pennsylvania Department of Transportation for the approval to alter the public crossing (DOT 592 503 B) by replacement and rehabilitation of the existing bridge where Interstate 0078 crosses, above grade, the tracks of Reading Blue Mountain and Northern Railroad Company located in Tilden Township, Berks County, be and is hereby approved to the extent provided herein.

3.	Pennsylvania Department of Transportation, at its sole cost and expense, prior to the start of construction, prepare and submit to this Commission for approval and to all parties of record for examination, complete detailed final construction and bridge structural plans for the work proposed to be constructed within the limits of the Commission’s jurisdiction.

4.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work required to construct the proposed crossing project generally in accordance with the approved plans and this Secretarial Letter.

5.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safely accommodate highway and pedestrian traffic during the time the project is being constructed.

6.	Reading Blue Mountain and Northern Railroad Company, at the sole cost and expense of the Pennsylvania Department of Transportation, furnish all material and perform all work relating to its facilities which may be required as incidental to the performance of the proposed work; furnish construction engineering and inspection service if required as a result of the proposed work; and furnish and maintain flagmen and watchmen, as required, to protect its operations during the time the work is being performed across, above and adjacent to its tracks.

7.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority at its initial cost and expense, and in such manner as will not interfere with the construction of the project.

8.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located beyond the limits of the highway, within the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority, and in such a manner as will not interfere with the construction of the project.

9.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to complete the remainder of the bridge crossing project, including all roadway work and the installation of all attendant storm drainage facilities and any other ancillary features of the project, all generally in accordance with the approved plans and this Secretarial Letter.

10.	Pennsylvania Department of Transportation cooperate with Reading Blue Mountain and Northern Railroad Company so that during the construction of the project, the operations and facilities of the railroad company will not be endangered or unnecessarily impeded.

11.	Reading Blue Mountain and Northern Railroad Company cooperate with Pennsylvania Department of Transportation and conduct their operations in the vicinity of the proposed crossing, in a safe manner and under control during the time the project is being constructed.

12.	All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced, and so that the requirements of each of the parties will be provided for and accommodated insofar as possible.

13.	All work necessary to complete the alteration of the subject crossing be

done in a manner satisfactory to this Commission on or before December 31, 2022, and that on or before said date, Pennsylvania Department of Transportation report to this Commission in

writing the date of actual completion of the work.

14.	Pennsylvania Department of Transportation, at least thirty (30) days prior to the start of work, notify all parties in interest of the actual date on which work will begin.

15.	Pennsylvania Department of Transportation pay all compensation for damages, if any, due to owners of property taken, injured, or destroyed by reason of the construction of the crossing in accordance with this Secretarial Letter.

16.	All costs which are to be reimbursed by the Department of Transportation consistent with this Secretarial Letter, shall be reimbursed pursuant to the provisions of             23 C. F. R. Parts 140 and 646.  The aforesaid Federal reimbursement shall not supersede, delay or, in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

17.	Upon completion of the construction of the proposed project, Reading Blue Mountain and Northern Railroad Company at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its tracks, wire lines, and any other railroad facilities, existing or altered, located within the limits of the project.

18.	Upon completion of the construction of the proposed project, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the subject bridge, including the substructures, superstructures, roadway pavement, bridge inspection and the remainder of the project including the highway approaches, drainage facilities, snow and ice removal and any other ancillary features of the improvement constructed herein, in accordance with the provisions of this Secretarial letter.

19.	Upon completion of the construction of the proposed project, each non-carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvement.

20.	Upon completion of the work herein directed, and upon a written request by any party hereto, this proceeding be scheduled for a hearing at a time and a place assigned by this Commission, upon due notice to all parties, to receive evidence relative to the allocation of initial costs incurred, if any, by the non-carrier public utility companies and municipal authorities, and any other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be sent to: Secretary, PA Public Utility Commission, 400 North Street, Harrisburg, PA 17120, and must be filed within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

# Rosemary Chiavetta

Secretary