|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION 400 NORTH STREET, HARRISBURG, PA 17120 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

September 30, 2019

A-2019-3011540

# TO ALL PARTIES

Application of the Department of Transportation of the Commonwealth of Pennsylvania for approval to perform bridge preservation work on the existing bridge where State Route 0366 crosses above the tracks of Norfolk Southern Railway Company, DOT Number 510 866 U in Tarentum Borough, Allegheny County and the allocation of costs incident thereto.

To Whom It May Concern:

By application filed with the Commission on July 15, 2019, Pennsylvania Department of Transportation (Department) seeks Commission approval to perform preservation work on the existing bridge structure where State Route 0366 crosses, above grade, the two tracks of Norfolk Southern Railway Company, DOT Number 510 866 U in Tarentum Borough, Allegheny County.

The subject bridge section, SR 0366 – Ramp B, consists of an 8-span steel multi-girder bridge with a total length of approximately 690.5 feet and is supported by concrete abutments and piers.  This section of bridge serves as an off ramp from the Tarentum Bridge (a.k.a. George D. Stuart Bridge), State Route 0366 - west bound, to Ross Street and East 6th Street.  The state highway on the existing bridge consists of a reinforced concrete deck providing two 12-foot wide traffic lanes in one direction (SR 0366 westbound), a 2-foot wide shoulder adjacent to the left lane of travel and  a 2-foot wide shoulder adjacent to the right lane of travel for a total width (curb-to-curb) of approximately 28 feet.  There is an existing 6-foot wide cantilevered sidewalk consisting of a 4-inch thick concrete slab located on the east (outer) side of the bridge.  The sidewalk has a protective median barrier separating the sidewalk from the vehicle lanes of travel and a sidewalk protective fence on the outside edge of the bridge.  The minimum vertical clearance provided above top of rail is 22 feet 9 inches.  The estimated Average Daily Traffic (ADT) for State Route 0366 is 14,950 vehicles with 3% trucks.  The subject bridge is located at Segment 0033, Offset 0890 (Station 52+83.72).

As part of the subject bridge preservation project, Pennsylvania Department of Transportation proposes to: repair deteriorated concrete throughout the bridge substructure;  paint the bridge superstructure; perform structural steel repairs; replace bearings; repair deteriorated concrete of the protective barriers on the superstructure; and perform concrete repairs on the bridge deck including replacing portions of the concrete wearing surface.  The rehabilitation work will also include cleaning and repair work of the drainage facilities; applying protective coatings to reinforced concrete surfaces, barriers and sidewalk; and other miscellaneous items.  The rehabilitated bridge will provide the same vertical clearance (22 feet 9 inches) above top of rail.  The project work will be performed in stages to allow continuous flow of traffic throughout the construction period.

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held on September 12, 2019 at the site of the subject crossing.  Representatives of AECOM (representing Norfolk Southern Railway Company), Michael Baker, Markosky Engineering, Tarentum Borough, Peoples Gas and Pennsylvania Department of Transportation were in attendance.  Although notified by letter dated August 13, 2019, there were no representatives from Allegheny County, Comcast, Verizon Pennsylvania, Windstream, AT&T or Pennsylvania Electric Company in attendance.

Pennsylvania Department of Transportation agrees to furnish all material and perform all work necessary to construct the project.  The Department agrees to provide all necessary shielding/protection, as required, to protect the areas below the bridge structure during construction of the project.  The Department agrees to bear any costs incurred by NS to alter or protect their facilities including providing any watchmen, flagmen and/or construction inspections that are deemed necessary.

At the field conference it was noted that Redcat Power has a 23 kV power line which crosses under the bridge superstructure which will require relocation by Redcat prior to the project construction.  The Department has entered into an agreement with Redcat power to address the relocation of their facilities to facilitate the proposed project work.  It was also noted that Comcast and Verizon also have utility lines in the vicinity of the project which may need relocation and/or protection to accommodate the project work.  It has not been determined to what extent the facilities of other non-carrier utility companies are involved with the project.  The non-carrier public utilities will be directed to alter or relocate their facilities as necessary to construct the project at their initial cost and expense.

The Commission has tentatively established jurisdiction over those portions of the project along SR 0366 between Highway Station 49+00 and Highway Station 57+00.

In conjunction with the subject crossing alteration project, it may be necessary for the Commission to appropriate certain portions of property to accommodate the project work.  The Department has not submitted right-of-way plans to the Commission and the parties of record for consideration in this proceeding.  Accordingly (if property appropriation is required) it will be necessary for the Department to do so prior to the start of construction.

The project will be funded with 80 percent Federal Funds and 20 percent State Funds.  The estimated cost of construction of the project is $3,000,000.

The applicant has certified that a copy of the application has been served on each party in interest and none have advised that it objects to the issuance of a Secretarial Letter, prior to hearing, approving the application.

Upon full consideration of the matter involved, we determine that it is not necessary to schedule a hearing in this proceeding at this time and that issuance of a Secretarial Letter without hearing is proper since the Pennsylvania Department of Transportation has agreed to construct the project, at its sole cost and expense, and none of the parties has expressed any objections to the proposal.

Inasmuch as the parties agree with the proposed improvement project and inasmuch as Pennsylvania Department of Transportation requests a Secretarial Letter as soon as possible to permit initiation of construction of the improvement, the Commission is of the opinion that a Secretarial Letter can be issued approving the application.  Upon completion of the project, it may be necessary to schedule a hearing before an administrative law judge to determine the final allocation of costs, if any, incurred by the non-carrier utilities.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application is approved as herein directed:

1.	The application of Pennsylvania Department of Transportation for the approval to perform preservation work on the existing bridge structure where State Route 0366 crosses, above grade, the two tracks of Norfolk Southern Railway Company, DOT Number 510 866 U in Tarentum Borough, Allegheny County, be and is hereby approved to the extent provided herein.

2.	Pennsylvania Department of Transportation, at its sole cost and expense and prior to the start of construction, prepare and submit to this Commission for approval and to all parties of record for examination, complete detailed construction plans, right-of-way plans and the appropriate property descriptions, if any, that is needed for the proposed crossing alteration project, including highway approaches and the bridge structure.

3.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work required to construct the proposed crossing project generally in accordance with the approved plans and this Secretarial Letter.

4.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safely accommodate highway and pedestrian traffic during the time the project is being constructed.

5.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to establish and maintain any shielding/protection, as required, to safely protect the areas below the bridge structure during construction of the project.

6.	Norfolk Southern Railway Company, at the sole cost and expense of the Pennsylvania Department of Transportation, furnish all material and perform all work relating to its facilities which may be required as incidental to the performance of the proposed work; furnish construction engineering and inspection service if required as a result of the proposed work; and furnish and maintain flagmen and watchmen, as required, to protect its operations during the time the work is being performed across, above and adjacent to its tracks.

7.	Any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority at its initial cost and expense, and in such manner as will not interfere with the construction of the project.

8.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located beyond the limits of the highway, within the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority, and in such a manner as will not interfere with the construction of the project.

9.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to complete the remainder of the bridge rehabilitation project, including the installation of all attendant storm drainage facilities and any other ancillary features of the project, all generally in accordance with the approved plans and this Secretarial Letter.

10.	All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced, and so that the requirements of each of the parties will be provided for and accommodated insofar as possible.

11.	All work necessary to complete the alteration of the subject crossing be

done in a manner satisfactory to this Commission on or before December 31, 2020, and that on or before said date, Pennsylvania Department of Transportation report to this Commission in

writing the date of actual completion of the work.

12.	Pennsylvania Department of Transportation, at least thirty (30) days prior to the start of work, notify all parties in interest of the actual date on which work will begin.

13.	Pennsylvania Department of Transportation pay all compensation for damages, if any, due to owners of property taken, injured, or destroyed by reason of the construction of the crossing in accordance with this Secretarial Letter.

14.	All costs which are to be reimbursed by the Department of Transportation consistent with this Secretarial Letter, shall be reimbursed pursuant to the provisions of 23 C. F. R. Parts 140 and 646.  The aforesaid Federal reimbursement shall not supersede, delay or, in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

15.	This Secretarial Letter is without prejudice to the right of any party to recover part or all of any costs incurred by said party in compliance with the provisions of this Secretarial Letter, in accordance with any lawful agreement between it and any other party.

16.	Upon completion of the construction of the proposed project, Norfolk Southern Railway Company, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its tracks, wire lines, and any other railroad facilities, existing or altered, located within the limits of the project.

17.	Upon completion of the construction of the proposed project, Tarentum Borough, at its sole cost and expense, furnish all material and perform all work necessary for the removal of snow, ice and debris from the sidewalks, associated with the subject bridge involved with the improvement.

18.	Upon completion of the construction of the proposed project, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the rehabilitated bridge (substructure, superstructure, parapets, protective barriers and fencing, roadway pavement and sidewalks, excluding maintaining the removal of snow, ice and debris from the sidewalks) and the remainder of the improvement including the highway approaches, roadway surface, retaining walls, drainage facilities, snow and ice removal (on the roadway surface) and any other ancillary features of the improvement constructed in accordance with the provisions of this order.

19.	Upon completion of the construction of the proposed project, each non-carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvement.

20.	Upon completion of the work herein directed, and upon a written request by any party hereto, this proceeding be scheduled for a hearing at a time and a place assigned by this Commission, upon due notice to all parties, to receive evidence relative to the allocation of initial costs incurred, if any, by the non-carrier public utility companies and municipal authorities, and any other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be sent to: Secretary, PA Public Utility Commission, 400 North Street, Harrisburg, PA 17120, and must be filed within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

Rosemary Chiavetta

Secretary