|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION 400 NORTH STREET, HARRISBURG, PA 17120 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

September 30, 2019

A-2019-3011548

# TO ALL PARTIES

Application of the Department of Transportation of the Commonwealth of Pennsylvania for approval to perform preservation work on the existing bridge where State Route 0079 crosses the tracks of CSX Transportation Inc, DOT No. 584 829 W and Norfolk Southern Railway Company DOT No. 507 463 C in Robinson Township, Neville Township and Glenfield Borough, Allegheny County and the allocation of costs incident thereto.

To Whom It May Concern:

By application filed with the Commission on July 15, 2019, Pennsylvania Department of Transportation (Department) seeks Commission approval to perform preservation work on the existing bridge structure where State Route 0079 crosses, above grade, the tracks of CSX Transportation Inc., (DOT# 584 829 W) and Norfolk Southern Railway Company (DOT# 507 463 C) in Robinson Township, Neville Township and Glenfield Borough, Allegheny County.

The subject bridge was built in 1976 and is known as the Neville Island Bridge.  The bridge is owned and maintained by the Department and spans over the two tracks of CSX Transportation Inc. (CSX), the Ohio River, Neville Island (Neville Township) and three tracks of Norfolk Southern Railway Company (NS).  The existing 27-span thru steel arch (main span) bridge has a total length of approximately 4548.50 feet and is supported by concrete abutments and piers.  The interstate highway on the existing bridge consists of a reinforced concrete deck providing three 12-foot wide traffic lanes in each direction (two thru-lanes, one exit/entrance lane each direction), with no sidewalks for a total width (out-to-out to concrete parapets) of approximately 80 feet (width varies).  The minimum vertical clearance provided above top of rail for the CSX line is 23 feet 3 inches.   The minimum vertical clearance provided above top of rail for the NS line is 35 feet 8 inches.   The estimated Average Daily Traffic (ADT) of State Route 0079 is 40,872 vehicles (northbound) with 11% trucks and 32, 478 vehicles (southbound) with 14% trucks.  The subject bridge (main span/steel arch) is located at Segment 0650, Offset 0000, Sta 843+72.50 NB of SR 0079 Section A61.

As part of the subject bridge preservation project, Pennsylvania Department of Transportation proposes to: perform concrete repairs of the abutments and piers on the bridge substructure; clean and paint the entire outside surfaces of the bridge superstructure; zone paint areas on the inside of the superstructure; repair and replace portions of the steel superstructure; and perform concrete repairs on the bridge deck including replacing portions of the concrete wearing surface.  The rehabilitation work will also include repair work on the drainage facilities, light poles, sign structures and other miscellaneous items.  The rehabilitated bridge will provide the same vertical clearances above top of rail for the rail crossings involved.  The project work will be performed in stages to allow continuous flow of traffic throughout the construction period.

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held on September 13, 2019 at the site of the subject crossing.  Representatives of AECOM (representing Norfolk Southern Railway Company), Bergmann (representing CSX Transportation Inc.), SAI Consulting Engineering, Linde (Messer Gases) and Pennsylvania Department of Transportation were in attendance.  Although notified by letter dated August 14, 2019, there were no representatives from Robinson Township, Neville Township, Glenfield Borough, Allegheny County, Comcast, Verizon Pennsylvania, Windstream, Level 3 Communications, Columbia Gas of Pennsylvania or Duquesne Light Company in attendance.  During the field conference, it was acknowledged that National Railroad Passenger Corporation (AMTRAK) is also an operator on the tracks of Norfolk Southern Railway Company at the subject crossing (DOT# 507 463 C).

Pennsylvania Department of Transportation agrees to furnish all material and perform all work necessary to construct the project.  The Department agrees to provide all necessary shielding/protection, as required, to protect the areas below the bridge structure during construction of the project.  The Department agrees to bear any costs incurred by CSX and/or NS to alter or protect their facilities including providing any watchmen, flagmen and/or construction inspections that are deemed necessary.

At the field conference it was noted that Messer Gases has an underground gas line located in the vicinity of the CSX rail lines running underneath Span #3 of the bridge.  The Department is to coordinate the proposed project work with Messer Gases to protect the Messer facilities as necessary to accommodate the project work.  It has not been determined to what extent the facilities of other non-carrier utility companies are involved with the project.  The non-carrier public utilities will be directed to alter or relocate their facilities as necessary to construct the project at their initial cost and expense.

The Commission has tentatively established jurisdiction over those portions of the project along SR 0079 between Highway Station 809+00 and Highway Station 857+00.

In conjunction with the subject crossing alteration project, it may be necessary for the Commission to appropriate certain portions of property to accommodate the project work.  The Department has not submitted right-of-way plans to the Commission and the parties of record for consideration in this proceeding.  Accordingly (if property appropriation is required) it will be necessary for the Department to do so prior to the start of construction.

The project will be funded with 100 percent Federal Funds.  The estimated cost of construction of the project is $58,000,000.

The applicant has certified that a copy of the application has been served on each party in interest and none have advised that it objects to the issuance of a Secretarial Letter, prior to hearing, approving the application.  AMTRAK has been added to the parties of record and the Department has served an application on AMTRAK.

Upon full consideration of the matter involved, we determine that it is not necessary to schedule a hearing in this proceeding at this time and that issuance of a Secretarial Letter without hearing is proper since the Pennsylvania Department of Transportation has agreed to construct the project, at its sole cost and expense, and none of the parties has expressed any objections to the proposal.

Inasmuch as the parties agree with the proposed improvement project and inasmuch as Pennsylvania Department of Transportation requests a Secretarial Letter as soon as possible to permit initiation of construction of the improvement, the Commission is of the opinion that a Secretarial Letter can be issued approving the application.  Upon completion of the project, it may be necessary to schedule a hearing before an administrative law judge to determine the final allocation of costs, if any, incurred by the non-carrier utilities.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application is approved as herein directed:

1.	The application of Pennsylvania Department of Transportation for the approval to perform preservation work on the existing bridge structure where State Route 0079 crosses, above grade, the tracks of CSX Transportation Inc, (DOT# 584 829 W) and Norfolk Southern Railway Company (DOT# 507 463 C) in Robinson Township, Neville Township and Glenfield Borough, Allegheny County, be and is hereby approved to the extent provided herein.

2.	Pennsylvania Department of Transportation, at its sole cost and expense and prior to the start of construction, prepare and submit to this Commission for approval and to all parties of record for examination, complete detailed construction plans, right-of-way plans and the appropriate property descriptions, if any, that is needed for the proposed crossing alteration project, including highway approaches and the bridge structure.

3.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work required to construct the proposed crossing project generally in accordance with the approved plans and this Secretarial Letter.

4.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safely accommodate highway and pedestrian traffic during the time the project is being constructed.

5.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to establish and maintain any shielding/protection, as required, to safely protect the areas below the bridge structure during construction of the project.

6.	CSX Transportation Inc. and Norfolk Southern Railway Company, at the sole cost and expense of the Pennsylvania Department of Transportation, furnish all material and perform all work relating to their facilities which may be required as incidental to the performance of the proposed work; furnish construction engineering and inspection service if required as a result of the proposed work; and furnish and maintain flagmen and watchmen, as required, to protect their operations during the time the work is being performed across, above and adjacent to their respective tracks.

7.	Any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority at its initial cost and expense, and in such manner as will not interfere with the construction of the project.

8.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located beyond the limits of the highway, within the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority, and in such a manner as will not interfere with the construction of the project.

9.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to complete the remainder of the bridge rehabilitation project, including the installation of all attendant storm drainage facilities and any other ancillary features of the project, all generally in accordance with the approved plans and this Secretarial Letter.

10.	All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced, and so that the requirements of each of the parties will be provided for and accommodated insofar as possible.

11.	All work necessary to complete the alteration of the subject crossing be

done in a manner satisfactory to this Commission on or before December 31, 2023, and that on or before said date, Pennsylvania Department of Transportation report to this Commission in

writing the date of actual completion of the work.

12.	Pennsylvania Department of Transportation, at least thirty (30) days prior to the start of work, notify all parties in interest of the actual date on which work will begin.

13.	Pennsylvania Department of Transportation pay all compensation for damages, if any, due to owners of property taken, injured, or destroyed by reason of the construction of the crossing in accordance with this Secretarial Letter.

14.	All costs which are to be reimbursed by the Department of Transportation consistent with this Secretarial Letter, shall be reimbursed pursuant to the provisions of 23 C. F. R. Parts 140 and 646.  The aforesaid Federal reimbursement shall not supersede, delay or, in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

15.	This Secretarial Letter is without prejudice to the right of any party to recover part or all of any costs incurred by said party in compliance with the provisions of this Secretarial Letter, in accordance with any lawful agreement between it and any other party.

16.	Upon completion of the construction of the proposed project, CSX Transportation Inc. and Norfolk Southern Railway Company, at their sole cost and expense, furnish all material and perform all work necessary thereafter to maintain their tracks, wire lines, and any other railroad facilities, existing or altered, located within the limits of the project

17.	Upon completion of the construction of the proposed project, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the rehabilitated bridge (substructure, superstructure and roadway pavement) and the remainder of the improvement including the roadway pavement, highway approaches, roadway surface, drainage facilities, street lighting, snow and ice removal and any other ancillary features of the improvement constructed in accordance with the provisions of this order.

18.	Upon completion of the construction of the proposed project, each non-carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvement.

19.	Upon completion of the work herein directed, and upon a written request by any party hereto, this proceeding be scheduled for a hearing at a time and a place assigned by this Commission, upon due notice to all parties, to receive evidence relative to the allocation of initial costs incurred, if any, by the non-carrier public utility companies and municipal authorities, and any other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be sent to: Secretary, PA Public Utility Commission, 400 North Street, Harrisburg, PA 17120, and must be filed within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

Rosemary Chiavetta

Secretary