|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION 400 NORTH STREET, HARRISBURG, PA 17120 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

November 4, 2019

A-2019-3012529

# TO ALL PARTIES

Application of the Commonwealth of Pennsylvania, Department of Transportation, for approval to replace the superstructure and substructure of the public above-grade crossing, where State Route 8017 (Ramp B) and State Route 8017 (Ramp D) cross above two tracks of Consolidated Rail Corporation ( DOT 960 638 X) in the City of Philadelphia, Philadelphia County.

To Whom It May Concern:

By application filed with the Commission on August 28, 2019, Pennsylvania Department of Transportation (PennDOT) is seeking approval to alter the crossings where State Route 8017 (Ramp B) and State Route 8017 (Ramp D) cross, above-grade, the two tracks of Consolidated Rail Corporation (Conrail), located in the City of Philadelphia, Philadelphia County. New Jersey Transit has operating rights on Conrail’s tracks at the site of the crossing.

The Ramp B Bridge provides traffic to exit the Betsy Ross Bridge (New Jersey Route 90, no corresponding Pennsylvania designation), cross above Ramp C, Interstate 95 (I-95), Ramp I, Ramp EE, Ramp JJ, Frankford Creek and the grade of Conrail’s tracks, and merge with Ramp D thereby allowing traffic to merge onto I-95 southbound.  The existing Ramp B structure is a 33-span steel multi-girder structure approximately 2,741 feet, 6” with an out-to-out width that varies with a minimum width of 44 feet, 3” and carries two lanes and shoulders of varying width.

The Ramp D Bridge provides traffic to connect Aramingo Avenue to Ramp B by crossing over Aramingo Avenue, Ramp JJ, Frankford Creek, and the grade of Conrail’s tracks, and merge with Ramp B thereby allowing traffic to merge onto I-95 southbound. The existing Ramp D structure is newly constructed from Aramingo Avenue to just prior to the above grade crossing over the Conrail tracks.  That newly constructed portion of Ramp D is covered under PUC Docket A-2012-2290759.

A field investigation and conference was arranged by a Commission staff engineer and held at the site of the crossing on September 25, 2019.  Representatives of PennDOT, Conrail and New Jersey Transit were in attendance. Although notified by letter dated September 6, 2019, there were no representatives from City of Philadelphia Department of Streets, City of Philadelphia Department of Water, AMTRAK, Verizon Pennsylvania LLC, PECO Energy Company and Philadelphia Gas Works.

PennDOT proposes to replace the substructure and superstructure of the bridges that carry State Route 8017 (Ramp B) and State Route 8017 (Ramp D).  The original composite steel plate girders on the Ramp B structure will be replaced with composite tubular steel beams and the vertical clearance will be decreased from 24 feet, 1-1/4 inches to 23 feet, 7/8 inches. The Ramp B horizontal clearance along the northern track will increase from 25 feet, 3 inches to 54 feet, 8 inches. The Ramp B horizontal clearance along the southern track will increase from 21 feet, 11-7/16 inches to 54 feet, 1 inch.

The existing Ramp D structure over the Conrail tracks will be replaced in-kind with composite steel plate girder beams and the vertical clearance will decrease from 24 feet,    1-1/4 inches to 23 feet, 7-1/2 inches. The proposed Ramp D horizontal clearance along the northern track will be increased from 29 feet, 5 inches to 49 feet, 10 inches. The proposed Ramp D horizontal clearance along the southern track will increase from 37 feet, 9 inches to 48 feet, 3 inches.

The proposed Ramp B and Ramp D bridges will be supported on new reinforced concrete single column hammerhead piers with reinforced concrete footings supported on steel piles. The proposed Ramp B and Ramp D bridges will have illumination via new light standards integrated into the bridge barriers.

The proposed typical section of Ramp B will carry one lane of traffic, two shoulders of varying width and have a total out-to-out width of 42 feet, 4-1/2 inches. The proposed typical section of Ramp D will carry two lanes of traffic, two shoulders of varying width and have a total out-to-out width of 43 feet, 10-1/2 inches. In the area of the crossing both Ramp B and Ramp D will have protective barrier fence over the tracks.

There are multiple overhead electric lines in the area of the crossing that do not appear to be affected by the construction.

PennDOT agrees to construct the project at its sole cost and expense.  PennDOT will reimburse Conrail and New Jersey Transit the cost for flagman and maintenance and protection of train traffic during construction.  PennDOT agrees to reimburse non-carrier public utilities for alterations to their facilities in private right-of-way.  Alterations required to public utilities in public right-of-way will be made by the utility at its initial cost and expense.

PennDOT agrees to maintain the substructure and superstructure of the Ramp B and Ramp D bridges.  Conrail will maintain the railroad facilities in the area of the crossing.  The total project estimate for the construction of the Ramp B and Ramp D over the tracks of Conrail is estimated to cost $5,500,000 and be funded by 100% Federal funds.

The Commission has tentatively established jurisdiction over those portions of the project for Ramp B between survey baseline station 50+00 to 53+50 and for Ramp D between survey baseline station 78+00 and 82+00.  It will not be necessary for the Commission to appropriate railroad property for construction of the project.

The applicant has certified that a copy of the application has been served on each party in interest and none has advised that it objects to the issuance of a Secretarial Letter, prior to a hearing, approving the application.

The PennDOT has not submitted final detailed construction plans to the Commission and the parties of record for consideration in this proceeding.  Accordingly, it will be necessary for the PennDOT to do so prior to the start of construction.

Upon full consideration of the matters involved, we determine that it is not necessary to schedule a hearing in this proceeding at this time and that issuance of a Secretarial Letter without hearing is proper since the PennDOT has agreed to construct the project at its sole cost and expense, and none of the parties has expressed any objections to the proposal.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The alteration of the subject crossing as proposed by the Pennsylvania Department of Transportation is approved as herein directed:

- The subject caption be revised as shown hereon.

- The crossing where State Route 8017 (Ramp B) and State Route 8017 (Ramp D) cross, above-grade, the two tracks of Consolidated Rail Corporation, operated thereon by New Jersey Transit, located in the City of Philadelphia, Philadelphia County, be altered generally in accordance with the application and this Secretarial Letter.

- Pennsylvania Department of Transportation, at its sole cost and expense, prepare and submit to this Commission for approval and to all parties of record for examination, complete detailed construction plans for the project, and if necessary, right-of-way plans and property descriptions for any railroad property for the Commission to appropriate.

- Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to construct the proposed crossing project generally in accordance with the approved plans and this Secretarial Letter.

- Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to establish and maintain all traffic controls that may be required to properly accommodate highway traffic during the time the crossing project is being constructed.

- Consolidated Rail Corporation, at the sole cost and expense of the Pennsylvania Department of Transportation, furnish all material and perform all work necessary to relocate its facilities as required for the performance of the proposed work; furnish construction engineering and inspection service as required as a result of the proposed work; and furnish and maintain flagmen and watchmen as required to protect its operations during the time work is being performed across, above and adjacent to its tracks.

- New Jersey Transit, at the sole cost and expense of Pennsylvania Department of Transportation, furnish and maintain flagmen and watchmen as required to protect its operations during the time the work is being performed across, above and adjacent to the tracks.

- Any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of public right-of-way, within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority at its initial cost and expense, and in such manner as will not interfere with the construction of the project.

- Any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located on private right-of-way, within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the proposed project, be made by said public utility company or municipal authority at the sole cost and expense of Pennsylvania Department of Transportation, and in such manner as will not interfere with the construction of the project.

- Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to complete the remainder of the crossing project, including installation of all attendant storm drainage facilities and any other ancillary features of the project, generally in accordance with the approved plans and this Secretarial Letter.

- Pennsylvania Department of Transportation, at least thirty (30) days prior to the start of work, notify all parties in interest of the actual date on which work will begin.

- Consolidated Rail Corporation and New Jersey Transit cooperate with Pennsylvania Department of Transportation and conduct their operations in the vicinity of the crossing, in a safe manner and under control during the time project is being constructed.

- Pennsylvania Department of Transportation cooperate with Consolidated Rail Corporation and New Jersey Transit so that during construction of the project, the operations and facilities of the railroad companies will not be endangered or unnecessarily impeded.

- Construction of the crossing project be completed in a manner satisfactory to this Commission on or before December 31, 2024, and that on or before said date, Pennsylvania Department of Transportation report to this Commission the date of actual completion of the work.

- Pennsylvania Department of Transportation, at its sole cost and expense, pay all compensation for damages due to owners of property taken, injured, or destroyed by reason of the construction of the crossing in accordance with this Secretarial Letter.

- All costs which are to be reimbursed by the Department of Transportation consistent with this Secretarial Letter, shall be reimbursed pursuant to the provisions of 23 C.F.R. Part 140, 646. The aforesaid Federal reimbursement shall not supersede, delay or, in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

- Upon completion of construction of the proposed project, each non- carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvement.

- Upon completion of the construction of the project and its opening to public use, the Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the new State Route 8017 (Ramp B) and State Route 8017 (Ramp D) bridges (substructure, superstructure, parapets, fencing, lighting and deck) and the remainder of the improvement including the roadway pavement, highway approaches, roadway surface, drainage facilities, snow and ice removal and any other ancillary features of the improvement constructed in accordance with the provisions of this Secretarial Letter.

- Upon completion of the alteration of the crossing, Consolidated Rail Corporation, at its sole cost and expense, furnish all material and perform all work necessary to maintain its railroad facilities in the area of the crossing project.

- Upon completion of the work herein directed, and upon a written request by any party hereto, this proceeding be scheduled for a hearing at a time and a place assigned by this Commission, upon due notice to all parties, to receive evidence relative to the allocation of initial costs incurred, if any, by any of the parties, and any other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter. The Petition shall be sent to: Secretary, PA Public Utility Commission, 400 North Street, Harrisburg, PA 17120, and must be filed within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

# Rosemary Chiavetta

Secretary