|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION 400 NORTH STREET, HARRISBURG, PA 17120 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

November 8, 2019

A-2019-3011201

TO ALL PARTIES

Application of the Department of Transportation of the Commonwealth of Pennsylvania for approval to alter eight (8) public at-grade crossings by the installation of new active traffic control devices and one concrete tub crossing surface where various state and local roadways cross the tracks of SEDA-COG Joint Rail Authority, operated on by North Shore Railroad Company, in various municipalities in Northumberland, Montour, and Columbia Counties, all in accordance with the Federal Grade Crossing Program and the allocation of costs incident thereto.

To Whom It May Concern:

By application filed with the Commission on June 26, 2019, the Pennsylvania Department of Transportation (Department) is seeking Commission approval to alter the subject crossings by the installation of new active traffic control devices and one concrete tub crossing surface where various state and local roadways cross the tracks of SEDA-COG Joint Rail Authority, operated on by North Shore Railroad Company in various municipalities in Northumberland, Montour, and Columbia Counties.

The proposed alterations will affect the following crossings:

Highway Name	Surface Type   	DOT No.	      Municipality

- South Eaton Street 	Timber/Asphalt	266 013 M	      Berwick Borough

- Industrial Drive	Timber/Asphalt	908 921 W	      South Centre Township

- Central Road		High type          	265 992 N	      Scott Township

- Wall Street		High type          	264 153 H	      Danville Borough

- Railroad Street		High type          	264 155 W	      Danville Borough

- SR 0054		High type		591 840 N	      Mt. Carmel Township

- Orange Street		Timber/Asphalt	264 182 T	      Northumberland Borough

- King Street (SR 0147)	High type		264 183 A	      Northumberland Borough

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held at the site of the crossings on October 3, 2019.  Representatives of the Department, SEDA-COG JRA and North Shore Railroad Company were in attendance.  Berwick Borough, South Centre Township, Scott Township, Danville Borough, Mount Carmel Township, Northumberland Borough, the Town of Bloomsburg, UGI Penn Natural Gas, Verizon of Pennsylvania, Berwick Area Sewer Authority,  PPL Electric Utilities Corporation, PA American Water Company, Northumberland County, Montour County and Columbia County were notified of the time and place of the conference but did not attend.

At the field conference, it was noted that all these roads are two (2) lane asphalt roadways with asphalt paved shoulders.  The crossings currently consist of timber and asphalt crossing surfaces or high-type concrete surfaces (see itemized list above).  There are no sidewalks at any of these crossings.  It was noted that some approach warning signs may be missing at a number of these municipal road crossings. Providing, maintaining and replacing these signs (when lost or stolen) is the responsibility of the party responsible for maintenance of the approach roadway.  The Department has offered to provide approach warning signs (W10-11) and exempt signs (W10-1aP) for South Centre and Scott Townships to install at the Industrial Drive and Central Road crossings.

SEDA-COG JRA, at the sole cost and expense of the Department, proposes installation of new active traffic control devices and one concrete tub crossing surface at the subject crossings with scope-of-work for each crossing as follows:

- South Eaton Street, 266 013 M, Berwick Borough – installation of automatically operated flashing-light railroad crossing warning signals with 12” LED’s, bells and associated circuitry.

- Industrial Drive, 908 921 W, South Centre Township – installation of masts, cantilevers, automatically operated flashing-light railroad crossing warning signals with 12” LED’s, bells and associated circuitry.

- Central Road, 265 992 N, Scott Township - installation of automatically operated flashing-light railroad crossing warning signals with 12” LED’s, bells and associated circuitry.  The flashing-light railroad crossing signals will have simultaneous pre-emption with the traffic light signal at this crossing.

- Wall Street, 264 153 H, Danville Borough – installation of automatically operated flashing-light railroad crossing warning signals with 12” LED’s, bells and associated circuitry.

- Railroad Street, 264 155 W, Danville Borough – installation of automatically operated flashing-light railroad crossing warning signals, double stack lights with 12” LED’s, bells and associated circuitry.

- State Route 0054, 591 840 N, Mount Carmel Township - installation of masts, cantilevers, automatically operated flashing-light railroad crossing warning signals with 12” LED’s, bells, associated circuitry and a new concrete tub crossing surface.

- Orange Street, 264 182 T, Northumberland Township – installation of automatically operated flashing-light railroad crossing warning signals with 12” LED’s, gates, bells and associated circuitry.

- King Street (SR 0147), 264 183 A, Northumberland Township- installation of masts, cantilevers, automatically operated flashing-light railroad crossing warning signals with 12” LED’s, gates, bells, associated circuitry.

The project will be funded from the Federal Highway Grade Crossing Safety Program.  The cost estimate is 1.723 million dollars.

All work is to be performed in accordance with the situation and circuitry plans entitled: “North Shore Railroad – Railroad Crossing Warning Devices – 264 183 A (SR 0147, King Street) (6 Sheets), 591 840 N (Orange Street) (6 Sheets), 591 840 N (State Route 0054) (6 Sheets), 264 155 W (Railroad Street) (6 Sheets),  264 153 H (Wall Street) (8 Sheets), 265 992 N (Central Road) (7 Sheets), 908 921 W (Industrial Drive) (6 Sheets), 266 013 M (South Eaton Street) (6 Sheets)” as these were submitted to the Commission on October 18, 2019 by Diamondback Signal on behalf of SEDA COG.

The Department avers that a copy of the application has been served on all parties of interest. Diamondback Signal, on behalf of SEDA COG, avers that a copy of the circuitry plans have been served on all parties of interest.

The Commission hereby establishes its jurisdictional limits at the subject crossings as the area within the confines of the railroad right-of-way and the highway right-of-way.

Upon full consideration of the matters involved and inasmuch as none of the parties offered any objection to the Pennsylvania Department of Transportation’s proposed project, we find that a Secretarial Letter can be issued approving the application without a formal hearing.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossings is necessary and proper for the service, accommodation, convenience and safety of the public.

The application of Pennsylvania Department of Transportation is approved as herein directed:

1.	The caption of the subject proceeding is hereby revised as shown herein.

2.	The crossings where South Eaton Street, Industrial Drive, Central Road, Wall Street, Railroad Street, SR 0054, Orange Street and King Street (SR 0147) cross a single track of the SEDA COG Joint Rail Authority, in the municipalities of Berwick, South Centre, Scott, Danville, Northumberland and Mount Carmel, in the counties of Northumberland, Montour and Columbia be altered as follows:  a.) South Eaton Street, 266 013 M, Berwick Borough – installation of automatically operated flashing-light railroad crossing warning signals with 12” LED’s, bells and associated circuitry, b.) Industrial Drive, 908 921 W, South Centre Township – installation of masts, cantilevers, automatically operated flashing-light railroad crossing warning signals with 12” LED’s, bells and associated circuitry, c.) Central Road, 265 992 N, Scott Township - installation of automatically operated flashing-light railroad crossing warning signals with 12” LED’s, bells and associated circuitry, the flashing-light railroad crossing signals will have simultaneous pre-emption with the traffic light signal at this crossing, d.) Wall Street, 264 153 H, Danville Borough – installation of automatically operated flashing-light railroad crossing warning signals with 12” LED’s, bells and associated circuitry, e.) Railroad Street, 264 155 W, Danville Borough – installation of automatically operated flashing-light railroad crossing warning signals (double stack lights with 12” LED’s, bells and associated circuitry, 6.) State Route 0054, 591 840 N, Mount Carmel Township - installation of masts, cantilevers, automatically operated flashing-light railroad crossing warning signals with 12” LED’s, bells, associated circuitry and a new tub crossing surface, f.) Orange Street, 264 182 T, Northumberland Township – installation of automatically operated flashing-light railroad crossing warning signals with 12” LED’s, gates, bells and associated circuitry, g.)	King Street (SR 0147), 264 183 A, Northumberland Township - installation of masts, cantilevers, automatically operated flashing-light railroad crossing warning signals with 12” LED’s, gates, bells, associated circuitry.

3.  	The work will be generally in accordance with the situation and circuitry plan entitled: “North Shore Railroad – Railroad Crossing Warning Devices – 264 183 A (SR 0147, King Street), 591 840 N (Orange Street), 591 840 N (State Route 0054), 264 155 W (Railroad Street),  264 153 H (Wall Street), 265 992 N (Central Road), 908 921 W (Industrial Drive), 266 013 M (South Eaton Street)” (51 sheets) filed with Commission on October 18, 2019; which plan is made part hereof and is hereby approved except insofar as they may relate to the division of work, deletion of work, or the allocation of costs and expenses incident to the installation of the project.

4.	SEDA-COG Joint Rail Authority, at its initial cost and expense, furnish all material and do all work necessary to alter the subject crossings; all herein constructed in accordance with the approved plan, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

5.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or any other facilities of any public utility other than SEDA-COG Joint Rail Authority located within the limits of the highway, within the Commission’s jurisdiction, be made by said public utility at its initial cost and expense, and in such a manner as will not interfere with the construction of the improvement, and said relocated or altered facilities thereafter be maintained by said public utility, at its sole cost and expense.

6.	SEDA COG Joint Rail Authority, at its initial cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic control that may be necessary to properly and safely accommodate vehicular, pedestrian and railroad traffic during the time the crossings are being altered.

7.	North Shore Railroad Company, at its initial cost and expense, furnish all material and perform all work relating to its facilities which may be required as incidental to the performance of the proposed work and furnish any watchmen, flagmen, inspectors and/or engineering services that may be deemed necessary to protect the railroad’s operations or facilities during the time the facilities are being installed.

8.	All parties involved herein cooperate fully with each other so that during the time the work is being performed vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced and said requirements of each of the parties will be provided for and accommodated insofar as possible.

9.	SEDA COG Joint Rail Authority, at least seven (7) days prior to the start of work, notify all parties in interest of the actual date on which work will begin.

10.	All work necessary to complete this construction shall be done in a manner satisfactory to this Commission on or before December 31, 2021 and that on or before said date, Pennsylvania Department of Transportation report in writing to the Commission the date of actual completion of the work.

11.	SEDA COG Joint Rail Authority pay all compensation for damages, if any, due to owners of property taken, injured or destroyed by reason of the construction of the improvement in accordance with this letter.

12.	All costs which are to be reimbursed by Department of Transportation consistent with this Secretarial Letter, shall be reimbursed pursuant to the provisions of 23 CFR Parts 140 and 646. The aforesaid Federal reimbursement shall not supersede, delay or, in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

13.	Pennsylvania Department of Transportation reimburses SEDA COG Joint Rail Authority for the material furnished and work performed in accordance with paragraph 2, not to exceed an amount of $1,723,000.

14. 	SEDA COG Joint Rail Authority bear all costs in excess of $1,723,000.00 for the material furnished and work performed in accordance with paragraph 2.

15.	Upon completion of construction of the project, Scott Township, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain the highway traffic signals with preemption of the intersection at Central Road in a safe and satisfactory condition.

16.  	 Upon completion of the work at the Central Road crossing, Scott Township, at its sole cost and expense, shall conduct annual inspections to ensure that the timing and preemption operation of the signal systems at Central Road are functioning as designed.  Scott Township shall contact North Shore Railroad Company and arrange for railroad personnel to activate the railroad crossing warning system to accommodate the required inspection.  The Scott Township shall report any operational problems that cannot be corrected during the annual inspection to both the Pennsylvania Department of Transportation and the Pennsylvania Public Utility Commission.

17. 	Upon completion of the SR 0054 and SR 0147 (King Street) crossings, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain the highway approaches to the subject crossings, up to the high-type crossing surface, and in addition, maintain all highway-rail grade crossing advance warning signs, stop lines and pavement markings, as required, on the approaches thereto all in accordance with Part 8 the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

18. 	Upon completion of the South Eaton Street, Industrial Drive, Central Road, Wall Street, Railroad Street and Orange Street crossings, the respective Borough or Township in which these crossings resides in (see the crossing list in the preamble of this Secretarial Letter), at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain the highway approaches to the subject crossings, up to a distance of twenty-four (24) inches beyond the outermost rails (for crossings with a high-type surface, maintain to the edge of the existing high-type concrete crossing surface), and in addition, maintain all highway-rail grade crossing advance warning signs, stop lines and pavement markings, as required, on the approaches thereto all in accordance with Part 8 the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

19.	Upon completion of the alteration of the subject crossings, SEDA COG Joint Rail Authority at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its railroad facilities at the subject crossings, including the automatically operated flashing lights, warning devices, and maintain at all times in a smooth and satisfactory condition the crossing surfaces located between the rails and for a distance of twenty-four (24) inches beyond the outermost rails (for crossings with a high-type surface, maintain to the edge of the existing high-type concrete crossing surface), all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

20.	Upon completion of the work herein directed, and upon written request from any party of record, this proceeding be scheduled for a hearing at a time and place to be determined by the Commission, for the purpose of taking testimony upon the final allocation of any costs incurred by the non-carrier utility companies and other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to Public Utility Code 66 Pa. C.S. §3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be sent to: Secretary, PA Public Utility Commission, 400 North Street, Harrisburg, PA 17105-3265, and must be filed within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition for Reconsideration must include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right-hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

# Rosemary Chiavetta

Secretary