	[image: image2.png]



	COMMONWEALTH OF PENNSYLVANIA

PENNSYLVANIA PUBLIC UTILITY COMMISSION

P.O. BOX 3265, HARRISBURG, PA 17105-3265
	IN REPLY PLEASE REFER TO OUR FILE


December 20, 2019
A-2019-3013814
TO ALL PARTIES

Application of the SEDA-COG Joint Rail Authority for approval to alter the subject crossing by installing a new siding rail line off the main rail line where Wall Street crosses, at grade, the tracks of North Shore Railroad Company, in the Borough of Danville, Montour County (DOT# 264 153 H).
To Whom It May Concern:


In the subject application filed October 24, 2019, SEDA-COG Joint Rail Authority seeks Commission approval to construct a new siding rail line off the existing main rail line to serve a local industrial site.  The proposed siding rail line and the existing main rail line cross, at grade, Wall Street, which is a local road maintained by Danville Borough.  The Average Daily Traffic for Wall Street is currently 887 vehicles with 2% trucks.

  
A field investigation and conference was arranged by a Commission staff engineer and held at the site of the crossing on November 21, 2019, with representatives of SEDA-COG Joint Rail Authority, North Shore Railroad Company, Pennsylvania Department of Transportation, an adjacent property owner, and Danville Borough in attendance.  All parties in attendance agreed that the alteration of the crossing could be carried out as proposed and no objections were raised by any party present.
  
The Commission establishes its jurisdiction limits at the crossing as the confines of the roadway right-of-way and the railroad right-of-way.

  
  
New rail crossing safety devices that accommodate safety of the proposed siding rail line will be installed at the subject crossing under the proceeding of A-2019-3011201.



At the field conference, it was noted that Wall Street is a two-lane asphalt roadway with asphalt paved shoulders.  There are no sidewalks on Wall Street.  The subject crossing surface consists of timber and asphalt.

North Shore Railroad Company will be directed to maintain the crossing surface in a smooth and satisfactory condition. The Borough of Danville will be directed to maintain the approaches throughout the entire width of the roadway to provide a smooth and satisfactory transition to the crossing surface.  
SEDA-COG Joint Rail Authority will prepare a situation plan for the project.  All parties of record will receive a copy of the situation plan for review and for the Commission to review and approve.  
The project will be funded through a grant from the CFA Multimodal Transportation Fund.  The estimated total cost for this alteration is $65,000.

No non-carrier utilities will be affected by the proposed alteration of the subject crossing.
  
Upon full consideration of the matters involved and inasmuch as none of the parties offered any objection to the alteration of the crossing, we find that a Secretarial Letter can be issued approving the application without a formal hearing. 
The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing by adding a second track is necessary and proper for the service, accommodation, convenience or safety of the public; THEREFORE,
1. The subject caption be revised as shown herein

2. The crossing where Wall Street crosses, at grade, the tracks of North Shore Railroad Company, in the Borough of Danville, Montour County, be altered by the installation of a new siding rail line as herein directed. 
 

3. 
SEDA-COG Joint Rail Authority, at its initial cost and expense and prior to the start of construction, submit to all parties for review and for this Commission to approve, a situation plan of the subject crossing.


4.
SEDA-COG Joint Rail Authority, at its initial cost and expense, furnish all material and do all work necessary to alter the subject crossing by the installation of the new siding rail line in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter. 


5.
SEDA-COG Joint Rail Authority, at its initial cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic control that may be necessary to properly and safely accommodate vehicular, pedestrian and railroad traffic during the time the crossing is being altered.
6.
SEDA-COG Joint Rail Authority will notify all parties of record at least seven (7) days prior to performing any work in accordance with this letter.

7.
All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, rail and pedestrian traffic will not be endangered or unnecessarily inconvenienced and said requirements of each of the parties will be provided for and accommodated insofar as possible.
8.
All work necessary to complete the new siding rail line be done in a manner satisfactory to this Commission on or before December 31, 2021, and that on or before said date, SEDA-COG Joint Rail Authority, report in writing to this Commission the date of actual completion of the work.
9.
SEDA-COG Joint Rail Authority pays all compensation for damages, if any, due to owners of property taken, injured or destroyed by reason of the construction of the project in accordance with this letter.

10. 
Upon completion of construction, North Shore Railroad Company, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its railroad facilities at the subject crossing, including the warning devices and all appurtenant equipment and to maintain at all times in a smooth and satisfactory condition, the railroad crossing surface for a distance of twenty-four (24) inches beyond each outside rail and the area between both tracks, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.
     

11. 
Upon completion of the alteration of the subject crossing, Danville Borough, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain the roadway approaches to the subject crossing, up to a distance of twenty-four (24) inches beyond the outermost rails, maintain all highway-rail grade crossing advance warning signs, and in addition, install and maintain stop lines, advance warning signs and pavement markings, as required, on the approaches thereto all in accordance with Part 8 the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

  
12.
Upon completion of the work herein directed, and upon written request from any party of record, this proceeding be scheduled for a hearing at a time and place to be determined by the Commission, for the purpose of taking testimony upon the final allocation of any costs incurred by the non-carrier utility companies and other matters relevant to this proceeding.
The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

 If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be sent to: Secretary, PA Public Utility Commission, P.O. Box 3265, Harrisburg, PA 17105-3265, and must be filed within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission. 

The Petition for Reconsideration must include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right-hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

[image: image1.png]P
POOO®

PENNSYLVANIA

PUC

PUBLIC UTILITY COMMISSION







Very truly yours,





Rosemary Chiavetta




Secretary
