|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION 400 NORTH STREET 2ND FLOOR, HARRISBURG PA 17120 http://www.puc.pa.gov E-filing and E-service only per Emergency Order M-2020-3019262 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

September 16, 2020

A-2020-3018936

TO ALL PARTIES

Application of the Department of Transportation of the Commonwealth of Pennsylvania for approval to alter the public at-grade crossings by the installation of new active control device where Pittston Avenue (SR 2017) (DOT 249 682 D), in Yatesville Borough, First Street (DOT 249 686 F), in Plains Township and Miller Street, (DOT 859 631 C), in the City of Wilkes-Barre each cross the tracks of the Norfolk Southern Railway Company in Luzerne County; all in accordance with the Federal Grade Crossing Program and the allocation of costs incident thereto.

To Whom It May Concern:

This matter is before us by reason of an application filed February 28, 2020 by Pennsylvania Department of Transportation seeking Commission approval to alter the subject crossings by the installation of new warning devices, where the tracks of Norfolk Southern Railway Company, cross various public highways in Luzerne County, all in accordance with the Federal Grade Crossing Program and the allocation of costs incident thereto.

| DOT | STREET | MUNICIPALITY |
| --- | --- | --- |
| DOT 859 631 C | Miller Street | City of Wilkes-Barre |
| DOT 249 686 F | First Street | Plains Township |
| DOT 249 682 D | Pittston Avenue | Yatesville Borough |

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer on August 27, 2020 at the site of the three crossings.  Representatives of Pennsylvania Department of Transportation, Norfolk Southern Railway Company, Comcast, Pennsylvania American Water Company, Luzerne County, Calex Trucking and Plains Township Sewer Authority were in attendance. Although notified of the time and place of the meeting, representatives from PPL Electric Utilities Corporation, Verizon Pennsylvania, Amerigas Propane, AT&T, Frontier Communications Solutions, Yatesville Borough, Plains Township, Laflin Borough and UGI Penn Natural Gas did not attend the conference.

No party in attendance at the field conference objected to the proposed improvements as discussed.

The average daily traffic (ADT) for Miller Street is 513 vehicles a day with 5% trucks. The ADT for First Street is 324 vehicles a day with 5% trucks.  The ADT for Pittston Avenue is 4574 vehicles a day with 7% trucks.  All railroad/highway crossings are located in Luzerne County.

Miller Street (DOT 859 631 C) two-lane bituminous paved roadway with a sidewalk and a gravel shoulder crossing a single track of Norfolk Southern Railway Company. The crossing has a concrete crossing surface. The warning facilities along both approaches to the crossing consist of flashing light warning signals, gates, crossbucks, a bell and one pedestrian gate on the north approach. Stop bars, advance warning signs and pavement markings were not observed on the approaches to the crossing.

First Street (DOT 249 686 F) is a two-lane bituminous asphalt roadway which crosses, at grade, a single track of Norfolk Southern Railway Company. The crossing has an asphalt/rail seal crossing surface. Within 200 feet of the crossing on the west approach, First Street intersects School Street and also changes its name to Miner Street. The warning facilities along both approaches to the crossing consist of flashing light warning signals, gates, crossbucks and a bell. There is an advance warning sign, a stop bar and pavement markings on the east approach, however none were noted on the west approach to the crossing.

Pittston Avenue (DOT 249 682 D) is a two-lane bituminous asphalt roadway which crosses, at grade, two tracks of Norfolk Southern Railway Company. The existing crossing has asphalt/rail seal crossing surfaces. Within 50 feet of crossing on the east approach, Passan Drive (private) intersects with Pittston Avenue. The warning facilities along both approaches to the crossing consist of flashing light warning signals, gates, crossbucks, “2 TRACKS” signs and a bell. There are advance warning signs on both approaches, however, stop bars and pavement marking were not present.

At Miller Street (DOT 859 631 C), Norfolk Southern Railway Company will install new masts/cantilevers, new flashing light warning signals, bell, gates, bungalow, crossbucks, circuitry, flashing advance warning light and pedestrian gate as required. City of Wilkes-Barre will be directed to install missing grade crossing advance warning signs, pavement markings and stop lines, as required, on the approaches to the crossing.

At First Street (DOT 249 686 F), Norfolk Southern Railway Company will install new masts, new flashing light warning signals, bell, gates, bungalow, crossbucks and circuitry as required. Plains Township will be directed to install missing grade crossing advance warning signs, pavement markings and stop lines, as required, on the approaches to the crossing.

At Pittston Avenue (DOT 249 682 D), Norfolk Southern Railway Company will install new masts/cantilevers, new flashing light warning signals, bell, gates, bungalow, “2 TRACKS” signs, crossbucks and circuitry as required.  Pennsylvania Department of Transportation will be directed to install missing grade crossing advance warning signs, pavement markings and stop lines, as required, on the approaches to the crossing.

Norfolk Southern Railway Company, at its sole cost and expense, will maintain the concrete crossing surface at the Miller Street (DOT 859 631 C) crossing in a smooth and satisfactory condition; asphalt/rubber rail seal crossing surfaces at First Street (DOT 249 686 F) and Pittston Avenue (DOT 249 682 D) crossings in a smooth and satisfactory condition to points twenty-four (24) inches beyond each outside rail and the pavement between the tracks at Pittston Avenue; and will maintain the railroad warning devices and facilities at each of the three subject crossings.

The non-carrier public utilities will protect or alter their facilities within the public right-of-way at their initial cost and expense.

The Commission hereby establishes its jurisdiction limits at each of the subject crossings as the area within the confines of the railroad right-of-way and the highway right-of-way.

Pennsylvania Department of Transportation will be providing funding through the Federal Highway Grade Crossing Safety Program.  The estimated cost of this project is $1,221,881.00.

Upon full consideration of the matters involved and inasmuch as no objection has been filed with the Commission, we find that a Secretarial Letter can be issued approving the application without a formal hearing.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the subject crossings are necessary and proper for the service, accommodation, convenience or safety of the public.

The application of Pennsylvania Department of Transportation is approved as herein directed:

The application of Department of Transportation of the Commonwealth of Pennsylvania is approved as herein directed:

- The caption of the subject proceeding is hereby revised as shown herein.

- The three (3) public crossings where Miller Street (DOT 859 631 C), First Street (DOT 249 686 F) and Pittston Avenue (DOT 249 682 D) cross, at grade, the tracks of Norfolk Southern Railway Company, in the City of Wilkes-Barre, Plains Township and Yatesville Borough, respectively of Luzerne County, be altered as herein directed.

- Norfolk Southern Railway Company, at the sole cost and expense of Pennsylvania Department of Transportation, and prior to the start of construction, submit situation plans for each of the three (3) subject crossing alterations to all parties of record for review and to the Commission for approval.

- Norfolk Southern Railway Company, at the sole cost and expense of Pennsylvania Department of Transportation, and prior to the start of construction, submit circuitry plans for each of the three (3) subject crossing alterations to Pennsylvania Department of Transportation for review and to the Commission for approval.

- Norfolk Southern Railway Company, at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and perform all work necessary to alter the crossing at Miller Street (DOT 859 631 C), by installing new masts/cantilevers, new flashing light warning signals, bell, gates, bungalow, crossbucks, circuitry, flashing advance warning light and pedestrian gate as required; all in accordance with the approved plan, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Norfolk Southern Railway Company, at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and perform all work necessary to alter the crossing at First Street (DOT 249 686 F), by installing new masts, new flashing light warning signals, bell, gates, bungalow, crossbucks and circuitry as required; all in accordance with the approved plan, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Norfolk Southern Railway Company, at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and perform all work necessary to alter the crossing at Pittston Avenue (DOT 249 682 D) by installing new masts and/or cantilevers, new flashing light warning signals, bell, gates, bungalow, “2 TRACKS” signs, crossbucks and circuitry as required; all in accordance with the approved plan, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- City of Wilkes-Barre, at its sole cost and expense, furnish all material and perform all work necessary to restore missing highway-rail at-grade crossing advance warning sign (W10-1), pavement markings and stop lines, as required, on the approaches to the Miller Street (DOT 859 631 C) crossing; all in accordance with the approved plans, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Plains Township, at its sole cost and expense, furnish all material and perform all work necessary to install, on the west approach roadway of First Street (DOT 249 686 F), an at-grade crossing advance warning sign (W10-1), stop line and pavement markings as required, at the proper locations: on School Street a (W10-3) at-grade advance warning sign, as required, at the proper locations; all in accordance with the approved plans, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to restore, on the Pittston Avenue (DOT 249 682 D) approaches, stop lines and pavement markings; all in accordance with the approved plan, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Norfolk Southern Railway Company, at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and do all work necessary to establish and maintain any detours or traffic controls at the subject crossings that may be required to properly and safely accommodate highway and pedestrian traffic during the time the crossings are being altered.

- This Secretarial Letter is without prejudice to the right of any party to recover part or all of any costs incurred by said party in compliance with the provisions of this Secretarial Letter, in accordance with any lawful agreement between it and any other party.

- Norfolk Southern Railway Company, at its initial cost and expense,  furnish all material and perform all work necessary to furnish flagmen and watchmen, as required, to protect its operations during the time the work is being performed across, above and adjacent to its tracks.

- Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of the Commission’s jurisdiction, which may be required as incidental to the execution of the proposed project, be made by said public utility, at its initial cost and expense and in such manner as will not interfere with construction of the project.

- Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located in private right-of-way within the limits of the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility or municipal authority and in such manner as will not interfere with the project.

- Norfolk Southern Railway Company notify all parties of record at least fourteen (14) days prior to performing any work in accordance with this Secretarial Letter.

- All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced and so that the requirements of each of the parties will be provided for and accommodated insofar as possible.

- The alteration of the crossings be completed on or before December 31, 2023, and on or before said date, Norfolk Southern Railway Company report in writing the date of actual completion of the work to this Commission and certify to the parties of record and this Commission that the work has been satisfactorily completed in accordance with the approved plans and this Secretarial Letter.

- Norfolk Southern Railway Company pay all compensation for damages, if any, due to owners of property taken, injured or destroyed by reason of its relative portion of the construction of the improvement in accordance with this Secretarial Letter.

- City of Wilkes-Barre pay all compensation for damages, if any, due to owners of property taken, injured or destroyed by reason of its relative portion of the construction of the improvement in accordance with this Secretarial Letter.

- Plains Township pay all compensation for damages, if any, due to owners of property taken, injured or destroyed by reason of its relative portion of the construction of the improvement in accordance with this Secretarial Letter.

- Pennsylvania Department of Transportation pay all compensation for damages, if any, due to owners of property taken, injured or destroyed by reason of its relative portion of the construction of the improvement in accordance with this Secretarial Letter.

- All costs which are to be reimbursed by the Department of Transportation consistent with this Secretarial Letter, shall be reimbursed pursuant to the provisions of 23 CFR Parts 140 and 646. The aforesaid Federal reimbursement shall not supersede, delay or, in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

- Upon completion of the alteration of the subject crossing, Norfolk Southern Railway Company at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its railroad facilities at the Pittston Avenue (DOT 249 682 D)  crossing, including the warning devices and all appurtenant equipment and maintain at all times in a smooth and satisfactory condition the crossing surface located between the rails and for a distance of twenty-four (24) inches beyond the outermost rails; all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter, and provide Pennsylvania Department of Transportation twenty (20) days advance notice when performing any work as directed by this paragraph.

- Upon completion of the alteration of the subject crossing, Norfolk Southern Railway Company, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its railroad facilities at the Miller Street (DOT 859 631 C)  crossing, including the warning devices and all appurtenant equipment and maintain at all times in a smooth and satisfactory condition the concrete crossing surface; all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter, and provide City of Wilkes-Barre twenty (20) days advance notice when performing any work as directed by this paragraph.

- Upon completion of the alteration of the subject crossing, Norfolk Southern Railway Company at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its railroad facilities at the First Street (DOT 249 686 F)  crossing, including the warning devices and all appurtenant equipment and maintain at all times in a smooth and satisfactory condition the crossing surface located between the rails and for a distance of twenty-four (24) inches beyond the outermost rails; all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter, and provide Plains Township (20) days advance notice when performing any work as directed by this paragraph.

- Upon completion of the alteration of the subject crossing, City of Wilkes-Barre, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its  highway approach roadways up to the Miller Street (DOT 859 631 C) concrete crossing surface and in addition, maintain the grade crossing advance warning signs, pavement markings and stop lines, as required, on the approaches thereto; all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter, and provide Norfolk Southern Railway Company twenty (20) days advance notice when performing any work as directed by this paragraph.

- Upon completion of the alteration of the subject crossing, Plains Township, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its  highway approach roadways to the First Street (DOT 249 686 F) crossing to points twenty-four (24) inches beyond each outside rail and in addition, maintain the grade crossing advance warning signs, pavement markings and stop lines, as required, on the approaches thereto; all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter, and provide Norfolk Southern Railway Company twenty (20) days advance notice when performing any work as directed by this paragraph.

- Upon completion of the alteration of the subject crossing, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its  highway approach roadways to the Pittston Avenue (DOT 249 682 D) crossing to points twenty-four (24) inches beyond each outside rail and in addition, maintain the grade crossing advance warning signs, pavement markings and stop lines, as required, on the approaches thereto; all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter, and provide Norfolk Southern Railway Company twenty (20) days advance notice when performing any work as directed by this paragraph.

- Upon completion of the construction of the proposed project, each non-carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvement.

- Upon completion of the work herein directed, and upon written request from any party of record, this proceeding be scheduled for a hearing at a time and place to be determined by the Commission, for the purpose of taking testimony upon the final allocation of any costs incurred by any of the parties and other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

All parties are being served via email due to the COVID-19 Emergency Closure.  Please note that during this period of Disaster Emergency, the Commission shall only accept E-filings in lieu of paper filings, for all documents.  Thus, all parties are to open and use E-filing accounts to file documents and accept service during the pandemic emergency in accordance with the Commission’s Emergency Order at M-2020-3019262.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be submitted by E-filing said petition within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

Rosemary Chiavetta

Secretary