|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION 400 NORTH STREET 2ND FLOOR, HARRISBURG PA 17120 http://www.puc.pa.gov E-filing and E-service only per Emergency Order M-2020-3019262 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

October 2, 2020

A-2020-3021679

VIA E-service and E-mail Only

TO PARTIES OF RECORD

Application of PPL Electric Utilities Corporation for approval to alter the public crossing (DOT 263 844 M) where State Route 0590 crosses, at grade, the single track of the Delaware Lackawaxen and Stourbridge Railroad Company in Lackawaxen Township, Pike County, by reason of the installation of a new aerial electric line.

To Whom It May Concern:

By application filed with the Commission on August 13, 2020, PPL Electric Utilities Corporation (PPL) seeks Commission approval to alter the crossing by the installation of a new aerial electric line (consisting of three conductors an one neutral) where State Route 0590 crosses, at grade, the single track of the Delaware Lackawaxen and Stourbridge Railroad Company (DOT 263 844 M)  in Lackawaxen Township, Pike County.

The new aerial electric line will be attached to existing poles at the location of the crossing.  A minimum vertical clearance of thirty-four (34) feet and four (4) inches will be provided above the rails.

The Commission hereby establishes its jurisdictional limits at the subject crossing as the area within the confines of the railroad right-of-way and the highway right-of-way.

In its application, PPL states that the proposed installation is necessary to improve service to the public.  PPL agrees to perform the necessary installation, provide for maintenance and protection of highway and pedestrian traffic during installation and accept future maintenance responsibility for the new aerial electric line, at its sole cost and expense.  The estimated cost of this project is $20,000.00.

All work is to be performed in accordance with the plan entitled: “BOHEMIA 20-2 AND TWIN LAKES 81-2 12KV TIE LINES PLAN SHOWING ELECTRIC UTILITIES OVER DELAWARE LACKAWAXEN & STOURBRIDGE RAILROAD COMPANY AT PUC CROSSING NO. 263844M  LACKAWAXEN TWP. PIKE CO., PA,” submitted to all parties of record.

PPL has served a copy of the application and installation plan on Reltek (representing Delaware Lackawaxen and Stourbridge Railroad Company); Blue Ridge Communications; Pike County; Lackawaxen Township; Stourbridge Railroad Company; LHTC Broadband and Pennsylvania Department of Transportation.  All parties in interest were queried by letter dated September 9, 2020 as to any objection to the subject application.  None of the parties have responded with any objection to the subject application.

The Commission has exclusive jurisdiction in crossing alterations and is the final arbiter of any fees associated with a crossing application. Any conditions, including fees associated with a crossing application must be approved by the Commission.

Upon full consideration of the matters involved, we find that a hearing is not necessary and that a Secretarial Letter may be issued approving the application.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application of PPL Electric Utilities Corporation is approved as herein directed:

1.	The caption of the subject proceeding is hereby revised as shown herein.

2.	The crossing where State Route 0590 crosses, at grade, the single track of the Delaware Lackawaxen and Stourbridge Railroad Company (DOT 263 844 M)  in Lackawaxen Township, Pike County be altered generally in accordance with the installation plan entitled: “BOHEMIA 20-2 AND TWIN LAKES 81-2 12KV TIE LINES PLAN SHOWING ELECTRIC UTILITIES OVER DELAWARE LACKAWAXEN & STOURBRIDGE RAILROAD COMPANY AT PUC CROSSING NO. 263844M  LACKAWAXEN TWP. PIKE CO., PA,” consisting of one (1) sheet filed with the Commission on August 13, 2020; which plan is made part hereof and is hereby approved except insofar as it may relate to the division of work, deletion of work, or the allocation of costs and expenses incident to the installation of the project.

3.	PPL Electric Utilities Corporation, at its sole cost and expense, furnish all material and perform all work necessary to alter the crossing by the installation of a new aerial electric line within the right-of-way of the highway where State Route 0590 crosses, at grade, the single track of the Delaware Lackawaxen and Stourbridge Railroad Company, all in accordance with the approved plan and this Secretarial Letter.

4.	PPL Electric Utilities Corporation, at its sole cost and expense, furnish all material and perform all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safely accommodate highway and pedestrian traffic during the time the crossing is being altered.

5.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility, other than PPL Electric Utilities Corporation, which may be required as incidental to the alteration of the crossing, be made by said public utility at its initial cost, and in such a manner as will not interfere with the alteration of the crossing; and such relocated or altered facilities thereafter be maintained by said public utility, at its sole cost and expense.

6.	Delaware Lackawaxen and Stourbridge Railroad Company, at the sole cost and expense of PPL Electric Utilities Corporation furnish all material and perform all work relating to the railroad’s facilities which may be required as incidental to the performance of the proposed work and furnish any watchmen, flagmen, inspectors and/or engineering services that may be deemed necessary to protect the railroad’s operations or facilities during the time the facilities are being installed.

7.	PPL Electric Utilities Corporation, at its sole cost and expense, furnish all material and perform all work necessary to complete the remainder of the project, and any other ancillary features of the project, generally in accordance with the approved plan and this Secretarial Letter.

8.	The alteration of the crossing be completed on or before October 31, 2021, and that on or before said date, PPL Electric Utilities Corporation, report in writing the date of actual completion of the work to this Commission.

9.	PPL Electric Utilities Corporation, at its sole cost and expense, pay all compensation for damages, if any, due to owners of property taken, injured or destroyed by reason of the alteration of the crossing in accordance with this Secretarial Letter.

10.	All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced, and so that the requirements of each of the parties will be provided for and accommodated insofar as possible.

11.	PPL Electric Utilities Corporation cooperate with the non-carrier public utilities involved, so that during the alteration of the involved crossing, the facilities of the non-carrier utilities will not be endangered or unnecessarily interrupted.

12.	PPL Electric Utilities Corporation, at least seven (7) days prior to the start of work, notify all parties in interest of the actual date on which work will begin.

13.	Upon completion of the alteration of the crossing, PPL Electric Utilities Corporation, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the new aerial electric line and any ancillary facilities installed in accordance with the approved plan and this Secretarial Letter.

14.	Upon completion of the alteration of the crossing, Delaware Lackawaxen and Stourbridge Railroad Company, at its sole cost and expense, furnish all material and perform all work necessary to maintain its railroad facilities at the subject crossing, including the warning devices and all appurtenant equipment and maintain at all times in a smooth and satisfactory condition, the crossing surface for a distance of twenty-four (24) inches beyond each outside rail, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter; and provide Pennsylvania Department of Transportation twenty (20) days advance notice when performing any work as directed by this paragraph.

15.	Upon completion of the alteration of the crossing, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to maintain the highway approach roadways to the subject crossing to points twenty-four (24) inches beyond each outside rail and in addition, maintain the grade crossing advance warning signs, pavement markings and stop lines, as required, on the approaches thereto, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter; and provide Delaware Lackawaxen and Stourbridge Railroad Company twenty (20) days advance notice when performing any work as directed by this paragraph.

16.	Upon completion of the work herein directed, and upon written request from any party of record, this proceeding be scheduled for a hearing at a time and place to be determined by the Commission, for the purpose of taking testimony upon the final allocation of any costs incurred by the non-carrier utility companies and other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

All parties are being served via email due to the COVID-19 Emergency Closure.  Please note that during this period of Disaster Emergency, the Commission shall only accept

e-filings in lieu of paper filings, for all documents.  Thus, all parties are to open and use e-filing accounts to file documents and accept service during the pandemic emergency in accordance with the Commission’s Emergency Order at M-2020-3019262.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be submitted by e-filing said petition within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

# Rosemary Chiavetta

Secretary