|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION P.O. BOX 3265, HARRISBURG, PA 17105-3265 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

October 29, 2020

A-2020-3021103

TO ALL PARTIES

Application of the Department of Transportation of the Commonwealth of Pennsylvania for approval to alter the five (5) public at grade crossings by the installation of new active traffic control devices where South Hoover Street, Brubaker Avenue, Custer Avenue, South Railroad Avenue and Brimmer Ave.

(SR 1011), cross the tracks of Norfolk Southern Railway Company in New Holland Borough, Lancaster County, all in accordance with the Federal Grade Crossing Program and the allocation of costs incident thereto.

To Whom It May Concern:

This matter is before us by reason of an application filed

August 9, 201 by Pennsylvania Department of Transportation (Department) seeking Commission approval for the alteration alter the five (5) public at grade crossings by the installation of new active traffic control devices where South Hoover Street

(DOT 517 757 P), Brubaker Avenue (DOT 517 758 W), Custer Avenue

(DOT 517 760 X), South Railroad Avenue (DOT 517 761 E) and Brimmer Ave./

SR 1011 (DOT 517 762 L), cross the tracks of Norfolk Southern Railway Company (NS) in New Holland Borough, Lancaster County, all in accordance with the Federal Grade Crossing Program and the allocation of costs incident thereto.

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer on August 28, 2020 at the site of the six (6) crossings.  Representatives of Pennsylvania Department of Transportation, Norfolk Southern Railway Company, PPL Electric Utilities Corp., Frontier Communications and New Holland Borough were in attendance.  Although notified by electronic mail on August 18, 2020, Comcast Cable Communications and Lancaster County were notified of the time and place of the meeting but did not attend.

South Hoover Street, Brubaker Avenue, Custer Avenue and Brimmer Ave./ SR 1011 are two-lane bituminous asphalt roadways with sidewalks, which cross, at grade, a single track of NS. The existing crossings have timber and asphalt crossing surfaces. The existing warning facilities along the approaches to the crossings are crossbucks. The approach roadways have stop bars, pavement markings and advance warning signs (W10-1) on each approach roadway.  Drainage culverts and drainage swales at the South Hoover Street crossing and at the Brubaker Avenue crossing are silted in with sediment.

South Railroad Avenue is a two-lane bituminous asphalt roadway with sidewalks, which crosses, at grade, two tracks of NS, a main track and a siding track.  Each set of tracks has timber and asphalt crossing surfaces. There are crossbucks, stop bars, pavement markings and advance warning signs (W10-1) on each approach roadway.

At the field conference, PennDOT described the proposed project.  Then all parties of the diagnostic team discussed making additional safety improvements at the subject crossings.  The diagnostic team’s decisions were amicable and agreed to by all parties.

NS, at the sole cost and expense of the Department, agreed to furnish all material and perform all work necessary to alter the five (5) subject crossings by installing new automatically operated flashing-light signals with gates and a bell on the approaches to the subject crossings; all in accordance with the roadway construction specifications of the Pennsylvania Department of Transportation, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

NS agreed to perform maintenance of the existing silted in drainage swales and culverts at the South Hoover Street and Brubaker Avenue crossings. NS will repair the existing crossing surface at the Custer Avenue crossing. At Brimmer Avenue and at Railroad Avenue, NS will install a new bituminous/rubber flangeway crossing surface, on the main track for the full width of the roadway and sidewalks extending twenty-four (24) inches beyond the rails throughout the entire width of the roadway and sidewalks and provide a smooth and satisfactory transition. Additionally, at Railroad Avenue NS will install additional flashers facing the driveways that are perpendicular to Railroad Avenue and remove the siding track and restore the roadway with asphalt paving, unless the railroad decides to keep and maintain the siding track for its operations.

Pennsylvania Department of Transportation will provide funding through the Federal Highway Grade Crossing Safety Program.  The Department agreed to reimburse Norfolk Southern Railway Company up to 20% of the total costs of the project toward construction of the new crossing surfaces.

Norfolk Southern Railway Company agreed to maintain its facilities at the subject crossings including the crossing surfaces, the new automatically operated flashing-light signals with gates and bells and all appurtenant equipment installed in accordance with this Secretarial Letter.

New Holland Borough agreed to maintain the grade crossing advance warning signs, approach roadways and stop lines on the approaches to the subject crossings on South Hoover Street, Brubaker Avenue, Custer Avenue and South Railroad Avenue in accordance with Part 8 of the Manual on Uniform Traffic Control Devices.

Pennsylvania Department of Transportation agreed to maintain the grade crossing advance warning signs, approach roadways and stop lines on the approaches to the subject crossing on Brimmer Avenue in accordance with Part 8 of the Manual on Uniform Traffic Control Devices.

At the field conference, it was determined that PPL Electric Utilities Corporation has an underground electric line that will likely need relocated and has aerial electric lines that may be impacted at the South Hoover Street crossing.  In addition, PPL Electric Utilities Corporation has utility poles and guide wires that may be impacted at the South Railroad Avenue crossing.  Frontier Communications has facilities at each crossing, which could be affected by the installation of the new signals and gates.  Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company, which may be required as incidental to the alteration of the crossing, be made by said public utility at its initial cost and expense and in such manner as will not interfere with the alteration of the crossing.

Upon full consideration of the matters involved and inasmuch as no objection has been filed with the Commission, we find that a Secretarial Letter can be issued approving the application without a formal hearing.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the subject crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application of Pennsylvania Department of Transportation is approved as herein directed:

- The caption of the subject proceeding is hereby revised as shown.

2.	The public crossings where South Hoover Street

(DOT 517 757 P), Brubaker Avenue (DOT 517 758 W), Custer Avenue

(DOT 517 760 X), South Railroad Avenue (DOT 517 761 E) and Brimmer Ave./

SR 1011 (DOT 517 762 L), cross the tracks of Norfolk Southern Railway Company in New Holland Borough, be altered as herein directed.

3.	Norfolk Southern Railway Company, at sole cost and expense of Pennsylvania Department of Transportation, prior to the start of construction, submit situation (layout) plans at the subject crossing alterations to all parties of record for review and to the Commission for approval.

4. 	Norfolk Southern Railway Company, at sole cost and expense of Pennsylvania Department of Transportation, prior to the start of construction submit detailed circuit plans for the subject crossing alterations to the Pennsylvania Department of Transportation for review and to the Commission for approval.

5.	Norfolk Southern Railway Company, at sole cost and expense of Pennsylvania Department of Transportation, furnish all material and do all work necessary to alter the subject crossings by installing automatically operated flashing-light signals with gates and a bell on the approaches to the subject crossings, and install additional flashers at the Railroad Avenue crossing to face the driveways that are perpendicular to Railroad Avenue; all in accordance with the roadway construction specifications of the Pennsylvania Department of Transportation, the approved plan, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

6. 	Norfolk Southern Railway Company, at its initial cost and expense, furnish all material and do all work necessary to alter the South Railroad Avenue and Brimmer Avenue crossings by 1) removing the existing crossing surface, including the rails, ties, and ballast; 2) installing a new crossing surface for the full width of the roadway and sidewalks; 3) installing bituminous paving for a distance of twenty-four (24) inches beyond the rails throughout the entire width of the roadway and sidewalks to provide a smooth and satisfactory transition; all in accordance with the roadway construction specifications of the Pennsylvania Department of Transportation, the approved plan and this Secretarial Letter.

7.	Pennsylvania Department of Transportation will reimburse Norfolk Southern Railway Company up to 20% of the total costs of the project toward construction of the new crossing surfaces in accordance with Paragraph Number 6 of this Secretarial Letter.  Those total project costs, excluding the crossing surface work, include all design, construction (materials and labor), construction inspection and traffic control necessary for the installation of the warning devices.

8.	Norfolk Southern Railway Company, at its initial expense, furnish all material and perform all work necessary to remove silt and sediment in drainage swales and culverts at the South Hoover Street and Brubaker Avenue crossings, repair the existing crossing surface at the Custer Avenue crossing, and remove the siding track at the Railroad Avenue crossing and restore the roadway with asphalt paving, unless the railroad decides to keep and maintain the siding track for its operations; all in accordance with the roadway construction specifications of the Pennsylvania Department of Transportation, the approved plan and this Secretarial Letter.

9.	Norfolk Southern Railway Company, at sole cost and expense of Pennsylvania Department of Transportation, furnish all material and perform all work necessary to establish and maintain any detours or traffic controls at the subject crossing that may be required to properly and safely accommodate highway and pedestrian traffic during the time the crossing is being altered.

10.  	Norfolk Southern Railway Company, at its initial cost, furnish and maintain any flagmen, watchmen, etc. which may be necessary to protect and safeguard its railroad operations during the time the project is being constructed.

11.	Norfolk Southern Railway Company pay all compensation for damages due to the owners of any property taken, injured or destroyed by reason of the alteration of the subject crossing in accordance with this Secretarial Letter.

12.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company, which may be required as incidental to the alteration of the crossing, be made by said public utility at its initial cost and expense and in such manner as will not interfere with the alteration of the crossing; and such relocated or altered facilities thereafter be maintained by said public utility at its sole cost and expense.

13.	Norfolk Southern Railway Company provide at least fourteen (14) days advance notice of the start of work to alter the crossings to all parties of record involved in this proceeding.

14.	All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced and so that the requirements of each of the parties will be provided for and accommodated insofar as possible.

15.	All work to alter the subject crossings shall be completed in a manner satisfactory to this Commission on or before May 31, 2022 and that on or before said date, Norfolk Southern Railway Company report the date of actual completion of the work.

16.	All costs, which are to be reimbursed by the Department of Transportation consistent with this Secretarial Letter, shall be reimbursed provisions of 23 C.F.R. Parts 140 and 646. The aforesaid Federal reimbursement shall not supersede, delay or, in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

17.	Upon completion of the alteration of the subject crossings, Norfolk Southern Railway Company at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its railroad facilities at the crossings, including the automatically operated flashing-light warning signals with gates and bells and all appurtenant equipment, and to maintain at all times in a smooth and satisfactory condition the railroad crossing surfaces located between the rails and for a distance of twenty-four (24) inches beyond the rails; and provide 10-days of advance notice to New Holland Borough prior to doing any work at the crossings on South Hoover Street, Brubaker Avenue, Custer Avenue, and South Railroad Avenue, and provide 10-days of advance notice to Pennsylvania Department of Transportation prior to doing any work on the crossing on Brimmer Avenue (SR 1011), in accordance with this paragraph.

18.	Upon completion of the alteration of the crossings on South Hoover Street, Brubaker Avenue, Custer Avenue, and South Railroad Avenue, New Holland Borough, at its sole cost and expense, furnish all material and do all work necessary to maintain the highway approaches to the subject crossings to points twenty-four (24) inches beyond each outside rail and, in addition, maintain the grade crossing advance warning signs and stop lines on the approaches thereto, in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter; and provide 10-days of advance notice to Norfolk Southern Railway Company prior to doing any work, in accordance with this paragraph.

19.	Upon completion of the alteration of the crossing on Brimmer Avenue (SR 1011), Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to maintain the highway approaches to the subject crossings to points twenty-four (24) inches beyond each outside rail and, in addition, maintain the grade crossing advance warning signs and stop lines on the approaches thereto, in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter; and provide 10-days of advance notice to Norfolk Southern Railway Company prior to doing any work in accordance with this paragraph.

20.	Upon completion of the alteration of all five (5) subject crossings, New Holland Borough, at its sole cost and expense, furnish all material and do all work necessary to maintain the sidewalks, and to remove snow, ice and debris from the sidewalks in accordance with this Secretarial Letter.

21.	Upon completion of the work herein directed, and upon written request from any party of record, this proceeding be scheduled for a hearing at a time and place to be determined by the Commission, for the purpose of taking testimony upon the final allocation of any costs incurred by the public utility companies and other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

All parties are being served via email due to the COVID-19 Emergency Closure.  Please note that during this period of Disaster Emergency, the Commission shall only accept E-filings in lieu of paper filings, for all documents.  Thus, all parties are to open and use E-filing accounts to file documents and accept service during the pandemic emergency in accordance with the Commission’s Emergency Order at M-2020-3019262.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be submitted by E-filing said petition within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

Rosemary Chiavetta

Secretary