PENNSYLVANIA

PUBLIC UTILITY COMMISSION

Harrisburg, PA 17120

|  | Public Meeting held January 14, 2021 |  |
| --- | --- | --- |
| Commissioners Present: Gladys Brown Dutrieuille, Chairman David W. Sweet, Vice Chairman John F. Coleman, Jr. Ralph V. Yanora |  |  |
| Application of the Department of Transportation of the Commonwealth of Pennsylvania for approval to alter the public at-grade crossings by the installation of new active control device where Pittston Avenue (SR 2017) (DOT 249 682 D), in Yatesville Borough, First Street (DOT 249 686 F), in Plains Township and Miller Street, (DOT 859 631 C), in the City of Wilkes-Barre, each cross the tracks of the Norfolk Southern Railway Company in Luzerne County; all in accordance with the Federal Grade Crossing Program and the allocation of costs incident thereto |  | A-2020-3018936 |

OPINION AND ORDER

BY THE COMMISSION:

Before the Pennsylvania Public Utility Commission (Commission) for consideration and disposition is a Petition for Reconsideration of Staff Action (Petition) filed by Norfolk Southern Railway Company (Norfolk Southern or Petitioner) on October 6, 2020, relative to the above-captioned proceeding.  The Secretarial Letter to which the Petition pertains was issued on September 16, 2020 (September 2020 Secretarial Letter).  The Pennsylvania Department of Transportation (PennDOT) did not file an Answer to the Petition.  For the reasons that follow, we will grant the Petition, in part, rescind the September 2020 Secretarial Letter, in part, and refer this matter to the Office of Administrative Law Judge (OALJ) for such further proceedings as deemed necessary.

History of the Proceeding

On February 28, 2020, PennDOT filed the above-captioned Application.  In the Application, PennDOT proposed to alter three public at-grade crossings by the installation of new active control devices.  The subject crossings are located in Luzerne County as follows:

| DOT | Street | Municipality |
| --- | --- | --- |
| DOT 859 631 C | Miller Street | City of Wilkes-Barre |
| DOT 249 686 F | First Street | Plains Township |
| DOT 249 682 D | Pittston Avenue | Yatesville Borough |

Upon receipt of the Application, the Commission arranged and held a field investigation and conference at the site of the crossings on August 27, 2020.  Representatives of PennDOT, Norfolk Southern, Comcast Cable Communications Inc., Pennsylvania-American Water Company, Luzerne County, Calex Trucking, and Plains Township Sewer Authority were in attendance.  Although notified by letter dated August 12, 2020, there were no representatives in attendance from PPL Electric Utilities Corporation, Verizon Pennsylvania Inc., Amerigas Propane, AT&T Corp c/o Treck Group, Frontier Communications Solutions, Yatesville Borough, Plains Township, Laflin Borough, and UGI Penn Natural Gas Inc.  No Party in attendance at the field conference objected to the proposed improvements as discussed.  September 2020 Secretarial Letter at 1.

By Secretarial Letter dated September 16, 2020, the Commission approved the Application.

As previously noted, Norfolk Southern filed the instant Petition on October 6, 2020.  PennDOT did not file an Answer to the Petition.

Discussion

In considering the Petition, we are reminded that we are not required to consider expressly or at great length each and every contention raised by a party to our proceedings.  Consolidated Rail Corporation v. Pa. PUC, 625 A.2d 741 (Pa. Cmwlth. 1993); also see, generally, University of Pennsylvania v. Pa. PUC, 485 A.2d 1217 (Pa. Cmwlth. 1984).  Any argument that is not specifically addressed herein shall be deemed to have been duly considered and denied without further discussion.

Petitions for Reconsideration of Staff Action are governed by Section 5.44(a) of the Commission’s Rules of Administrative Practice and Procedure, 52 Pa. Code § 5.44(a), which provides the following:

Actions taken by staff, other than a presiding officer, under authority delegated by the Commission, will be deemed to be the final action of the Commission unless reconsideration is sought from the Commission within 20 days after service of notice of the action, unless a different time period is specified in this chapter or in the act.

September 2020 Secretarial Letter

In pertinent part, our September 2020 Secretarial Letter directed, inter alia, that:

- Norfolk Southern Railway Company, at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and perform all work necessary to alter the crossing at Miller Street (DOT 859 631 C), by installing new masts/cantilevers, new flashing light warning signals, bell, gates, bungalow, crossbucks, circuitry, flashing advance warning light and pedestrian gate as required; all in accordance with the approved plan, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

…

- Norfolk Southern Railway Company, at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and perform all work necessary to alter the crossing at Pittston Avenue (DOT 249 682 D) by installing new masts and/or cantilevers, new flashing light warning signals, bell, gates, bungalow, “2 TRACKS” signs, crossbucks and circuitry as required; all in accordance with the approved plan, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

…

- Norfolk Southern Railway Company, at its initial cost and expense, furnish all material and perform all work necessary to furnish flagmen and watchmen, as required, to protect its operations during the time the work is being performed across, above and adjacent to its tracks.

…

- Upon completion of the alteration of the subject crossing, Norfolk Southern Railway Company at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its railroad facilities at the Pittston Avenue (DOT 249 682 D)  crossing, including the warning devices and all appurtenant equipment and maintain at all times in a smooth and satisfactory condition the crossing surface located between the rails and for a distance of twenty-four (24) inches beyond the outermost rails; all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter, and provide Pennsylvania Department of Transportation twenty (20) days advance notice when performing any work as directed by this paragraph.

- Upon completion of the alteration of the subject crossing, Norfolk Southern Railway Company, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its railroad facilities at the Miller Street (DOT 859 631 C)  crossing, including the warning devices and all appurtenant equipment and maintain at all times in a smooth and satisfactory condition the concrete crossing surface; all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter, and provide City of Wilkes-Barre twenty (20) days advance notice when performing any work as directed by this paragraph.

- Upon completion of the alteration of the subject crossing, Norfolk Southern Railway Company at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its railroad facilities at the First Street (DOT 249 686 F) crossing, including the warning devices and all appurtenant equipment and maintain at all times in a smooth and satisfactory condition the crossing surface located between the rails and for a distance of twenty-four (24) inches beyond the outermost rails; all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter, and provide Plains Township (20) days advance notice when performing any work as directed by this paragraph.

September 2020 Secretarial Letter at 4-6.

Petition

In its Petition, Norfolk Southern first objects to the requirements of Ordering Paragraph Nos. 5 and 7 of the September 2020 Secretarial Letter.  Norfolk Southern submits that cantilevered flashing lights over the roadway are not presently in use at the Miller or Pittston crossings and Norfolk Southern will not include cantilevers in its signal design for either crossing, unless PennDOT specifically requires them.  Unless instructed otherwise by PennDOT, Norfolk Southern will design as if to replace “in kind” the equipment that presently exists at these two crossings.  Petition at 1.

The Petitioner takes issue with the requirement in Ordering Paragraph No. 5 that requires Norfolk Southern to potentially construct a flashing advance warning light at the Miller Street crossing.  The Petitioner argues that advance warnings are historically installed and maintained by the roadway authority as a highway feature.  Norfolk Southern will agree to include a normally closed contact for the roadway authority’s use (an interconnect circuit) should PennDOT or the Commission deem that is necessary.  Norfolk Southern avers that its representative did not agree to construct advance flashing lights at the field investigation and conference held on August 27, 2020.  Id.

Norfolk Southern also objects to it being required to provide flagmen and watchmen at its initial cost and expense in Ordering Paragraph No. 13.  Norfolk Southern contends that this cost has routinely been included in the Commission’s Secretarial Letters at the project sponsors sole cost and expense.  Norfolk Southern avers that its representative did not agree to pay those costs at its initial cost and expense at the field investigation and conference held on August 27, 2020.  Petition at 2.

Additionally, Norfolk Southern states that it did not agree at the field meeting to provide 20 days of advance notice to various roadway authorities prior to conducting any work, as required in Ordering Paragraph Nos. 24-26.  Norfolk Southern explains that ten days advance notice is typically provided, unless detours are required, which is not the case here.  Id.

Norfolk Southern requests that the Commission amend the September 2020 Secretarial Letter and grant the amendments and clarifications as requested in the Petition.  Id.

Disposition

On consideration, and application of the standards of Duick, we shall grant the Petition, in part.

Ordering Paragraph No. 5 of the September 2020 Secretarial Letter states that Norfolk Southern will alter the Miller Street crossing by “installing new masts/cantilevers.”  Ordering Paragraph No. 7 of the September 2020 Secretarial Letter states that Norfolk Southern will alter the Pittston Avenue crossing by “installing new masts and/or cantilevers.”  September 2020 Secretarial Letter at 4.  Norfolk Southern provides that it will design as if to replace “in kind” the equipment at the Miller Street and Pittston Avenue crossings and will not include cantilevered flashing lights over the roadway at these crossings.  It appears from the language in Ordering Paragraph Nos. 5 and 7 of the September 2020 Secretarial Letter that cantilevers are not required at the Miller Street crossing or the Pittston Avenue crossing.  Norfolk Southern’s proposal to replace “in kind” the equipment at these crossings unless otherwise directed by PennDOT appears reasonable.

The Petition, however, raises additional considerations which appear to have been overlooked on the issuance of the September 2020 Secretarial Letter.  In particular, there appears to be unresolved factual issues that must be resolved prior to determining the appropriate action to be ordered with regard to several of the crossing facilities and the manner in which Norfolk Southern must proceed.  First, Norfolk Southern contends that a flashing advance warning light at the Miller Street crossing should be installed by the roadway authority.  Second, Norfolk Southern objects to the initial cost and expense of flagmen and watchmen and contends that PennDOT should bear this initial cost.  Additionally, Norfolk Southern argues that it should only be required to provide ten days advance notice rather than twenty days to roadway authorities.

Based on the foregoing disputed issues of fact, we shall refer the matter to the OALJ Mediation Unit for potential resolution.  The matter shall be referred for expedited resolution of, including but not limited to, the following: (1) a reasonable outcome for construction of the flashing advance warning light at the Miller Street crossing, (2) an agreement on which party shall bear the initial cost and expenses of flagmen and watchmen, and (3) the appropriate extent of the advance notice to be provided by Norfolk Southern to roadway authorities.  If the Parties, with the assistance of a Mediator, are unable to mutually agree on the above issues, the matter shall be referred to an Administrative Law Judge for an expedited hearing, as deemed necessary, culminating in the issuance of a decision, consistent with this Opinion and Order.

Conclusion

For the reasons set forth above, we shall grant the Norfolk Southern Petition, in part, and deny it, in part, consistent with this Opinion and Order; THEREFORE,

IT IS ORDERED:

1.	That the Petition for Reconsideration from Staff Action filed by Norfolk Southern Railway Company on October 6, 2020, is granted, in part, consistent with this Opinion and Order.

2.	That the Secretarial Letter issued on September 16, 2020 at Docket A-2020-3018936, is rescinded, in part, consistent with this Opinion and Order.

3.	That this proceeding is assigned to the Office of Administrative Law Judge for such further action as deemed necessary, consistent with this Opinion and Order.

BY THE COMMISSION,

Rosemary Chiavetta

Secretary

(SEAL)

ORDER ADOPTED: January 14, 2021

ORDER ENTERED:  January 14, 2021

We note that the Application used different roadway names for the DOT designated roadways.  For clarity, we are using the roadway designations from the September 2020 Secretarial Letter approving the Application and the roadway names used in the Petition.  Miller Street and Mill Street are contiguous.  First Street and Miner Street are contiguous.  Pittston Avenue and Yatesville Road (state Route 2017) are contiguous.