|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION COMMONWEALTH KEYSTONE BUILDING 400 NORTH STREET HARRISBURG, PENNSYLVANIA 17120 http://www.puc.pa.gov E-filing and E-service only per Emergency Order M-2020-3019262 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

February 23, 2021

A-2020-3021193

Via Eservice and Email Only

TO PARTIES OF RECORD

Application of the Pennsylvania Department of Transportation for approval to alter the public crossing (DOT 592 187 F) by replacement of the existing bridge where SR 3007 (19th Street) crosses, above grade, the tracks of Norfolk Southern Railway Company, located in the City of Harrisburg, Dauphin County and for an exemption from the Commission’s minimum overhead (vertical) clearance requirements as set forth in Title 52 Pa Code §§33.121; and the allocation of certain costs and expenses incident thereto.

To Whom It May Concern:

By application received by the Commission on August 6, 2020, the Pennsylvania Department of Transportation (Department) seeks approval to replace the existing bridge structure where State Route 3007 (19th Street) crosses, above grade, the tracks of Norfolk Southern Railway Company, located in the City of Harrisburg, Dauphin County, be and is hereby approved to the extent provided herein.

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held on September 8, 2020 at the site of the subject crossing.  Representatives of Norfolk Southern Railway Company, AECOM on behalf of the railroad, Pennsylvania Department of Transportation, PPL, HTNB and JMT both on behalf of the Department, were in attendance.

Although notified by letter dated August 28, 2020, there were no representatives in attendance from Swatara Township, Swatara Township Authority, Dauphin County, Verizon Pennsylvania LLC, Crown Castle Fiber, Zayo Group, Frontier Communications, Sunseys, LLC, Comcast Cable Communications and the City of Harrisburg.

At the field conference it was noted that the existing above grade bridge structure at the public crossing (DOT 592 187 F) is located along State Route 3007 (19th Street) and spans over three (3) tracks of Norfolk Southern Railway Company just north of it interchange with I-83 located within the City limits of Harrisburg.

The bridge structure was built in 1965 and is owned and maintained by the Department. The bridge is a two (2) span prestressed I-beam bridge with a span length of 102 feet, a curb-to-curb width of 46.0 feet and an out-to-out width of 58.5 feet which includes two 5-foot sidewalks and a 1.25-foot bridge barrier on each side of the structure with no protective fence.

The existing minimum overhead (vertical) clearance is 19.2 feet above top of rails to the bottom of the superstructure on a siding track and 27.3 feet on the mainline tracks.  The existing minimum side (horizontal) clearance is 10.8 feet with respect to the pier and the centerline of the siding track. The current ADT across the structure is approximately 8,998 vehicles with 5 percent trucks. It is currently not posted for load and its overall condition is rated as poor as per the Department’s website for state owned bridges.

The Department proposes to replace the existing structure with a one (1) span prestressed concrete PA bulb-tee beam bridge supported by two (2) reinforced concrete abutments. A minimum overhead (vertical) clearance of 19.4 feet is proposed above top of rails on the siding track which is slightly better than existing.  A 30.5-foot minimum overhead (vertical) clearance will be provided above the mainline tracks.

The proposed minimum side (horizontal) clearance is 16.0 feet with respect to mainline track and existing pier. The existing pier will be cut off above grade and below grade of the siding track eliminating the need for a minimum side clearance exemption.

No existing Commission Order or Secretarial Letter was located memorializing the siding track and/or addressing the necessary clearance exemption for the existing minimum overhead or side clearances with respect to the siding track and the existing bridge structure. Therefore, the Department has requested an overhead (vertical) clearance exemption of 19.4 feet from the Commission’s minimum overhead clearance requirements set forth in Title 52 Pa Code §§33.121.

Norfolk Southern Railway Company was asked to provide a clearance concurrence letter for the Department’s proposed minimum overhead (vertical) clearance from top of rails to the bottom of the proposed structure. On January 7, 2021, Norfolk Southern Railway Company responded by electronic mail for concurrence with the Department’s proposed clearances in lieu of filing a concurrence letter with the Commission. It therefore has been accepted as such and made part of this proceeding.

The proposed structure has a total span length of 115.0 feet from centerline of bearing to centerline of bearing. The structure will have a reinforced concrete deck with a minimum depth of 0.67 feet with a curb-to-curb width of 56.0 feet and an out-to-out width of 75.6 feet. The bridge will feature four 11-foot travel lanes, two 6.0-foot shoulders/bike lanes, two 8.7-foot raised sidewalks and two 1.13-foot wide reinforced concrete protective barriers with protective fencing located along the outside edge of the superstructure.

The concrete deck, sidewalks, protective barriers and all vehicle and pedestrian loading for the structure will be supported by nine (9) prestressed 33/55 concrete PA bulb-tee beams. A 12-inch steel water main and 8-inch steel gas main will be located between and above the bottom of the beams as proposed on the Department’s preliminary plans. The Department will submit final plans through the Commission for approval which will reflect the finalized details, dimensions and materials for the proposed structure which will include any utilities attached to the structure.

The bridge replacement project will maintain a full closure detour during construction for both pedestrian and vehicular traffic. The proposed structure will be built roughly on the same horizontal alignment and the vertical alignment will be slightly modified from its existing location. The proposed vertical grade on the bridge will be descending at 5.4 % going north stations ahead.

In conjunction with the SR 3007 (19th Street) bridge project the Department and Norfolk Southern Railway Company are working amicably to settle any necessary property appropriation. If settled amicably the Department will provide the Commission, on Department letterhead, notice of the amicable agreement with the PUC docket number, caption and applicable railroads and/or authorities copied.

The Department, at its sole cost and expense, agrees to furnish all material and perform all work necessary to construct the SR 3007 (19th Street) bridge project. The Department agrees to reimburse the railroad as a result of the bridge project, for any alterations to their facilities and for providing watchmen, flagmen and inspectors.

The Department, at its sole cost and expense, agrees to furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safely accommodate highway and pedestrian traffic during the time the project is being constructed.

The non-carrier public utilities will be directed to alter or relocate their facilities as necessary to construct the project, at their initial cost and expense.

The Commission has tentatively established jurisdiction over those portions of the project along the SR 3007 construction baseline between Highway Station 102+00.00 and Highway Station 106+00.00.

The SR 3007 (19th Street) bridge replacement project will be funded with 100 percent state funds. The estimated total cost for the construction project is $4,720,000.

The applicant has certified that a copy of the application has been served on each party in interest and none have advised that it objects to the issuance of a Secretarial Letter, prior to hearing, approving the application.

Upon full consideration of the matters involved and inasmuch as none of the parties offered any objections to the alteration of the crossing and the Commission granting an exemption from its minimum overhead (vertical) clearance requirements, we find that a Secretarial Letter can be issued approving the application without a formal hearing.

Inasmuch as the parties agree with the proposed improvement project and inasmuch as Pennsylvania Department of Transportation requests a Secretarial Letter as soon as possible to permit initiation of construction of the improvement, the Commission is of the opinion that a Secretarial Letter can be issued approving the application.  Upon completion of the project, it may be necessary to schedule a hearing before an administrative law judge to determine the final allocation of costs, if any, incurred by the non-carrier utilities.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing and granting an exemption from its minimum overhead (vertical) clearance requirements is necessary and proper for the service, accommodation, convenience or safety of the public.

The application is approved as herein directed:

- The caption of the subject proceeding is hereby revised as shown herein.

2.	The application of the Pennsylvania Department of Transportation for the approval to alter the public crossing (DOT 592 187 F) by replacement of the existing bridge where SR 3007 (19th Street) crosses, above grade, the tracks of Norfolk Southern Railway Company, located in the City of Harrisburg, Dauphin County, be and is hereby approved to the extent provided herein.

3.	That an exemption from the Commission’s overhead (vertical) clearance requirements as set forth in Title 52 Pa Code §33.121, be granted in this instance for a minimum overhead (vertical) clearance, with respect to the siding track of Norfolk Southern Railway Company, of nineteen feet-five inches (19.4 feet), from the top of rail to the bottom chord of the SR 3007 (19th Street) bridge in the City of Harrisburg, Dauphin County.

4.	Pennsylvania Department of Transportation, at its sole cost and expense, prior to the start of construction, prepare and submit to this Commission for approval and to all parties of record for examination, complete detailed final construction and bridge structural plans for the work proposed and if necessary, right-of-way plans and the metes and bounds descriptions for any railroad property for the Commission to appropriate.

5.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work required to construct the proposed crossing project generally in accordance with the approved plans and this Secretarial Letter.

6.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safely accommodate highway and pedestrian traffic during the time the project is being constructed.

7.         Norfolk Southern Railway Company, at the sole cost and expense of the Pennsylvania Department of Transportation, furnish all material and perform all work relating to its facilities which may be required as incidental to the performance of the proposed work; furnish construction engineering and inspection service if required as a result of the proposed work; and furnish and maintain flagmen and watchmen, as required, to protect its operations during the time the work is being performed across, above and adjacent to its tracks.

8.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority at its initial cost and expense, and in such manner as will not interfere with the construction of the project.

9.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located beyond the limits of the highway, within the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority, and in such a manner as will not interfere with the construction of the project.

10.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to complete the remainder of the SR 3007 (19th Street) bridge replacement project, including all roadway work, retaining walls and the installation of all attendant storm drainage facilities and any other ancillary features of the project, all generally in accordance with the approved plans and this Secretarial Letter.

11.	Pennsylvania Department of Transportation cooperate with Norfolk Southern Railway Company so that during the construction of the project, the operations and facilities of the railroad company will not be endangered or unnecessarily impeded.

12.       Norfolk Southern Railway Company cooperate with Pennsylvania Department of Transportation and conduct their operations in the vicinity of the proposed crossing construction project, in a safe manner and under control during the time the project is being constructed.

13.	All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced, and so that the requirements of each of the parties will be provided for and accommodated insofar as possible.

14.	All work necessary to complete the alteration of the subject crossing be

done in a manner satisfactory to this Commission on or before December 31, 2025, and that on or before said date, Pennsylvania Department of Transportation report to this Commission in

writing the date of actual completion of the work.

15.	Pennsylvania Department of Transportation, at least thirty (30) days prior to the start of work, notify local emergency management services and all parties in interest of the actual date on which work will begin.

16.	Pennsylvania Department of Transportation pay all compensation for damages, if any, due to owners of property taken, injured, or destroyed by reason of the construction of the crossing in accordance with this Secretarial Letter.

17.	That any operating railroad, over the subject line, issues appropriate notice warning its employees of the restrictive clearance herein, all in accordance with its standard operating practice.

18.	Upon completion of the construction of the proposed project, Norfolk Southern Railway Company, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its tracks, wire lines, drainage facilities, the cut-off existing bridge pier and any other railroad facilities, existing or altered, located within the limits of the project.

19.	Upon completion of the construction of the proposed project, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the subject SR 3007 (19th Street) bridge structure, including the substructures, superstructure, roadway pavement, protective fencing, protective barriers, structure mounted guiderail and transition guiderail if any, bridge inspection, structural integrity of the sidewalks and the remainder of the project including the highway approaches, retaining walls, drainage facilities, snow, debris and ice removal on the roadway and any other ancillary features of the improvement constructed herein, in accordance with the approved plans and the provisions of this Secretarial letter.

20.      Upon completion of the construction of the proposed project, City of Harrisburg, at its sole cost and expense, and within the limits of its municipality’s jurisdiction, furnish all material and perform all work necessary thereafter by removing snow, ice and debris from the sidewalks along the roadway approaches and the sidewalks across the new bridge within the Commission's jurisdiction, in accordance with the provisions of this Secretarial letter.

21.	Upon completion of the construction of the proposed project, each non-carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvement.

22.	Upon completion of the work herein directed, and upon a written request by any party hereto, this proceeding be scheduled for a hearing at a time and a place assigned by this Commission, upon due notice to all parties, to receive evidence relative to the allocation of initial costs incurred, if any, by the non-carrier public utility companies and municipal authorities, and any other matters relevant to this proceeding.

All parties are being served via email due to the COVID-19 Emergency Closure. Please note that during this period of Disaster Emergency, the Commission shall only accept

e-filings in lieu of paper filings, for all documents. Thus, all parties are to open and use e-filing accounts to file documents and accept service during the pandemic emergency in accordance with the Commission’s Emergency Order at M-2020-3019262.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter. The Petition shall be submitted by e-filing said petition within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

Rosemary Chiavetta

Secretary