|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION COMMONWEALTH KEYSTONE BUILDING 400 NORTH STREET HARRISBURG, PENNSYLVANIA 17120 http://www.puc.pa.gov E-filing and E-service only per Emergency Order M-2020-3019262 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

March 12, 2021

A-2020-3022688

Via Eservice and Email Only

TO PARTIES OF RECORD

Application of the Pennsylvania Department of Transportation for approval to alter the public crossings (DOT 051 674 J) and (DOT 149 033 D) by removal and replacement of the existing bridge structure where SR 0068 crosses, above grade the tracks of Bessemer & Lake Erie Railroad Company, Buffalo & Pittsburgh Railroad Inc., and CSX Transportation Inc., located in Butler and Summit Townships, Butler County, and the allocation of costs incident thereto.

To Whom It May Concern:

By application received by the Commission on November 2, 2020, the Pennsylvania Department of Transportation (Department) seeks approval to replace the existing bridge structure where SR 0068 crosses, above grade the tracks of Bessemer & Lake Erie Railroad Company, Buffalo & Pittsburgh Railroad Inc., and CSX Transportation Inc. (CSX), located in Butler and Summit Townships, Butler County, be and is hereby approved to the extent provided herein.

The existing bridge structure built in 1937 and rehabilitated in 1985 is maintained by the Department and spans over four (4) tracks of Bessemer & Lake Erie Railroad Company (B&LE), a tributary to Connoquenessing Creek and ten (10) tracks of Buffalo & Pittsburgh Railroad Inc., (B&P). The tracks of B&P are part of a locomotive repair yard and the track right-of-way and track property under the structure is managed by CSX. The bridge is located along SR 0068 just south of its interchange with SR 0422.

The existing bridge is reported to be a twelve (12) span structure consisting of two (2) six panel steel thru trusses in spans 2 and 10 primarily over the railroads, prestressed concrete adjacent box beams within spans 1, 12 and 3 to 9 and a steel thru girder in span 11 for a total span length of 868 feet, an average curb-to-curb width of 34.0 feet and an average out-to-out width of 38.0 feet.

The existing minimum vertical (overhead) clearance is 21.3 feet above top of B&LE rails to the low chord of the truss. The existing minimum horizontal (side) clearance is 9.6 feet with respect to span 2 pier 2 and the centerline of tracks.

The existing minimum vertical (overhead) clearance is 21.2 feet above top of B&P rails to the low chord of the truss.  The existing minimum horizontal (side) clearance is 8.7 feet with respect to span 11 pier and the centerline of tracks.

The current ADT across the structure is approximately 10,700 vehicles with 4 percent trucks. It is currently not posted for load and its overall condition is rated as poor as per the Department’s website for state owned bridges.

No existing Commission Order or Secretarial Letter was located memorializing the existing required clearance exemptions for the minimum overhead or side clearances with respect to the B&P and B&LE tracks and the existing bridge structure.

The proposed structure will meet the Commission’s minimum overhead and side clearance requirements as set forth in Title 52 Pa Code §§33.121.

The Department proposes to replace the existing structure with a three (3) span continuous composite steel plate girder bridge, supported by 2 reinforced concrete piers and 2 reinforced concrete abutments, all founded on piling. The proposed structure has a total span length of 860 feet from abutment centerline of bearing to abutment centerline of bearing with span 1 over the four (4) tracks of B&LE, span 2 primarily over the tributary to Connoquenessing Creek and span 3 over the ten (10) tracks of B&P and the track right-of-way and property of CSX.

The proposed bridge structure will provide a minimum vertical (overhead) clearance of 23.9 feet above B&LE top of rails and a minimum horizontal (side) clearance of 20.6 feet with respect to abutment 1 and the centerline of B&LE track.

With respect to B&P tracks a proposed minimum vertical (overhead) clearance of 27.0 feet above top of rails will be provided and a minimum horizontal (side) clearance of 20.3 feet with respect to pier 2 and the centerline of track will be provided.

The structure will have a reinforced concrete deck with a minimum depth of 0.67 feet with an additional 1-inch overlay of polyester polymer concrete (PPC), a curb-to-curb width of 63.0 feet and an out-to-out width of 66.4 feet. The bridge will feature three 11-foot travel lanes, two 8.0-foot shoulders, a 14.0-foot hatched median area and two 1.7-foot-wide reinforced concrete protective barriers with protective fencing on the outside edge of the superstructure.

The concrete deck, protective barriers, and all superstructure deadload and vehicle live loading for the structure will be supported by seven (7) weathering steel plate girders.

The horizontal alignment of the proposed structure will be shifted slightly to the southeast to facilitate a phased construction sequence in which two lanes of traffic will be maintained on the existing bridge during half width construction of the new bridge. Once half width construction is complete and open for traffic the demolition of the existing bridge will take place and the remainder of the bridge will be constructed. The vertical alignment of the roadway and bridge will be modified with the proposed vertical grade descending at 0.69 % stations ahead west to east on SR 0068.

Temporary at-grade railroad crossings for construction access may be necessary to facilitate demolition and construction of the bridge replacement project. Flagging or temporary railroad warning signals will be utilized for all construction access across the temporary at-grade crossings.

In conjunction with the SR 0068 bridge replacement project the Department, B&LE and CSX are working amicably to settle any necessary property appropriation. It will therefore be necessary for the Department to notify the Commission by letter of the agreement of amicable settlement of any railroad property.

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held on February 11, 2021 at the site of the subject crossing.  Representatives of Bessemer & Lake Erie Railroad Company, Bergmann on behalf of CSX Transportation Inc., Pennsylvania Department of Transportation, Michael Baker on behalf of the Department, PNG, Pennsylvania American Water, Butler Township, West Penn Power, CenturyLink, Alfred Benesch on behalf of Genesee and Wyoming Inc., and Buffalo & Pittsburgh Railroad Inc., were all in attendance. Although notified by letter dated January 19, 2021, there were no representatives in attendance from Butler County, ATT, Zito Media, Windstream Communications, United Fiber LLC, Consolidated Communications, Armstrong Cable, Butler Area Sewer Authority and Summit Township.

The Department, at its sole cost and expense, agrees to furnish all material and perform all work necessary to construct the SR 0068 bridge project.  The Department agrees to reimburse the railroads as a result of the bridge project, for any alterations to their facilities and for providing watchmen, flagmen and inspectors.

The Department, at its sole cost and expense, agrees to furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be required to accommodate highway and pedestrian traffic properly and safely during the time the project is being constructed.

The non-carrier public utilities will be directed to alter or relocate their facilities as necessary to construct the project, at their initial cost and expense.

The Commission has tentatively established jurisdiction over those portions of the project along the SR 0068 construction baseline between Highway Station 108+00.00 and Highway Station 119+50.00.

The SR 0068 bridge replacement project will be funded with 80 percent federal funds and 20 percent state funds. The estimated total cost for the construction project is $44,000,000.

The applicant has certified that a copy of the application has been served on each party in interest and none have advised that it objects to the issuance of a Secretarial Letter, prior to hearing, approving the application.

Upon full consideration of the matter involved, we determine that it is not necessary to schedule a hearing in this proceeding at this time and that issuance of a Secretarial Letter without a hearing is proper since the Department has agreed to construct the project, at its sole cost and expense, and none of the parties has expressed any objections to the proposal.

Inasmuch as the parties agree with the proposed improvement project and inasmuch as Pennsylvania Department of Transportation requests a Secretarial Letter as soon as possible to permit initiation of construction of the improvement, the Commission is of the opinion that a Secretarial Letter can be issued approving the application.  Upon completion of the project, it may be necessary to schedule a hearing before an administrative law judge to determine the final allocation of costs, if any, incurred by the non-carrier utilities.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience, or safety of the public.

The application is approved as herein directed:

- The caption of the subject proceeding is hereby revised as shown herein.

2.	The application of the Pennsylvania Department of Transportation for the approval to alter the public crossings (DOT 051 674 J) and (DOT 149 033 D) by removal and replacement of the existing bridge where SR 0068 crosses, above grade, the tracks of Bessemer & Lake Erie Railroad Company, Buffalo & Pittsburgh Railroad Inc., and CSX Transportation Inc., located in Butler and Summit Townships, Butler County, be and is hereby approved to the extent provided herein.

3.	Pennsylvania Department of Transportation, at its sole cost and expense, prior to the start of construction, prepare and submit to this Commission for approval and to all parties of record for examination, complete detailed final construction and bridge structural plans for the work proposed and if necessary, right-of-way plans and the metes and bounds descriptions for any railroad property for the Commission to appropriate.

4.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work required to construct the proposed crossing project generally in accordance with the approved plans and this Secretarial Letter.

5.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be required to accommodate highway and pedestrian traffic properly and safely during the time the project is being constructed.

6.         Bessemer & Lake Erie Railroad Company, at the sole cost and expense of the Pennsylvania Department of Transportation, furnish all material and perform all work relating to its facilities which may be required as incidental to the performance of the proposed work; furnish construction engineering and inspection service if required as a result of the proposed work; and furnish and maintain flagmen and watchmen, as required, to protect its operations during the time the work is being performed across, above and adjacent to its tracks.

7.         Buffalo & Pittsburgh Railroad Inc., at the sole cost and expense of the Pennsylvania Department of Transportation, furnish all material and perform all work relating to its facilities which may be required as incidental to the performance of the proposed work; furnish construction engineering and inspection service if required as a result of the proposed work; and furnish and maintain flagmen and watchmen, as required, to protect its operations during the time the work is being performed across, above and adjacent to its tracks.

8.	Any relocation or changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority at its initial cost and expense, and in such manner as will not interfere with the construction of the project.

9.	Any relocation or changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located beyond the limits of the highway, within the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority, and in such a manner as will not interfere with the construction of the project.

10.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to complete the remainder of the SR 0068 bridge replacement project, including all roadway work and the installation of all attendant storm drainage facilities and any other ancillary features of the project, all generally in accordance with the approved plans and this Secretarial Letter.

11.	Pennsylvania Department of Transportation cooperate with Bessemer & Lake Erie Railroad Company and Buffalo & Pittsburgh Railroad Inc., so that during the construction of the project, the operations and facilities of the railroad companies will not be endangered or unnecessarily impeded.

12.       Bessemer & Lake Erie Railroad Company and Buffalo & Pittsburgh Railroad Inc., cooperate with Pennsylvania Department of Transportation and conduct your operations in the vicinity of the proposed crossing construction project, in a safe manner and under control during the time the project is being constructed.

13.	All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced, and so that the requirements of each of the parties will be provided for and accommodated insofar as possible.

14.	All work necessary to complete the alteration of the subject crossing be

done in a manner satisfactory to this Commission on or before December 31, 2024, and that on or before said date, Pennsylvania Department of Transportation report to this Commission in

writing the date of actual completion of the work.

15.	Pennsylvania Department of Transportation, at least thirty (30) days prior to the start of work, notify local emergency management services and all parties in interest of the actual date on which work will begin.

16.	Pennsylvania Department of Transportation pay all compensation for damages, if any, due to owners of property taken, injured, or destroyed by reason of the construction of the crossing in accordance with this Secretarial Letter.

17.	Upon completion of the construction of the proposed project, Bessemer & Lake Erie Railroad Company at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its tracks, wire lines, drainage facilities and any other railroad facilities, existing or altered, located within the limits of the project.

18.	Upon completion of the construction of the proposed project, Buffalo & Pittsburgh Railroad Inc., at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its tracks, wire lines, drainage facilities and any other railroad facilities, existing or altered, located within the limits of the project.

19.	Upon completion of the construction of the proposed project, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the subject SR 0068 bridge structure, including the substructures, superstructure, roadway pavement, protective fencing, protective barriers, structure mounted guiderail and transition guiderail if any, bridge inspection, structure drainage facilities and the remainder of the project including the highway approaches, drainage facilities, walls, shoulders, snow, debris and ice removal on the roadway and any other ancillary features of the improvement constructed herein, in accordance with the provisions of this Secretarial letter.

20.	Upon completion of the construction of the proposed project, each non-carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvement.

21.	Upon completion of the work herein directed, and upon a written request by any party hereto, this proceeding be scheduled for a hearing at a time and a place assigned by this Commission, upon due notice to all parties, to receive evidence relative to the allocation of initial costs incurred, if any, by the non-carrier public utility companies and municipal authorities, and any other matters relevant to this proceeding.

All parties are being served via email due to the COVID-19 Emergency Closure. Please note that during this period of Disaster Emergency, the Commission shall only accept

e-filings in lieu of paper filings, for all documents. Thus, all parties are to open and use e-filing accounts to file documents and accept service during the pandemic emergency in accordance with the Commission’s Emergency Order at M-2020-3019262.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter. The Petition shall be submitted by e-filing said petition within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

Rosemary Chiavetta

Secretary