|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION COMMONWEALTH KEYSTONE BUILDING 400 NORTH STREET HARRISBURG, PENNSYLVANIA 17120 E-filing and E-service only per Emergency Order M-2020-3019262 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

May 7, 2021

A-2021-3024460

Via Eservice and Email Only

TO PARTIES OF RECORD

Application of Southeastern Pennsylvania Transportation Authority (SEPTA), for approval of the alteration of the crossing where Main Street crosses, at grade, the tracks of Southeastern Pennsylvania Transportation Authority (SEPTA) in North Wales Borough, Montgomery County (DOT# 592 796 G).

To Whom It May Concern:

This matter is before us by reason of an application filed March 8, 2021, by Southeastern Pennsylvania Transportation Authority (SEPTA) for approval to alter the crossing (DOT# 592 792 E) by the installation of traffic sensor loops and 4-quadrant gates where Main Street crosses, at grade, the tracks of Southeastern Pennsylvania Transportation Authority (SEPTA), in North Wales Borough, Montgomery County.

Upon receipt of the application, a field investigation and conference could not be held due to a pandemic emergency.  As an alternative, a conference call was arranged by a Commission staff engineer and held on April 19, 2021, to discuss the subject application.  Representatives of North Wales Borough, Upper Gwynedd Township, Southeastern Pennsylvania Transportation Authority (SEPTA), and the Pennsylvania Department of Transportation, participated in this conference call.

Southeastern Pennsylvania Transportation Authority (SEPTA) proposes constructing 4-quadrant gates and installing vehicle traffic sensor loops at the subject crossing.  The construction cost of the project is estimated at $360,000.  Southeastern Pennsylvania Transportation Authority (SEPTA) stated that it will bear the cost of furnishing the material and performing the project work.

Any non-carrier public utility companies affected by this improvement project will be directed to initially bear the cost for any alteration or relocation of their facilities.  Our Secretarial Letter will provide the non-carrier public utility companies with the opportunity to determine at a later date whether they will seek reimbursement for their project costs and if a hearing is needed to resolve any remaining issues.

The Commission has exclusive jurisdiction in crossing alterations and is the final arbiter of any fees associated with a crossing application.  Any conditions, including fees associated with a crossing application must be approved by the Commission.

Proof of service of a copy of the application on each party in interest has been received.  None of the parties have advised that they object to the issuance of a Secretarial Letter approving the subject application.

The applicant has not yet completed and submitted a full set of final construction plans showing the details of the subject crossing alteration.  It will be necessary for SEPTA to submit final plans to all parties of record for review and to this Commission for approval before the start of construction.

The Commission hereby establishes its jurisdictional limits at the subject crossing as the area within the confines of the railroad right-of-way and the highway right-of-way.

We have considered the referenced application and find that the proposed

improvement project is in the interest of convenience and public safety and should be constructed.

Upon full consideration of the matters involved, we determine that it is not

necessary to schedule a hearing in this proceeding at this time and that issuance of a

Secretarial Letter without hearing is proper, since SEPTA has agreed to construct the proposed project at its sole cost and expense and none of the parties have expressed any objection.

We also determine that the alteration or relocation of the non-carrier public utility companies’ facilities should be made by the respective companies, at their initial cost and expense; and that a hearing be scheduled, if necessary, after all work has been completed to consider any remaining cost allocation for expenses incident to the crossing alteration project.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that:

The application is approved as hereinafter directed.

1.	The caption of the subject proceeding is hereby revised as shown herein.

2.	The crossing where Main Street crosses, at grade, the tracks of Southeastern Pennsylvania Transportation Authority (SEPTA), in North Wales Borough, Montgomery County (DOT# 592 796 G), be altered by the installation of traffic sensor loops, 4-quadrant gates and other safety appurtenances, as required.

3.  	 Southeastern Pennsylvania Transportation Authority (SEPTA), at its sole cost and expense and prior to construction, prepare and submit a full set of final plans to all parties for review and to the Commission for approval.

4.	Southeastern Pennsylvania Transportation Authority (SEPTA), at its sole cost and expense, furnish all material and perform all work required to complete the crossing alteration project in accordance with the approved plans and this Secretarial Letter.

5.	Southeastern Pennsylvania Transportation Authority (SEPTA), at least fourteen (14) days prior to the start of work, will notify all parties in interest of the actual date on which work will begin.

6.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or any other facilities of any public utility located within or beyond the limits of the crossing, within the Commission’s jurisdiction, be made by said public utility at its initial cost and expense, and in such a manner as will not interfere with the construction of the improvement, and said relocated or altered facilities thereafter be maintained by said public utility, at its sole cost and expense.

7.	All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced and said requirements of each of the parties will be provided for and accommodated insofar as possible.

8.	Southeastern Pennsylvania Transportation Authority (SEPTA), at its sole cost and expense, furnish all material and perform all work necessary to establish and maintain any detours or traffic controls that may be required to properly accommodate highway traffic during the time the crossing alteration work is being performed.

9.	Southeastern Pennsylvania Transportation Authority (SEPTA), at its sole cost and expense, furnish all material and perform all work required to complete the remainder of the crossing alteration project in accordance with the approved plans and this Secretarial Letter.

10.	The crossing alteration project be completed on or before July 31, 2023, and that on or before said date, Southeastern Pennsylvania Transportation Authority (SEPTA) report the date of actual completion of the work and certify to this Commission that the work has been completed satisfactorily in accordance with the approved plans and this Secretarial Letter.

11.	North Wales Borough cooperate with Southeastern Pennsylvania Transportation Authority (SEPTA), so that in the construction of the crossing alteration project, the facilities of the railroad company will not be endangered or unnecessarily impeded.

12. 	Southeastern Pennsylvania Transportation Authority (SEPTA), its sole cost and expense, furnish all material and perform all work relating to its facilities which may be required as incidental to the performance of the proposed work and furnish any watchmen, flagmen, inspectors and/or engineering services that may be deemed necessary to protect the railroad’s operations or facilities during the time the facilities are being installed.

13.	The non-carrier public utility companies cooperate with the Southeastern Pennsylvania Transportation Authority (SEPTA) so that the alteration and/or relocation of their facilities will not interfere with the completion of the crossing alteration project.

14.	Southeastern Pennsylvania Transportation Authority (SEPTA) pay all compensation for damages due to owners of property taken, injured, or destroyed by reason of the construction of the crossing alteration project in accordance with this Secretarial Letter.

15.	Upon completion of the alteration or relocation of non-carrier public utility company facilities, each non-carrier public utility company, at their sole cost and expense, furnish all material and perform all work required thereafter to maintain their respective facilities that are located within the limits of this Commission’s jurisdiction.

16.	Upon completion of the alteration of the subject crossings Southeastern Pennsylvania Transportation Authority (SEPTA), at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its railroad facilities at the subject crossing, and maintain at all times in a smooth and satisfactory condition, the crossing surface located between the rails and for a distance of twenty-four (24) inches beyond each outside rail, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

17.	Upon completion of the alteration of the crossing, North Wales Borough, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain the approach roadway of the subject crossing to points twenty-four (24) inches beyond each outside rail and in addition, maintain the highway grade crossing advance warning signs, stop lines and pavement markings, if required, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

18.	Upon completion of the construction of this crossing improvement project and the Commission receiving written notice that there are unresolved issues to be considered, this proceeding be scheduled for a hearing at a time and place assigned by this Commission, upon due notice to all parties hereto, to receive evidence relative to the allocation of construction cost, responsibility for future maintenance or any other maters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

All parties are being served via email due to the COVID-19 Emergency Closure. Please note that during this period of Disaster Emergency, the Commission shall only accept e-filings in lieu of paper filings, for all documents. Thus, all parties are to open and use e-filing accounts to file documents and accept service during the pandemic emergency in accordance with the Commission’s Emergency Order at M-2020-3019262.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be submitted by e-filing said petition within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right-hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

# Rosemary Chiavetta

Secretary