|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION 400 NORTH STREET 2ND FLOOR, HARRISBURG PA 17120 http://www.puc.pa.gov E-filing and E-service only per Emergency Order M-2020-3019262 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

July 23, 2021

A-2019-3011540

Via Eservice and Email Only

TO PARTIES OF RECORD

Application of the Department of Transportation of the Commonwealth of Pennsylvania for approval to perform bridge preservation work on the existing bridge where State Route 0366 crosses above the tracks of Norfolk Southern Railway Company, DOT Number 510 866 U in Tarentum Borough, Allegheny County and the allocation of costs incident thereto.

To Whom It May Concern:

By Secretarial Letter dated September 30, 2019, we directed the alteration of the crossing (DOT 510 866 U) where State Route 0366 crosses, above grade, the tracks of Norfolk Southern Railway Company, located in Tarentum Borough, Allegheny County.  All work at the subject crossing was to be completed on or before December 31, 2020.

By petition filed on May 17, 2021, the Pennsylvania Department of Transportation (Department) requests the Commission grant an extension of time in which to complete the work.  In its petition, the Department states the reason the completion date was not met was due to delays to the project from telecommunications pole relocations.

We have carefully reviewed the record in this proceeding and will grant the Department an extension of time to June 30, 2022.

This Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code.

THEREFORE:

The letter-petition received by the Commission on May 17, 2021 from Pennsylvania Department of Transportation, be and is hereby granted to the extent herein directed:

1.	Paragraph 11 of our Secretarial Letter dated September 30, 2019, which reads as follows, to wit:

“11.	All work necessary to complete the alteration of the subject crossing be done in a manner satisfactory to this Commission on or before December 31, 2020, and that on or before said date, Pennsylvania Department of Transportation report to this Commission in writing the date of actual completion of the work.”

be and is hereby modified to read:

11.	All work necessary to complete the alteration of the subject crossing be done in a manner satisfactory to this Commission on or before June 30, 2022, and that on or before said date, Pennsylvania Department of Transportation report to this Commission in writing the date of actual completion of the work.

2.	In all respects not inconsistent herewith, our Secretarial Letter dated September 30, 2019, remain in full force and effect.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

All parties are being served via email due to the COVID-19 Emergency Closure.  Please note that during this period of Disaster Emergency, the Commission shall only accept e-filings in lieu of paper filings, for all documents.  Thus, all parties are to open and use e-filing accounts to file documents and accept service during the pandemic emergency in accordance with the Commission’s Emergency Order at M-2020-3019262.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be submitted by e-filing said petition within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

Rosemary Chiavetta

Secretary