|  | PENNSYLVANIA PUBLIC UTILITY COMMISSION Harrisburg, PA. 17120 |  |
| --- | --- | --- |

|  | Public Meeting held August 5, 2021 |
| --- | --- |
| Commissioners Present: |  |

| Gladys Brown Dutrieuille, Chairman. David W. Sweet, Vice Chairman. John F. Coleman, Jr. Ralph V. Yanora. |  |
| --- | --- |
|  | Docket No. A-2019-3010031 |  |

Application of the Department of Transportation of the Commonwealth of Pennsylvania for approval to perform bridge preservation work on the existing bridge where State Route 1038 crosses above the track of Norfolk Southern Railway Company, DOT Number 510 878 N in East Deer Township, Allegheny County and the City of New Kensington, Westmoreland County and for the approval of exemption from the minimum overhead clearance requirements of 52 Pa. Code Section 33.121 and the allocation of costs incident thereto.

ORDER

BY THE COMMISSION:

This matter is before us upon application filed with the Commission on May 20, 2019, by the Commonwealth of Pennsylvania’s Department of Transportation (PennDOT) seeking Commission approval to alter the subject crossing to perform bridge preservation work where State Route (S.R.) 1038 crosses, above grade, the tracks of Norfolk Southern Railway Company, DOT No. 510 878 N in East Deer Township, Allegheny County and the City of New Kensington, Westmoreland County.

The subject bridge was built in 1927 and is known as the New Kensington Bridge (a.k.a. C. L. Schmitt Bridge).  The bridge is owned and maintained by the Department and spans over the single track of Norfolk Southern Railway Company (NS), Freeport Road, 10th Street and the Allegheny River.  The existing 14-span thru truss (main spans) bridge has a total length of approximately 1,532 feet and is supported by concrete abutments and piers.  The highway on the existing bridge consists of a reinforced concrete deck providing two traffic lanes (one in each direction) for a total width (curb-to-curb) of approximately 28 feet.  There is an existing 6-foot-wide cantilevered sidewalk located on the north (outer) side of the bridge.  The sidewalk has a protective median barrier separating the sidewalk from the vehicle lanes of travel and a sidewalk protective fence on the outside edge of the bridge.  The minimum vertical clearance provided above top of rail is 20 feet 7 inches.  The estimated Average Daily Traffic (ADT) for State Route 1038 is 15,851 vehicles with 7% trucks.  The subject bridge is located at Segment 0010, Offset 0000 (Station 5+92.00).

As part of the subject bridge preservation project, Pennsylvania Department of Transportation proposes to: repair deteriorated concrete throughout the bridge substructure; replace expansion dams; clean and paint the structural steel of the bridge superstructure; perform structural steel repairs; perform bearing repairs; repair deteriorated concrete of the protective barriers on the superstructure; and perform concrete repairs on the bridge deck including replacing portions of the concrete wearing surface.  The rehabilitation work will also include cleaning and repair work of the drainage facilities; applying protective coatings to reinforced concrete surfaces, barriers and sidewalk; and other miscellaneous items.  The rehabilitated bridge will provide the same vertical clearance (20 feet 7 inches) above top of rail.  The project work will be performed in stages to allow continuous flow of traffic throughout the construction period.

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held on September 12, 2019 at the site of the subject crossing.  Representatives of AECOM (representing Norfolk Southern Railway Company), Michael Baker, Markosky Engineering, Peoples Gas, Municipal Sanitary Authority of the City of New Kensington (MSANK) and Pennsylvania Department of Transportation were in attendance.  Although notified by letter dated August 13, 2019, there were no representatives from Allegheny County, Westmoreland County, East Deer Township, City of New Kensington, Upper Allegheny Joint Sanitary Authority, Comcast or Verizon Pennsylvania in attendance.

Pennsylvania Department of Transportation agrees to furnish all material and perform all work necessary to construct the project.  The Department agrees to provide all necessary shielding/protection, as required, to protect the areas below the bridge structure during construction of the project.  The Department agrees to bear any costs incurred by NS to alter or protect their facilities including providing any watchmen, flagmen and/or construction inspections that are deemed necessary.  The minimum vertical clearance above the top of the rail of 19 feet is required for the construction period only to accommodate containment, shielding and work platforms. NS acknowledges a temporary vertical clearance restriction of 19 feet for a certain time period during construction. If the agreed upon construction period for the temporary vertical clearance restriction should change prior to construction, PennDOT shall coordinate with NS to establish a new time period for the temporary vertical clearance restriction.

The maintenance responsibilities associated with 1) snow, ice and debris removal from the sidewalk of the bridge structure, and 2) the bridge lighting on the bridge structure; has not been determined at this time.  So that the project is able to move forward, and the parties are afforded the opportunity to fully participate, we will direct the Department to maintain the street lighting infrastructure, luminaries and the cost of energizing the luminaries, at its initial cost and expense. Further, we will direct the East Deer Township and the City of New Kensington to maintain the snow, ice and debris from the sidewalks within their own respective municipal limits, at their initial cost and expense.  The parties will then be able to determine at a later date whether a hearing is needed to resolve these remaining future maintenance issues.

The Commission has tentatively established jurisdiction over those portions of the project along SR 1038 between Highway Station 00+00 and Highway Station 10+50 as shown on the preliminary plans included with the application.

In conjunction with the subject crossing alteration project, it may be necessary for the Commission to appropriate certain portions of property to accommodate the project work.  The Department has not submitted right-of-way plans to the Commission and the parties of record for consideration in this proceeding.  Accordingly (if property appropriation is required) it will be necessary for the Department to do so prior to the start of construction.

The project will be funded with 80 percent Federal Funds and 20 percent State Funds.  The estimated cost of construction of the project is $16,000,000.

The applicant has certified that a copy of the application has been served on each party in interest and none have advised that it objects to the issuance of a Secretarial Letter or order, prior to a hearing, approving the application.

Upon full consideration of the matter involved, we determine that it is not necessary to schedule a hearing in this proceeding at this time and that issuance of an order without a hearing is proper since PennDOT has agreed to construct the project, at its sole cost and expense, and none of the parties have expressed any objections or exceptions to the application.

Inasmuch as the parties agree with the proposed project and inasmuch as PennDOT requests an order as soon as possible to permit initiation of construction, the Commission is of the opinion that an order can be issued approving the application and granting the minimum vertical clearance exemption.  Upon completion of the project, it may be necessary to schedule a hearing before an administrative law judge to determine the final allocation of costs, if any, incurred by the non-carrier utilities or to resolve any remaining issues.

The Parties are reminded that failure to comply with this or any order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

The record having been certified to this Commission, we issue this order approving the application pursuant to Section 335(a) of the Public Utility Code (66 Pa. C.S. §335(a)) and find that the alteration of the crossing is necessary and proper for the service, accommodation, convenience, or safety of the public; THEREFORE,

IT IS ORDERED:

- That the application be and is hereby approved.

- That the caption of the subject application is hereby revised as shown herein.

- That an exemption from the Commission’s overhead (vertical) clearance requirements as set forth in Title 52 Pa Code §33.121(a), be granted in this particular instance for a minimum vertical clearance, with respect to the tracks of Norfolk Southern Railway Company, of 20 feet 7 inches from the top of rail to the bottom of the bridge.

- That a temporary exemption from the Commission’s overhead (vertical) clearance requirements as set forth in Title 52 Pa Code §33.121(a), be granted in this particular instance for a minimum vertical clearance for the construction period only, with respect to the tracks of Norfolk Southern Railway Company, of 19 feet from the top of rail to the bottom of the bridge.

- That Pennsylvania Department of Transportation, at its sole cost and expense and prior to the start of construction, prepare and submit to this Commission for approval and to all parties of record for examination, complete detailed construction plans, right-of-way plans and the appropriate property descriptions, if any, that is needed for the proposed crossing alteration project, including highway approaches and the bridge structure.

- That Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work required to construct the proposed crossing project generally in accordance with the approved plans and this Order.

- That Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safely accommodate highway and pedestrian traffic during the time the project is being constructed.

- That Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to establish and maintain any shielding/protection, as required, to safely protect the areas below the bridge structure during construction of the project.

- That Norfolk Southern Railway Company, at the sole cost and expense of the Pennsylvania Department of Transportation, furnish all material and perform all work relating to its facilities which may be required as incidental to the performance of the proposed work; including furnish construction engineering and inspection service if required as a result of the proposed work; and furnish and maintain flagmen and watchmen, as required, to protect its operations during the time the work is being performed across, above and adjacent to its track.

- That any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of the highway and within this Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority at its initial cost and expense, and in such manner as will not interfere with the construction of the project.

- That any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located beyond the limits of the highway, within the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority, and in such a manner as will not interfere with the construction of the project.

- That Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to complete the remainder of the crossing project and any other ancillary features of the project, all generally in accordance with the approved plans and this Order.

- That all parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced and said requirements of each of the parties will be provided for and accommodated insofar as possible.

- That all work necessary to complete the alteration of the subject crossing be done in a manner satisfactory to this Commission on or before December 31, 2023, and that on or before said date, Pennsylvania Department of Transportation report to this Commission in writing the date of actual completion of the work.

- That Pennsylvania Department of Transportation, at least thirty (30) days prior to the start of work, notify all parties in interest of the actual date on which work will begin.

- That all costs which are to be reimbursed by the Department of Transportation consistent with this letter shall be reimbursed pursuant to the provisions of 23 C.F.R. Parts 140 and 646. The aforesaid Federal reimbursement shall not supersede, delay or in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

- That this order is without prejudice to the right of any party to recover all or part of any costs incurred by said party in compliance with the provisions of this order, in accordance with any lawful agreement between it and any other party.

- That Pennsylvania Department of Transportation pay all compensation for damages, if any, due to owners of property taken, injured, or destroyed by reason of the construction of the crossing in accordance with this order.

- That upon completion of the construction of the proposed project, Norfolk Southern Railway Company, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its tracks, wire lines, and any other railroad facilities, existing or altered, located within the limits of the project.

- That upon completion of the construction of the proposed project, the Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the rehabilitated bridge (substructure, superstructure, parapets, protective barriers and fencing, roadway pavement and sidewalks, excluding maintaining the removal of snow, ice and debris from the sidewalks) and the remainder of the improvement including the highway approaches, roadway surface, retaining walls, drainage facilities, snow and ice removal (on the roadway surface) and any other ancillary features of the improvement constructed in accordance with the provisions of this order.

- That upon completion of the construction of the proposed project, the City of New Kensington, at its initial cost and expense, furnish all material and perform all work necessary thereafter to maintain the snow, ice and debris removal from the sidewalks located within the limits of its municipal boundary.

- That upon completion of the construction of the proposed project, East Deer Township, at its initial cost and expense, furnish all material and perform all work necessary thereafter to maintain the snow, ice and debris removal from the sidewalks located within the limits of its municipal boundary.

- Upon completion of the construction of the proposed project, Pennsylvania Department of Transportation, at its initial cost and expense, furnish all material and perform all work necessary thereafter to maintain the bridge lighting, bridge lighting infrastructure and the electrical costs to energize the bridge lighting, constructed as part of the improvement.

- That upon completion of the construction of the proposed project, each non-carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvement.

- That any operating railroad, over the subject line, issue appropriate notice, warning its employees of the restrictive clearances herein, all in accordance with its standard operating practices.

- That upon completion of the work herein directed, and upon a written request by any party hereto, this proceeding be scheduled for a hearing at a time and a place assigned by this Commission, upon due notice to all parties, to receive evidence relative to the allocation of initial costs incurred, if any, by the non-carrier public utility companies and municipal authorities, and any other matters relevant to this proceeding.

- That upon completion of the work herein directed, and the parties cannot agree on final maintenance responsibilities directed in numbered Paragraphs 21, 22 and 23, herein, this proceeding be scheduled for a hearing at a time and a place assigned by this Commission, upon due notice to all parties, to receive evidence relative to the allocation of initial costs incurred, if any, by any party and the assignment of future maintenance responsibilities.

BY THE COMMISSION,

Rosemary Chiavetta

Secretary

(SEAL)

ORDER ADOPTED:  August 5, 2021

ORDERED ENTERED: August 5, 2021