| COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION COMMONWEALTH KEYSTONE BUILDING 400 NORTH STREET HARRISBURG, PENNSYLVANIA 17120; IN REPLY PLEASE REFER TO OUR FILE. |  |
| --- | --- |

January 4, 2022

A-2017-2603833

Via Eservice and Email Only

TO ALL PARTIES OF RECORD

Application of Pennsylvania Department of Transportation for approval to alter the at-grade crossing by the installation of new active traffic control devices and the replacement of the crossing surface where Center Street crosses the two tracks of CSX Transportation, Inc. (DOT 145 498 B) in Versailles Borough, Allegheny County.

To Whom It May Concern:

By Secretarial Letter dated August 25, 2017, we directed the alteration of the at-grade crossing (DOT 145 498 B) by installation of new flashing lights and gates and a new crossing surface where Center Street crosses, at grade, two tracks of  CSX Transportation, Inc. in Versailles Borough, Allegheny County. All work at the subject crossing was to be completed on or before June 30, 2020.

A final inspection was held at the site of the crossing on June 16, 2021. At the final inspection, the parties agreed to delete the crossing surface repair work, which is in good repair, and to include repaving of the northern approach roadway within the limits of the CSX Transportation’s right-of-way to provide positive drainage away from the roadway.

At the final inspection, a Commission staff engineer requested that CSX Transportation, Inc. provide an updated situation plan and detailed circuit plan for the subject crossing in accordance with paragraph 3 of our August 25, 2017 Secretarial Letter.

CSX Transportation, Inc. provided the updated situation plan and detail circuit plan to the Commission via electronic mail on June 17, 2021. The situation plan is entitled “PROPOSED CROSSING LAYOUT” and consists of one (1) sheet; the detailed circuit plan is entitled “CENTER STREET 145498B” and consists of eleven (11) sheets.

By petition received on December 7, 2021, the Pennsylvania Department of Transportation (Department) requests the Commission amend our August 25, 2017 Secretarial Letter to reflect the modifications to the project as discussed at the final inspection by the diagnostic field team.

We have carefully reviewed the record in this proceeding and will certify the situation plan and detailed circuit plan as the correct plans; and grant the Department’s petition to modify our August 25, 2017 Secretarial Letter as herein directed.

THEREFORE:

- The situation plan and detailed circuit plan submitted to the Commission by CSX Transportation, Inc. are certified as the correct plans and are hereby approved.

2. 	Paragraph 6 of our Secretarial Letter dated August 25, 2017, which reads as follows, to wit:

“6.	CSX Transportation, Inc., at its initial cost and expense, furnish all material and do all work necessary to alter the subject crossing by 1) removing the existing crossing surface, including the ties, rails and ballast, as necessary; 2) installing a crossing surface for the full width of the roadway and shoulders; 3) restoring the approach pavement throughout the entire width of the roadway, including the shoulder areas, with bituminous material to provide a smooth and satisfactory transition; in accordance with municipal roadway specifications, the approved plan and this Secretarial Letter.”

be and is hereby modified to read:

6.	CSX Transportation, Inc., at its initial cost and expense, furnish all material and do all work necessary to alter the subject crossing by restoring the approach pavement throughout the entire width of the roadway, including the shoulder areas, up to the edge of its right-of-way North of the crossing with bituminous material to provide a smooth and satisfactory transition; in accordance with municipal roadway specifications, the approved plan and this Secretarial Letter.

3.	Paragraph 15 of our Secretarial Letter dated August 25, 2017, which reads as follows, to wit:

“15. 	All work necessary to alter the crossing be completed in a manner satisfactory to this Commission on or before June 30, 2020, and that on or before said date, Pennsylvania Department of Transportation report in writing to this Commission the date of actual completion of the work.”

be and is hereby modified to read:

- All work necessary to alter the crossing be completed in a manner satisfactory to this Commission on or before June 30, 2022, and that on or before said date, Pennsylvania Department of Transportation report in writing to this Commission the date of actual completion of the work.

4.	In all respects not inconsistent herewith, our Secretarial Letter dated August 25, 2017, remains in full force and effect.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

The Commission has waived certain regulatory service provisions as directed by the Commission’s Order at M-2021-3028321. Currently, while the Commission’s physical facilities are open for business, some of the operational restraints occasioned by the pandemic remain. It is evident that the pandemic and its changing nature require certain procedural flexibility for the public, the regulated community, and the Commission. Toward this end, the Commission will continue to permit electronic service by the Commission on all parties, regardless of whether a particular party has agreed to electronic service. An exception to this general waiver is where the Public Utility Code requires service by specified means, e.g., Section 702. Additionally, service on Commission staff in proceedings pending before it, whether staff is a party or otherwise, shall be exclusively electronic unless the parties agree otherwise. Filings must be submitted by efiling with the Secretary of the Commission by opening an efiling account through the Commission’s website and accepting eservice at https://www.puc.pa.gov/filing-resources/efiling/.  If your filing contains confidential material, you are required to file by overnight delivery to ensure the timely filing of your submission.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be submitted by e-filing said petition within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

# Rosemary Chiavetta

Secretary