|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION COMMONWEALTH KEYSTONE BUILDING 400 NORTH STREET HARRISBURG, PENNSYLVANIA 17120 |  | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- | --- |

IN REPLY PLEASE

REFER TO OUR FILE

February 2, 2022

C-2015-2513130

C-2015-2513384

Via Eservice and Email Only

TO ALL PARTIES OF RECORD

Complaint filed by the Borough of Ellwood City verses Buffalo & Pittsburgh Railroad Inc., alleging falling concrete from the railroad overpass onto the public roadway and sidewalks and other issues at the public crossing (DOT 145 827 X) where SR 2017 (Fifth Street) crosses, below grade, the tracks of Buffalo & Pittsburgh Railroad Inc., located in the Borough of Ellwood City, Lawrence County.

To Whom It May Concern:

At a location in the Borough of Ellwood City, Lawrence County, State Route 2017 (Fifth Street) crosses, below grade, the tracks of Buffalo & Pittsburgh Railroad Inc.

By formal complaints filed with the Commission on November 6, 2015, and November 12, 2015, the Borough of Ellwood City (Borough) seeks relief concerning repairs to the Fifth Street Bridge located at the subject captioned public crossing (DOT 145 827 X).

Both formal complaints are identical in requested relief and will be addressed together. However, under C-2015-2513130 the Borough names Buffalo & Pittsburgh Railroad Inc., as the utility (respondent) and under C-2015-2513384, CSX Transportation, Inc. is named as the utility (respondent).

Answers to both complaints were filed by Buffalo & Pittsburgh Railroad Inc., on December 4, 2015, under C-2015-2513130 and by CSX Transportation, Inc., on December 7, 2015, under C-2015-2513384.

Upon receipt of the complaints, a formal field investigation and conference was arranged by a Commission staff engineer and held at the site of the crossing on July 13, 2017, and most recently July 22, 2021. At the July 22, 2021 meeting, representatives of Buffalo & Pittsburgh Railroad Inc., (Buffalo & Pittsburgh), the Borough of Ellwood City and the Pennsylvania Department of Transportation were in attendance. Although notified by letter sent by electronic mail on June 25, 2021, Lawrence County and CSX Transportation, Inc., were not in attendance.

At the meeting it was discussed and agreed to by the parties that a sidewalk protection canopy be designed and installed over both walkways under the bridge. In an effort to improve public safety and to resolve the complaint, Buffalo & Pittsburgh agreed, at their sole cost and expense, to design and install the sidewalk protection canopy. It was agreed to by the Borough that they would maintain the sidewalk protection canopy, at their sole cost and expense, provided Buffalo & Pittsburgh would draft and submit the plans through the Commission and that they would have an opportunity to review the plans.

The future maintenance, cost allocation and installation of the sidewalk protection canopy will be addressed after the issuance of a twenty (20) day notification letter outlining the terms agreed to at the meeting. The twenty (20) day notification letter will be sent to all parties of record and will serve as notice to the parties in which the parties will have an opportunity to review the terms outlined in the (20) day notification letter as discussed at the meeting.

On November 22, 2021, Buffalo & Pittsburgh submitted the plans for the sidewalk protection canopy as discussed at the field conference meeting. It was noted by the Commission staff engineer upon the submission, that the plans submitted were not properly sealed by a professional engineer registered in the Commonwealth of Pennsylvania.

On December 1, 2021, Buffalo & Pittsburgh submitted the plans with the proper stamp and seal by a professional engineer registered in the Commonwealth of Pennsylvania.

Buffalo & Pittsburgh Railroad Inc., avers that the parties have been served with a copy of the corrected plans for review on December 1, 2021, and none of the parties have advised this Commission that it objects to the approval of the plans.

The plans were received by the Commission on December 1, 2021, and are hereby entitled “Exhibit A” consisting of one (1) sheet.

Please be advised that the above stated set of plans have been certified as the correct plans and are hereby approved.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

The Commission has waived certain regulatory service provisions as directed by the Commission’s Order at M-2021-3028321.  Currently, while the Commission’s physical facilities are open for business, some of the operational restraints occasioned by the pandemic remain.  It is evident that the pandemic and its changing nature require certain procedural flexibility for the public, the regulated community, and the Commission.  Toward this end, the Commission will continue to permit electronic service by the Commission on all parties, regardless of whether a particular party has agreed to electronic service.  An exception to this general waiver is where the Public Utility Code requires service by specified means, e.g., Section 702.  Additionally, service on Commission staff in proceedings pending before it, whether staff is a party or otherwise, shall be exclusively electronic unless the parties agree otherwise.  Filings must be submitted by efiling with the Secretary of the Commission by opening an efiling account through the Commission’s website and accepting eservice at https://www.puc.pa.gov/filing-resources/efiling/.  If your filing contains confidential material, you are required to file by overnight delivery to ensure the timely filing of your submission.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be submitted by e-filing said petition within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right-hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

# Rosemary Chiavetta

Secretary