| , | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION COMMONWEALTH KEYSTONE BUILDING 400 NORTH STREET HARRISBURG, PENNSYLVANIA 17120 |  |
| --- | --- | --- |

IN REPLY PLEASE

REFER TO OUR FILE

February 8, 2022

A-2021-3029574

Via Eservice and Email Only

TO ALL PARTIES OF RECORD

Application of the Department of Transportation of the Commonwealth of Pennsylvania for approval to alter the public crossing (DOT 843 020 P) where Township Road 942, Lower Coleville Road, crosses, at grade, tracks of SEDA-COG Joint Rail Authority operated on by the Nittany and Bald Eagle Railroad in Spring Township, Centre County, and the allocation of costs incident thereto.

To Whom It May Concern:

By application filed with the Commission on November 16, 2021, Pennsylvania Department of Transportation (Department) seeks Commission approval to alter the public crossing (DOT 843 020 P) where Township Road 942 (T-942), Lower Coleville Road, crosses, at grade, tracks of SEDA-COG Joint Rail Authority operated on by the Nittany and Bald Eagle Railroad in Spring Township, Centre County, and the allocation of costs incident thereto. This design-build project involves the replacement of the superstructure of the Lower Coleville Road Bridge.

The existing structure is aligned east to west and spans Buffalo Run. On the eastern side of the structure, Lower Coleville Road is intersected on the southern side by Caperella Drive.  On the western side of the structure, Lower Coleville Road is crossed, at grade, by three (3) tracks of SEDA-COG Joint Rail Authority, operated on by Nittany and Bald Eagle Railroad. Each of the three (3) tracks have a timber and asphalt crossing surface. There are crossbucks, railroad markings and stop bars on both approaches to the crossing. The existing structure is within 50’ of the at-grade public crossing (DOT 843 020 P) and it is necessary for SEDA-COG Joint Rail Authority and Nittany and Bald Eagle Railroad to be involved with the bridge replacement project, as their facilities and operations may be impacted by the project.  Publicly available records provided by the Department indicate the structure was originally constructed in 1965 and is in overall poor condition. The existing bridge is closed to traffic due to the poor condition of the bridge superstructure.

The existing structure is a single span prestressed non-composite adjacent box beam bridge on reinforced concrete abutments. It has an asphalt wearing surface and a concrete sidewalk on the southern side of the structure, with concrete parapets on both sides. The curb-to-curb width is 36.0’ and the deck out-to-out width is 43.5’. The clear span is 47.7’ and the skew is 60° to the roadway baseline. The ADT was reported to be 667 vehicles with 5% trucks.

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held on December 15, 2021, at the site of the subject crossing. Representatives of SEDA-COG Joint Rail Authority, Nittany and Bald Eagle Railroad, the Department, Comcast, Bellefonte Borough Authority, Spring Benner Walker Joint Authority, Spring Township Water Authority, West Penn Power, Spring Township and Centre County were in attendance. Although notified by electronic mail dated December 2, 2021, there were no representatives from Columbia Gas of Pennsylvania or Verizon in attendance.

At the field conference, the Department described the proposed project.  The Department is providing contract administration for the project. Centre County is responsible for all the project costs. The proposed superstructure is a single span prestressed composite spread box beam bridge with a new reinforced concrete deck.  The new superstructure will be constructed on the existing reinforced concrete abutments. The bridge alignment and roadway profile will remain the same.  The parapets are 3’-6” high vertical wall barriers. The curb-to-curb width is 34’-8” consisting of 2-12’ lanes, 5’-0” left shoulder and a 5’-8” right shoulder and the deck out-to-out width is 36’-8”. The clear span is 47.7’ +/- and the skew is 60° to the roadway baseline. New asphalt highway approaches will be constructed to the bridge. The western approach roadway will be reconstructed full depth for 20’ from the end of bridge toward the railroad tracks. The eastern approach roadway will be reconstructed for approximately 50’ at full depth followed by 25’ with mill and overlay to tie the reconstructed roadway back into the existing roadway.

The rebuilt structure is being designed to meet all required legal loads.  There will be no need to post the bridge after construction. There will be no sidewalks on the new structure since there are no approach sidewalks at the site. A temporary barricade will be installed on the western side of the bridge to keep construction workers away from the active railroad tracks. The guiderail will be replaced in their existing locations.  The riprap rock for scour protection will be replaced in its existing location. Shoring of the railroad tracks is not anticipated to be required.

T-942, Lower Coleville Road, is currently closed to traffic due to the poor condition of the bridge. The existing detour that is in place for T-942 will be used during construction. Centre County, at its sole cost and expense, will maintain the existing detours and traffic controls for highway traffic.

Centre County has agreed to furnish all material and perform all work necessary to construct the project.  Centre County agreed to reimburse Nittany and Bald Eagle Railroad for any alterations to their facilities and for providing watchmen, flagmen, and inspectors.

The County is requesting to designate the subject bridge project as a “Design Build” and final detailed “as-built” construction plans will be submitted upon completion of the project.

Upon completion of the proposed project, Spring Township agreed to furnish all material and perform all work necessary thereafter to maintain the bridge substructure, bridge superstructure, roadway pavement, parapets, guiderails, highway approaches and bridge inspection. In addition, Spring Township agreed to perform the snow and ice removal from the roadway surface on the structure and on the approaches of the roadway.

Several non-carrier utilities have existing facilitates within the project limits which are affected by the proposed construction.  The non-carrier utilities will be directed to make the necessary alterations and relocations of their facilities at their initial cost and expense.

It will be not be necessary for the Commission to appropriate railroad property to accommodate construction of the project.  Construction of the project is anticipated to take one construction season.

The Commission hereby establishes its jurisdiction limits at the subject crossing as the area within the confines of the railroad right-of-way and the highway right-of-way extending to the east along Lower Coleville Road to the center of the intersection with Capperella Drive for the full width of the highway right-of-way.

The project will be funded by 70% state funds and 30% local funds. The estimated cost of construction of the bridge superstructure replacement is $650,000.

The applicant has certified that a copy of the application has been served on each party in interest, and none have advised that it objects to the issuance of a Secretarial Letter, prior to hearing, approving the application.

Upon full consideration of the matter involved, we determine that it is not necessary to schedule a hearing in this proceeding at this time and that issuance of a Secretarial Letter without hearing is proper since Centre County has agreed to construct the project, at its sole cost and expense, and none of the parties has expressed any objections to the proposal.

Inasmuch as the parties agree with the proposed improvement project and inasmuch as the Department requests a Secretarial Letter as soon as possible to permit initiation of construction of the improvement, the Commission is of the opinion that a Secretarial Letter can be issued approving the application.  Upon completion of the project, it may be necessary to schedule a hearing before an administrative law judge to determine the final allocation of costs, if any, incurred by the non-carrier utilities.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that construction of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application of Pennsylvania Department of Transportation is approved as herein directed:

- The caption of the subject proceeding is hereby revised as shown herein.

2.	The public crossing where Township Road 942, Lower Coleville Road, crosses, at grade, track(s) of SEDA-COG Joint Rail Authority operated on by the Nittany and Bald Eagle Railroad in Spring Township, Centre County be altered by replacing the existing bridge superstructure and the allocation of costs incident thereto, in accordance with Pennsylvania Department of Transportation’s application filed with this Commission on November 16, 2021.

3.	Centre County, at its sole cost and expense, and prior to the start of construction, submit conceptual plans, detailed final construction plans and structural plans for the subject bridge replacement project to the parties of record and upon completion of the project, submit detailed “as-built” construction plans to the Commission.

4.	Centre County, at its sole cost and expense, furnish all material and do all work necessary to remove the existing superstructure and construct a new superstructure, generally in accordance with the approved plans and this Secretarial Letter.

5.	Centre County, at its sole cost and expense, furnish all material and do all work necessary to establish and maintain the detours and traffic controls that are required to properly and safely accommodate highway traffic during the time the project is being constructed.

6.	Nittany and Bald Eagle Railroad, at the sole cost and expense of Centre County, furnish all material and perform all work relating to its facilities which may be required as incidental to the performance of the proposed work; furnish construction engineering and inspection service, if required, as a result of the proposed work; and furnish and maintain flagmen and watchmen, as required, to protect its operations during the time the work is being performed across, above and adjacent to its tracks.

7.	Any relocation of, changes in, or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority at its initial cost and expense, and in such manner as will not interfere with the construction of the project.

8.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located beyond the limits of the highway, within the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority, and in such a manner as will not interfere with the construction of the project.

9.	Centre County, at its sole cost and expense, furnish all material and do all work necessary to complete the remainder of the crossing project, including any attendant storm drainage facilities and any other ancillary features of the project, all generally in accordance with the approved plans and this Secretarial Letter.

10.	All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian, and rail traffic will not be endangered or unnecessarily inconvenienced, and so that the requirements of each of the parties will be provided for and accommodated insofar as possible.

11.	The alteration of the crossing be completed on or before April 30, 2025, and that on or before said date, Pennsylvania Department of Transportation report in writing the date of actual completion of the work to this Commission and certify to the parties of record and this Commission that the work has been satisfactorily completed in accordance with the approved plans and this Secretarial Letter.

12.	Pennsylvania Department of Transportation, at least thirty (30) days prior to the start of work, notify all parties in interest of the actual date on which work will begin.

13.	Centre County pay all compensation for damages, if any, due to owners of property taken, injured, or destroyed by reason of the construction of the crossing in accordance with this Secretarial Letter.

14.	Upon completion of the proposed project, Spring Township, at its sole cost and expense, furnish all material and perform all work necessary thereafter to, and perform the snow and ice removal from the roadway surface on the structure and on the approaches of the roadway.

15.	Upon completion of the alteration of the crossing, SEDA-COG Joint Rail Authority, at its sole cost and expense, furnish all material and perform all work necessary to maintain its railroad facilities and crossbucks at the subject crossing and maintain at all times, in a smooth and satisfactory condition, the timber and asphalt crossing surface between the rails, and for a distance of twenty-four (24) inches beyond each outside rail, and all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter; and provide 10-days of advance notice to Spring Township prior to doing any work in accordance with this paragraph.

16.	Upon completion of the alteration of the crossing, Spring Township, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its highway approach roadways to the subject crossing to points twenty-four (24) inches beyond each outside rail, and in addition, maintain the grade crossing advance warning signs, stop lines and pavement markings, if required, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter; and provide 10-days of advance notice to SEDA-COG Joint Rail Authority prior to doing any work in accordance with this paragraph.

17.	Upon completion of the proposed project, Spring Township, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the bridge structure including the substructure, superstructure, roadway pavement, parapets, guiderails, highway approaches to the bridge, bridge inspection, drainage facilities and any other ancillary features of the improvement constructed in accordance with this Secretarial Letter.

18.	Upon completion of the construction of the proposed project, each non-carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvement.

19.	Upon completion of the work herein directed, and upon a written request by any party hereto, this proceeding be scheduled for a hearing at a time and a place assigned by this Commission, upon due notice to all parties, to receive evidence relative to the allocation of initial costs incurred, if any, by the non-carrier public utility companies and municipal authorities, and any other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

The Commission has waived certain regulatory service provisions as directed by the Commission’s Order at M-2021-3028321.  Currently, while the Commission’s physical facilities are open for business, some of the operational restraints occasioned by the pandemic remain. It is evident that the pandemic and its changing nature require certain procedural flexibility for the public, the regulated community, and the Commission.  Toward this end, the Commission will continue to permit electronic service by the Commission on all parties, regardless of whether a particular party has agreed to electronic service.  An exception to this general waiver is where the Public Utility Code requires service by specified means, e.g., Section 702.  Additionally, service on Commission staff in proceedings pending before it, whether staff is a party or otherwise, shall be exclusively electronic unless the parties agree otherwise.  Filings must be submitted by efiling with the Secretary of the Commission by opening an efiling account through the Commission’s website and accepting eservice at https://www.puc.pa.gov/filing-resources/efiling/.  If your filing contains confidential material, you are required to file by overnight delivery to ensure the timely filing of your submission.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be submitted by e-filing said petition within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

# Rosemary Chiavetta

Secretary