|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION COMMONWEALTH KEYSTONE BUILDING 400 NORTH STREET HARRISBURG, PENNSYLVANIA 17120 |  | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- | --- |

IN REPLY PLEASE

REFER TO OUR FILE

February 11, 2022

A-2021-3028115

Via Eservice and Email Only

TO ALL PARTIES OF RECORD

Application of the Pennsylvania Department of Transportation for approval to abolish the public crossing (DOT 472 971 P) and to remove the railroad bridge structure carrying the abandoned railroad tracks of Wheeling & Lake Erie Railway Company, where it crosses, above grade, SR 0376 and SR 0019 in the City of Pittsburgh, Allegheny County, and the allocation of costs incident thereto.

To Whom It May Concern:

At a location in the City of Pittsburgh, Allegheny County, State Route 0376 and State Route 0019 cross, below grade, the railroad structure carrying the abandoned tracks of Wheeling & Lake Erie Railroad Company.

By application received by the Commission on August 23, 2021, the Pennsylvania Department of Transportation (Department) requests and seeks approval to abolish the existing public crossing (DOT 472 971 P) and remove the railroad structure where it crosses, above grade, SR 0376 and SR 0019 in the City of Pittsburgh, Allegheny County.

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held on October 22, 2021 at the site of the subject crossing.  Representatives of Wheeling & Lake Erie Railway Company (W&LE), EMH & T on behalf of W&LE, Pennsylvania Department of Transportation, HDR on behalf of the Department, and Pittsburgh Water & Sewer Authority were all in attendance.

Although notified by letter dated October 6, 2021, there were no representatives in attendance from Allegheny County, City of Pittsburgh, Duquesne Light, Columbia Gas, ALCOSAN, DQE Communications, Comcast, PA American Water Company, Peoples Natural Gas, or Verizon Pennsylvania.

At the field conference it was noted that the existing above grade abandoned railroad bridge structure at the public crossing (DOT 472 971 P) spans six (6) lanes of SR 0376 and two (2) lanes of SR 0019, just west of the Fort Pitt Tunnel. SR 0376 is a limited access highway with no pedestrian or bicycle facilities. Adjacent to the subject abandoned railroad structure is an active above grade railroad structure located at public crossing (DOT 472 809 A).

The abandoned railroad structure is a five (5) span, two (2) steel thru girder type superstructure, supported by four (4) reinforced concrete piers and two (2) reinforced concrete abutments. The foundation for the substructures (bridge abutments and piers) are unknown. At the field conference, both the Department and W&LE stated that the subject railroad line had been abandoned through the Surface Transportation Board (STB) and the Department had purchased the property in the vicinity of the subject public crossing (DOT 472 971 P). The vertical clearance above the roadway to the bottom of the subject railroad structure for both Parkway West and East was reported to be approximately 19 feet.

State Route 0376 (Parkway West), approaching the bridge structure, is a two (2) lane roadway. Concrete barriers located on both sides of the roadway protect the westbound traffic from the piers of the captioned railroad structure. The average daily traffic (ADT) of SR 0376 westbound is 52,977 vehicles with 7 percent trucks.

State Route 0376 (Parkway East), approaching the bridge structure, is a four (4) lane roadway. Concrete barrier is located adjacent to both roadway shoulders protecting traffic from a pier and abutment of the subject captioned railroad structure. The average daily traffic (ADT) of SR 0376 eastbound is 22,060 vehicles with 9 percent trucks.

SR 0019, approaching the bridge structure, consists of two (2) single southbound lanes (Ramp A and Ramp C), which merge into a two (2) lane roadway just southwest of the railroad structure. Concrete barriers and guiderail are located along the inside and outside shoulders of each travel lane protecting traffic from the piers and abutment of the subject captioned railroad structure. Both single lanes of SR 0019 have a vertical height restriction posted on the railroad bridge of 14 feet 2 inches and 14 feet 1 inch for vehicular traffic.

The Department proposes to remove the abandoned railroad structure including the reinforced concrete substructures. This work is part of the overall SR 0376-A59 Banksville Interchange Project.

The project will be funded with 100 percent federal funds. The estimated cost of the work completed under this application is $5,000,000 and the overall Banksville Interchange project estimate is $65,000,000.

No party in attendance at the field conference objected to the abolishment of the public crossing and the removal of the abandoned railroad bridge structure.

It will not be necessary for the Commission to appropriate any railroad property to accommodate the roadway improvements.

W&LE did request a vertical clearance window of 10 feet and a horizontal clearance window of 25 feet from all construction equipment with respect to their active railroad line and above grade bridge structure located at the public crossing (DOT 472 809 A) during the removal of the abandoned railroad structure. The existing vertical clearance from the roadway to the above grade active bridge structure was reported to be approximately 68 feet for SR 0376 EB & WB and approximately 67 feet for SR 0019.

The Commission hereby tentatively establishes its jurisdictional limits at the public crossing (DOT 472 971 P) as the area within the confines of the former railroad right-of-way and the highway rights-of-way and along the SR 0376 construction baseline between highway station 1025+00 to highway station 1030+00 and 100 feet back as measured from the outside edge of the subject railroad structure along the centerline of the SR 0019 roadways and all area in between.

Upon full consideration of the matters involved and inasmuch as no objection has been filed with the Commission, we find that a Secretarial Letter can be issued approving the application without a formal hearing.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the removal of the railroad bridge structure and abolition of the public crossing is necessary and proper for the service, accommodation, convenience, or safety of the public.

The application of the Pennsylvania Department of Transportation is approved as herein directed:

1.        The caption of the subject proceeding is hereby revised as shown herein.

2.        The application of the Pennsylvania Department of Transportation for approval to abolish the public crossing (DOT 472 971 P) and to remove the railroad bridge structure carrying the abandoned railroad tracks of Wheeling & Lake Erie Railway Company, where it crosses, above grade, SR 0376 and SR 0019 in the City of Pittsburgh, Allegheny County, be and is hereby approved to the extent provided herein.

3.        Pennsylvania Department of Transportation, at its sole cost and expense and prior to the start of construction, prepare and submit to this Commission for approval and to all parties of record for examination, complete detailed traffic control plans and bridge removal plans.

4.        Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work required to remove the subject railroad bridge structure, including the steel superstructure and the reinforced concrete substructures in their entirety to below grade, generally in accordance with the approved plans and this Secretarial Letter.

5.	The public crossing (DOT 472 971 P) listed herein, located in the City of Pittsburgh, Allegheny County be and are hereby abolished upon appropriation and or settlement and transfer of railroad property and satisfactory completion of the work directed herein.

6.        Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safely accommodate highway traffic during the time the project is being constructed.

7.        Wheeling & Lake Erie Railway Company, at the sole cost and expense of the Pennsylvania Department of Transportation, furnish all material and perform all work relating to its facilities which may be required as incidental to the performance of the proposed project work; furnish construction engineering and inspection service if required as a result of the proposed work; and furnish and maintain flagmen and watchmen, as required, to protect its operations during the time the work is being performed across, above and adjacent to its tracks.

8.	Pennsylvania Department of Transportation maintain a vertical clearance window of 10 feet and a horizontal clearance window of 25 feet free from all construction equipment, hoisted loads, and material with respect to the active railroad line and above grade bridge structure of Wheeling & Lake Erie Railway Company, located at the public crossing (DOT 472 809 A) during the removal of the abandoned railroad structure.

9.        Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority at its initial cost and expense, and in such manner, as will not interfere with the construction of the project.

10.       Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located beyond the limits of the highway, within the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority, and in such a manner as will not interfere with the construction of the project.

11.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to complete the remainder of the removal project, including finish grading and removal of all railroad bridge material generally in accordance with the approved plans and this Secretarial Letter.

12.        Pennsylvania Department of Transportation, at its sole cost and expense, pay all compensation for damages, if any, due to the owners of any property taken, injured, or destroyed by reason of the bridge removal project in the vicinity of the crossing in accordance with this Secretarial Letter.

13.	Pennsylvania Department of Transportation cooperate with Wheeling & Lake Erie Railway Company, so that during the bridge removal project, the operations and facilities of the railroad company will not be endangered or unnecessarily impeded.

14.       Wheeling & Lake Erie Railway Company cooperate with Pennsylvania Department of Transportation and conduct your operations in the vicinity of the proposed crossing construction project, in a safe manner and under control during the time the project is being constructed.

15.        All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular and railroad traffic will not be endangered or unnecessarily inconvenienced, and so that the requirements of each of the parties will be provided for and accommodated insofar as possible.

16.        Pennsylvania Department of Transportation, at least thirty (30) days prior to the start of work, notify local emergency management services and all parties in interest of the actual date on which work will begin.

17.        All work necessary to complete the bridge removal project within the Commission’s jurisdiction be done in a manner satisfactory to this Commission on or before December 31, 2026, and that on or before said date, Pennsylvania Department of Transportation notify this Commission in writing the date of actual completed work.

18.        All costs, which are to be reimbursed by the Department of Transportation consistent with this Secretarial Letter, shall be reimbursed pursuant to the provisions of 23 C.F.R. Parts 140 and 646. The aforesaid Federal reimbursement shall not supersede, delay or, in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

19.	This Secretarial Letter is without prejudice to the right of any party to recover all or part of any costs incurred by said party in compliance with the provisions of this Secretarial Letter, in accordance with any lawful agreement between it and any other party.

20.	The terms of any agreement established in accordance with numbered paragraph 19 of this Secretarial Letter shall not preclude the Pennsylvania Public Utility Commission from taking any action necessary to protect the public interest, including but not limited to the reassignment or enforcement of any costs or responsibilities assigned or transferred as a result of this Secretarial Letter.

21.        Upon completion of the bridge removal project and abolition of the public crossing (DOT 472 971 P), Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain the SR 0376 and SR 0019 approach roadways, signing, lighting, concrete barriers, retaining wall, pavement markings, ITS structures, guiderail, drainage facilities and any other of its roadway facilities, all in accordance with the Manual on Uniform Traffic Control Devices, approved plans and this Secretarial Letter.

22.        Upon completion of the construction of the proposed project, each non-carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvements.

23.         Upon completion of the work herein directed, and upon a written request by any party hereto, this proceeding be scheduled for a hearing at a time and a place assigned by this Commission, upon due notice to all parties, to receive evidence relative to the allocation of initial costs incurred, if any, by the public utility companies and municipal authorities, and any other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

The Commission has waived certain regulatory service provisions as directed by the Commission’s Order at M-2021-3028321.  Currently, while the Commission’s physical facilities are open for business, some of the operational restraints occasioned by the pandemic remain.  It is evident that the pandemic and its changing nature require certain procedural flexibility for the public, the regulated community, and the Commission.  Toward this end, the Commission will continue to permit electronic service by the Commission on all parties, regardless of whether a particular party has agreed to electronic service.  An exception to this general waiver is where the Public Utility Code requires service by specified means, e.g., Section 702.  Additionally, service on Commission staff in proceedings pending before it, whether staff is a party or otherwise, shall be exclusively electronic unless the parties agree otherwise.  Filings must be submitted by efiling with the Secretary of the Commission by opening an efiling account through the Commission’s website and accepting eservice at https://www.puc.pa.gov/filing-resources/efiling/.  If your filing contains confidential material, you are required to file by overnight delivery to ensure the timely filing of your submission.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be submitted by e-filing said petition within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

# Rosemary Chiavetta

Secretary