February 16, 2022

IN REPLY PLEASE

REFER TO OUR FILE

A-2021-3023835

Via Eservice and Email Only

TO ALL PARTIES OF RECORD

Application of the Pennsylvania Department of Transportation for approval to alter the public crossing (DOT 961 507 X) by construction of a new bridge on a new alignment where Ramp X Road (SR 8513) will cross, above grade, two (2) tracks of Norfolk Southern Railway Company located in Lemoyne Borough, Cumberland County.

To Whom It May Concern:

By application filed with the Commission on January 25, 2021, the Pennsylvania Department of Transportation (PennDOT) seeks Commission approval to alter the public crossing (DOT 961 507 X) by building a new bridge on a new alignment where Ramp X Road (SR 8513) will cross, above grade, two (2) tracks of Norfolk Southern Railway Company located in Lemoyne Borough, Cumberland County.

A field investigation and conference was arranged by a Commission staff engineer and held at the site of the subject crossing on May 20, 2021, to discuss the application and alteration of the crossing. Representatives from AECOM on behalf of Norfolk Southern Railway Company, KCI, HNTB, Lemoyne Borough, Pennsylvania American Water, and PennDOT District 8-0 were in attendance.

Ramp X Road (SR 8513) currently serves as single lane off ramp for I-83 southbound routing traffic from the north side of I-83 under 2 existing structures carrying mainline I-83 northbound and southbound, paralleling I-83 on the south side for a short distance before finally intersecting South 3rd Street (SR 2035) in Lemoyne Borough, Cumberland County.

Preliminary type, size, and location plans (TS&L) containing 4 alternates were included with the application. Upon request, the full TS&L study was provided to the Commission on November 24, 2021. At the point in time the full study was provided to the Commission, PennDOT indicated that Alternate 2 had been selected as the final structure configuration.

The preliminary plans for Alternate 2 as provided in the full TS&L study show that Norfolk Southern Railway Company has indicated a desire for future line expansion at the subject crossing. The Commission hereby informs Norfolk Southern Railway Company that the expansion of track lines is not incorporated as part of this Secretarial letter and that any track expansions will need to be addressed as a separate and future application filed with this Commission.

HNTB a design consultant of PennDOT, submitted additional clearance measurements to the Commission on December 3, 2021, and on December 9, 2021, submitted additional preliminary plan sheets to the Commission via electronic mail. The additional clearance measurements were submitted to clarify the required and provided vertical and horizontal clearances in relation to the proposed bridge and the existing tracks of Norfolk Southern Railway Company. The additional plan sheets detailed the cast in place retaining walls on the near approach to abutment 1.

The proposed bridge is to be a two (2) span prestressed concrete bulb-tee bridge with a reinforced concrete deck, supported by a single reinforced concrete pier wall, and two (2) reinforced concrete abutments. The bridge will be constructed on a 45-degree skew and have five (5) beams per span. Span 1 will have a span length of 110’-0”, span 2 will have a span length of 150’-0”, and the total structure length will be 262.18’. The proposed bridge is to have an out-to-out width of 33’-4½” and will carry one (1) 12’-0” traffic lane, with an 8’-0” width left shoulder, and a 10’-0” width right shoulder. The near approach roadway will be supported by two cast-in-place reinforced concrete retaining walls which transition into the wingwalls of abutment 1. The vertical alignment of the new bridge is to be a crest curve with a 6.00% entrance grade, a -2.61% exit grade, and a PVI at Station 513+40.00. Protective fencing will be constructed above both reinforced concrete parapets for the entire length of the bridge.

The new bridge will provide for a minimum horizontal clearance of 36’-4¼” from the far side of the pier to the centerline of the south track, 26’-1½” from the center of the north track to abutment 2, and a minimum vertical clearance of 23’-8 78” from the top of rail to the underside of the proposed bridge. All clearances are measured with respect to the existing tracks from within span 2, and all provided horizontal and vertical clearances are in excess of the Commissions required minimum clearances.

The current average daily traffic (ADT) for Ramp X Road (SR 8513) has been determined to be 8,536 vehicles with 7% truck traffic for 2021, and 9,981vehicles with 7% truck traffic for the design year 2050.

The Commission tentatively establishes its jurisdiction over the portions of the project for the proposed bridge and reinforced concrete retaining walls between Ramp X Road (SR 8513) Survey and Construction Baseline Station 509+07.00 and Station 517+15.00 as shown on the additional preliminary drawings submitted to the Commission on December 9, 2021.

PennDOT agrees to construct the project at its sole cost and expense. PennDOT agrees to reimburse Norfolk Southern Railway Company for any costs incurred for providing engineering and watchman and flagman services in conjunction with the project.

PennDOT agrees to maintain the substructure units and superstructure of the new Ramp X Road (SR 8513) bridge. PennDOT agrees to maintain the snow, ice, and debris removal from the road surface of the new Ramp X Road (SR 8513) bridge. The proposed bridge will not have sidewalks or lighting. At the time of the field conference funding for the project was anticipated to be 100% state through the implementation of bridge tolling, however in the event that bridge tolling is not approved, funding will be 80% federal and 20% state funded. The project is estimated to cost $4,908,000.

At the time of the field conference PennDOT was undecided if it would be necessary for the Commission to appropriate railroad property for construction of the project, but PennDOT will submit right-of-way plans and metes and bounds descriptions at a later date if it is deemed necessary. PennDOT agrees to submit final detailed structural drawings for the proposed project to the Commission for approval and to the parties of record for consideration in this proceeding. Accordingly, it will be necessary for the PennDOT to do so prior to the start of construction.

PennDOT has certified that a copy of the application has been served on each party of interest and none has advised that it objects to the issuance of a Secretarial Letter, prior to a hearing, approving the application.

Upon full consideration of the matters involved, we determine that it is not necessary to schedule a hearing in this proceeding at this time and that issuance of a Secretarial Letter without hearing is proper since the PennDOT has agreed to construct the project at its sole cost and expense, and none of the parties has expressed any objections to the proposal.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience, or safety of the public.

The alteration of the subject crossing as proposed by the Pennsylvania Department of Transportation is approved as herein directed:

- The caption of the subject proceeding is hereby revised as shown herein.

- The crossing (DOT 961 507 X) where Ramp X Road (SR 8513) crosses, above grade, two (2) tracks of Norfolk Southern Railway Company located in Lemoyne Borough, Cumberland County be altered generally in accordance with the application.

- The Pennsylvania Department of Transportation, at its sole cost and expense, prepare and submit to this Commission for approval and to all parties of record for examination, complete detailed construction plans for the project, and if necessary, right-of-way plans and property descriptions for any railroad property for the Commission to appropriate.

- The Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to construct the bridge replacement project generally in accordance with the approved plans and this Secretarial Letter.

- The Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to establish and maintain all traffic controls that may be required to properly accommodate highway traffic during the time the crossing project is being constructed.

- Norfolk Southern Railway Company, at the sole cost and expense of the Pennsylvania Department of Transportation furnish construction engineering and inspection service as required as a result of the proposed work; and furnish and maintain flagmen and watchmen as required to protect its operations during the time work is being performed across, above and adjacent to its tracks.

- Any relocation of, changes in or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of public right-of-way, within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority at its initial cost and expense, and in such manner as will not interfere with the construction of the project.

- Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority, other than the Pennsylvania Department of Transportation, located beyond the limits of the highway, within the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority, and in such a manner as will not interfere with the construction of the project.

- The Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to complete the remainder of the crossing project, including installation of all attendant storm drainage facilities and any other ancillary features of the project, generally in accordance with the approved plans and this Secretarial Letter.

- The Pennsylvania Department of Transportation, at least thirty (30) days prior to the start of work, notify all parties of interest of the actual date on which work will begin.

- Norfolk Southern Railway Company, cooperate with the Pennsylvania Department of Transportation and conduct their operations in the vicinity of the crossing, in a safe manner and under control during the time project is being constructed.

- The Pennsylvania Department of Transportation cooperate with Norfolk Southern Railway Company so that during construction of the project, the operations and facilities of the railroad company will not be endangered or unnecessarily impeded.

- Construction of the crossing project be completed in a manner satisfactory to this Commission on or before December 31, 2032, and that on or before said date, the Pennsylvania Department of Transportation report to this Commission the date of actual completion of the work.

- The Pennsylvania Department of Transportation, at its sole cost and expense, pay all compensation for damages due to owners of property taken, injured, or destroyed by reason of the construction of the crossing in accordance with this Secretarial Letter.

- This Secretarial Letter is without prejudice to the right of any party to recover part or all of any costs incurred by said party in compliance with the provisions of this Secretarial Letter, in accordance with any lawful agreement between it and any other party.

- All costs which are to be reimbursed by the Department of Transportation consistent with this Secretarial Letter, shall be reimbursed pursuant to the provisions of 23 C.F.R. Part 140, 646. The aforesaid Federal reimbursement shall not supersede, delay or, in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

- Upon completion of construction of the proposed project, each non- carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvement.

- Upon completion of construction of the proposed project, Norfolk Southern Railway Company, at its sole cost and expense, furnish all material and perform all work necessary to maintain its tracks, signals, wire lines and any other railroad facilities, existing or altered, located within the limits of the project.

- Upon completion of the construction of the proposed project, the Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary to maintain the new Ramp X Road (SR 8513) bridge (substructure units, superstructure, parapets, fencing, and deck) and the remainder of the improvement including the roadway pavement, highway approaches, retaining walls, roadway surface, drainage facilities, snow and ice removal and any other ancillary features of the improvement constructed in accordance with the provisions of this Secretarial Letter.

- Upon completion of the work herein directed, and upon a written request by any party hereto, this proceeding be scheduled for a hearing at a time and a place assigned by this Commission, upon due notice to all parties, to receive evidence relative to the allocation of initial costs incurred, if any, by any of the parties, responsibility of future maintenance or any other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

The Commission has waived certain regulatory service provisions as directed by the Commission’s Order at M-2021-3028321. Currently, while the Commission’s physical facilities are open for business, some of the operational restraints occasioned by the pandemic remain. It is evident that the pandemic and its changing nature require certain procedural flexibility for the public, the regulated community, and the Commission. Toward this end, the Commission will continue to permit electronic service by the Commission on all parties, regardless of whether a particular party has agreed to electronic service. An exception to this general waiver is where the Public Utility Code requires service by specified means, e.g., Section 702. Additionally, service on Commission staff in proceedings pending before it, whether staff is a party or otherwise, shall be exclusively electronic unless the parties agree otherwise. Filings must be submitted by efiling with the Secretary of the Commission by opening an efiling account through the Commission’s website and accepting eservice at https://www.puc.pa.gov/filing-resources/efiling/. If your filing contains confidential material, you are required to file by overnight delivery to ensure the timely filing of your submission.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter. The Petition shall be submitted by E-filing said petition within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right-hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

Rosemary Chiavetta

Secretary