|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION COMMONWEALTH KEYSTONE BUILDING 400 NORTH STREET HARRISBURG, PENNSYLVANIA 17120 |  | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- | --- |

IN REPLY PLEASE

REFER TO OUR FILE

February 24, 2022

A-2021-3023845

Via Eservice and Email Only

TO ALL PARTIES OF RECORD

Application of the Pennsylvania Department of Transportation for approval to alter the public crossing (DOT 592 197 L) by the removal and replacement of the existing bridge where SR 2035 (South Third Street) crosses, above grade, the tracks of Norfolk Southern Railway Company located in Lemoyne Borough, Cumberland County, and the allocation of costs incident thereto.

To Whom It May Concern:

At a location in Lemoyne Borough, Cumberland County, State Route 2035 (South Third Street) crosses, above grade, the tracks of Norfolk Southern Railway Company at the public crossing (DOT 592 197 L).

By application received by the Commission on January 26, 2021, the Pennsylvania Department of Transportation (Department) requests and seeks approval to alter the public crossing (DOT 592 197 L) by the removal and replacement of the existing bridge.

Upon receipt of the application, a field investigation and conference was arranged by a Commission staff engineer and held on May 20, 2021, at the site of the subject crossing.  Representatives of Pennsylvania Department of Transportation, KCI and HTNB on behalf of the Department, AECOM on behalf of Norfolk Southern Railway Company, Lemoyne Borough, PA American Water Company, and PPL Utilities were all in attendance.

Although notified by letter dated April 27, 2021, there were no representatives in attendance from Dauphin County, Cumberland County, City of Harrisburg, Lemoyne Municipal Authority, Crown Castle, UGI Utilities, Windstream, Sprint Communications, Century Link, Shenandoah Telecommunications, United Telephone, Comcast, Frontier, AT&T, Hypower, Shentel Communication, Zayo Group, Sunesys, or Verizon Pennsylvania.

At the field conference it was noted that the existing bridge structure at the public crossing (DOT 592 197 L) is located along SR 2035 (South Third Street) and spans over two (2) tracks of Norfolk Southern Railway Company (Norfolk Southern). The subject bridge abuts an existing two (2) span bridge structure over Interstate 0083, just before the intersection of SR 2035 (South Third Street) and Lowther Street. Both bridges will be replaced as part of the overall SR 2035 (South Third Street) project.

The existing bridge structure over the railroad was built in 1923 and rehabilitated in the early 1990’s and is maintained by the Department. The structure is a single span steel plate girder bridge with a reported span length of 66.2 feet, a curb-to-curb width of 40.0 feet, and an out-to-out width of 49.8 feet, which includes one 6.3-foot sidewalk located on the right outside edge of the structure traveling south from Lemoyne. A concrete barrier is located between the sidewalk and roadway and an approximate 9.8-foot-high steel protective fence is located along the outside edge of the sidewalk.

The bridge superstructure is supported by two (2) reinforced concrete substructures (abutments). The existing approach roadway traveling south is a two (2) lane, two (2) directional bituminous overlay roadway. As it gets to the structure it becomes three (3) lanes across the structure, with a travel lane and designated left turn lane traveling south and a single travel lane heading north towards Lemoyne. There are concrete curbed sidewalks on both approaches to the sidewalk on the structure.

The existing minimum overhead (vertical) clearance is 20.7 feet above top of rails to the bottom of the superstructure.  The existing minimum side (horizontal) clearance is 23.7 feet with respect to abutment 1. The current ADT across the structure is approximately 17,103 vehicles with 5 percent trucks. It is currently not posted for load and its overall condition is rated as fair as per the Department’s website for state owned bridges.

No existing Commission Order or Secretarial Letter was located memorializing the existing required clearance exemption for the minimum vertical (overhead) clearance with respect to the Norfolk Southern tracks and the existing bridge structure.

The proposed bridge structure will meet the Commission’s minimum vertical (overhead) clearance requirements as set forth in Title 52 Pa Code §§33.121 of 22.0 feet, from top of rails to the bottom of the bridge structure. The proposed minimum vertical clearance will be increased from the existing 20.7 feet to approximately 24.1 feet above top of rails.

The proposed minimum horizontal (side) clearance will be increased from the existing 23.7 feet to 31.2 feet with respect to the proposed pier.

The Department proposes to replace the existing structure over the Norfolk Southern tracks with a two (2) span continuous composite steel plate girder bridge, supported by two (2) reinforced concrete abutments and a reinforced concrete wall pier with assumed spread footings. The proposed structure has a total span length of 285.0 feet from abutment centerline of bearing to abutment centerline of bearing.

The Department will replace both the bridge over Norfolk Southern and the bridge over Interstate 0083 with the proposed two (2) span structure. Span 1 is 170 feet and will span over Interstate 0083, span 2 is 115 feet and will span over the two (2) tracks of Norfolk Southern.

The proposed structure will have a reinforced concrete deck with a minimum depth of 0.67 feet, a curb-to-curb width of 54.0 feet and an out-to-out width of 66.4 feet. The bridge will feature four 11-foot travel lanes with two lanes in each direction, two 5-foot outside shoulders, two 5.0-foot raised reinforced concrete curbed sidewalks and two 1.1-foot-wide reinforced concrete vertical wall protective barriers. The barriers are 3.5 feet high with protective fencing mounted on top of the barrier and located on each outside edge of the superstructure.

The concrete deck, sidewalks, protective barriers and all vehicle and pedestrian loading for the structure will be supported by nine (9) steel plate girders within each span.

The bridge replacement project will maintain traffic during construction for both pedestrian and vehicular traffic on the existing structures. The proposed structure will be constructed on a different horizontal and vertical alignment just east of the existing structures. The proposed approach roadways and sidewalks will be tied into existing once the structure is completed and the traffic will then be shifted to the proposed structure and the existing structures will be removed.

The proposed vertical grade on the bridge approaching from the Lowther Street Intersection will be ascending at 7.49 % and descending from the structure at 2.53 %.

In conjunction with the subject bridge replacement project, the Department requested that it may be necessary for the Commission to appropriate certain portions of railroad property. The Department has not yet submitted to the Commission for consideration final construction plans and or right-of-way plans with metes and bounds descriptions.  Accordingly, it will be necessary for the Department to do so prior to the start of construction.

If amicable settlement between the parties is reached for railroad property without Commission involvement, the Department will provide the Commission, on Department letterhead, notice of the amicable agreement of the properties with the PUC docket number, caption, and applicable railroads and/or authorities copied.

Temporary at-grade railroad crossings for construction access may be necessary to facilitate demolition and construction of the bridge replacement project. Flagging or temporary railroad warning signals will be utilized for all construction access across the temporary at-grade crossings.

No utilities were presently detailed to be attached to the proposed bridge structure at this time. The parties are reminded if new utilities will be attached to the bridge structure at a future date outside of this project, an application must be filed with the Commission. This includes new aerial or underground facilities above, below or attached to the bridge and/or within the limits of the public crossing.

The Commission hereby informs Norfolk Southern Railway Company that future track lines and their vertical clearances to the proposed bridge are not part of this Secretarial Letter and that any future track lines are considered an alteration and will need to be addressed under a separate application filed with this Commission.

The Pennsylvania Department of Transportation, at its sole cost and expense, agrees to furnish all material and perform all work necessary to construct the SR 2035 (South Third Street) bridge project.

The Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safely accommodate highway and pedestrian traffic during the time the project is being constructed.

The non-carrier public utilities will be directed to alter or relocate their facilities as necessary to construct the project, at their initial cost and expense.

The Commission has tentatively established jurisdiction along the SR 2035 (South Third Street) project located at public crossing (DOT 592 197 L) as the area within the confines of the railroad right-of-way and the highway right-of-way and over those portions of the project along the SR 2035 construction baseline between Highway Station 405+50.00 and Highway Station 410+00.00 and all area in between. The removal and demolition of the existing bridge structure over Interstate 0083 will not be under the Commissions jurisdiction.

The SR 2035 (South Third Street) bridge replacement project will be funded with 100 percent state funds. The estimated total cost for the construction project is $10,000,000.

The applicant has certified that a copy of the application has been served on each party in interest and none have advised that it objects to the issuance of a Secretarial Letter, prior to a hearing, approving the application.

Upon full consideration of the matter involved, we determine that it is not necessary to schedule a hearing in this proceeding at this time and that issuance of a Secretarial Letter without a hearing is proper since the Department has agreed to construct the project, at its sole cost and expense, and none of the parties has expressed any objections to the proposal.

Inasmuch as the parties agree with the proposed improvement project and inasmuch as Pennsylvania Department of Transportation requests a Secretarial Letter as soon as possible to permit initiation of construction of the improvement, the Commission is of the opinion that a Secretarial Letter can be issued approving the application.  Upon completion of the project, it may be necessary to schedule a hearing before an administrative law judge to determine the final allocation of costs, if any, incurred by the non-carrier utilities and any other matters relevant to this proceeding.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience, or safety of the public.

The application is approved as herein directed:

- The caption of the subject proceeding is hereby revised as shown herein.

2.	The application of the Pennsylvania Department of Transportation for the approval to alter the public crossing (DOT 592 197 L) by removal and replacement of the existing bridge where SR 2035 (South Third Street) crosses, above grade, the tracks of Norfolk Southern Railway Company located in Lemoyne Borough, Cumberland County, be and is hereby approved to the extent provided herein.

3.	Pennsylvania Department of Transportation, at its sole cost and expense, prior to the start of construction, prepare and submit to this Commission for approval and to all parties of record for examination, complete detailed construction plans, traffic control plans, demolition plans, structure plans, and if necessary, right-of-way plans and the metes and bounds descriptions for any railroad property for the Commission to appropriate.

4.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work required to construct the proposed crossing project generally in accordance with the approved plans and this Secretarial Letter.

5.	That an exemption from the Commission’s vertical (overhead) clearance as set forth in Title 52 Pa Code §33.121 be granted in this instance for a minimum vertical (overhead) clearance, with respect to the tracks of Norfolk Southern Railway Company of 20.7 feet, from the top of rail to the bottom of the existing structure until the existing bridge structure is removed.

6.	That any operating railroad, over the subject line, issues appropriate notice warning its employees of the restrictive clearance herein, all in accordance with its standard operating practice.

7.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic controls that may be required to properly and safely accommodate highway and pedestrian traffic during the time the project is being constructed.

8.         Norfolk Southern Railway Company, at the sole cost and expense of the Pennsylvania Department of Transportation, furnish all material and perform all work relating to its facilities which may be required as incidental to the performance of the proposed work; furnish construction engineering and inspection service if required as a result of the proposed work; and furnish and maintain flagmen and watchmen, as required, to protect its operations during the time the work is being performed across, above and adjacent to its tracks.

9.	Any relocation or changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located within the limits of the highway right-of-way, within the limits of this Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority, at its initial cost and expense, and in such manner as will not interfere with the construction of the project.

10.	Any relocation or changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility company or municipal authority located beyond the limits of the highway right-of-way, within the Commission’s jurisdiction, which may be required as incidental to the execution of the crossing project, be made by said public utility company or municipal authority, and in such manner as will not interfere with the construction of the project.

11.	Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to complete the remainder of the bridge crossing project, including all roadway work and the installation of all attendant storm drainage facilities and any other ancillary features of the project, all generally in accordance with the approved plans and this Secretarial Letter.

12.	Pennsylvania Department of Transportation cooperate with Norfolk Southern Railway Company so that during the construction of the project, the operations and facilities of the railroad company will not be endangered or unnecessarily impeded.

13.       Norfolk Southern Railway Company cooperate with Pennsylvania Department of Transportation and conduct operations in the vicinity of the proposed crossing construction project, in a safe manner and under control during the time the project is being constructed.

14.	All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian, and railroad traffic will not be endangered or unnecessarily inconvenienced, and so that the requirements of each of the parties will be provided for and accommodated insofar as possible.

15.	All work necessary to complete the project construction within the Commission’s jurisdiction be done in a manner satisfactory to this Commission on or before December 31, 2032, and that on or before said date, Pennsylvania Department of Transportation report to this Commission in writing the date of actual completion of the work.

16.	Pennsylvania Department of Transportation, at least thirty (30) days prior to the start of work, notify local emergency management services and all parties in interest of the actual date on which work will begin.

17.	Pennsylvania Department of Transportation pay all compensation for damages, if any, due to owners of property taken, injured, or destroyed by reason of the construction of the crossing project in accordance with this Secretarial Letter.

18.	Upon completion of the construction of the proposed project, Norfolk Southern Railway Company, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its tracks, wire lines, drainage facilities and any other railroad facilities, existing or altered, located within the limits of the project and to provide the Pennsylvania Department of Transportation and the Borough of Lemoyne at least ten (10) days advance notice when performing any work as directed by this paragraph that may affect their facilities, all in accordance with the provisions of this Secretarial letter.

19.	Upon completion of the construction of the proposed project, Borough of Lemoyne, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the sidewalk approaches to the bridge, and snow, ice, and debris removal on the sidewalks along the roadway approaches and the sidewalks across the proposed bridge structure, all in accordance with the provisions of this Secretarial letter.

20.	Upon completion of the construction of the proposed project, Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain the subject SR 2035 (South Third Street) bridge structure at the public crossing (DOT 592 197 L), including the substructures, superstructure, concrete deck, roadway pavement, sidewalk structural integrity, protective fencing, protective barriers, structure mounted guiderail and transition guiderail if any, bridge inspection, structure drainage facilities and the remainder of the project including the highway approaches, snow, ice and debris removal on the bridge roadway and approach roadways and any other ancillary features of the improvement constructed herein, and provide Norfolk Southern Railway Company and the Borough of Lemoyne at least ten (10) days advance notice when performing any work as directed by this paragraph that may affect their facilities, all in accordance with the provisions of this Secretarial letter.

21.        Upon completion of the construction of the proposed project, each non-carrier public utility company and municipal authority, at its sole cost and expense, furnish all material and perform all work necessary thereafter to maintain its respective facilities, existing or altered, located within the limits of the improvements.

22.         Upon completion of the work herein directed, and upon a written request by any party hereto, this proceeding be scheduled for a hearing at a time and a place assigned by this Commission, upon due notice to all parties, to receive evidence relative to the allocation of initial costs incurred, if any, by the public utility companies and municipal authorities, and any other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to 66 Pa. C.S. § 3301.

The Commission has waived certain regulatory service provisions as directed by the Commission’s Order at M-2021-3028321.  Currently, while the Commission’s physical facilities are open for business, some of the operational restraints occasioned by the pandemic remain.  It is evident that the pandemic and its changing nature require certain procedural flexibility for the public, the regulated community, and the Commission.  Toward this end, the Commission will continue to permit electronic service by the Commission on all parties, regardless of whether a particular party has agreed to electronic service.  An exception to this general waiver is where the Public Utility Code requires service by specified means, e.g., Section 702.  Additionally, service on Commission staff in proceedings pending before it, whether staff is a party or otherwise, shall be exclusively electronic unless the parties agree otherwise.  Filings must be submitted by efiling with the Secretary of the Commission by opening an efiling account through the Commission’s website and accepting eservice at https://www.puc.pa.gov/filing-resources/efiling/.  If your filing contains confidential material, you are required to file by overnight delivery to ensure the timely filing of your submission.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be submitted by e-filing said petition within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right-hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

# Rosemary Chiavetta

Secretary